# ACRME — Design Change Analysis & FDD / TDD Plan

Against: Azure Capacity & Quota Management — Consolidated Requirements Baseline v2.2 (27 Aug 2026) Prepared: 2 Sep 2026 · Owner: Vishnuvardhan Reddy Purpose: (A) enumerate the changes required to the original design so it reconciles with Requirements Baseline v2.2, and (B) plan the creation of a new Functional Design Document (FDD) and Technical Design Document (TDD) with the diagrams each needs.

## 0. Method & Baseline Reconciliation

The uploaded Consolidated Requirements Baseline was compared line-by-line against the in-repo baseline (acrme_requirements_baseline_v2_4.md) and the existing design corpus.

- Requirement set is identical to repo v2.2 — same requirement IDs (REG/ENV/CAP/QUA/RDY/PLC/DR/FIN/INT/DAT/OBS/GOV/NFR/OPS/POC/DEC/DEP and the C-/DEV- registers); no new or removed IDs. The uploaded file is therefore confirmed as the authoritative v2.2 requirements baseline, not a new revision.

- The gap is design-side, not requirements-side. The requirements pivot (lean DR bootstrap, distributed/reciprocal DR, max-not-sum sizing, exact-region-first onboarding, seed record, source→destination DR index, standby activation, CVAL earmarking, quota-as-governor) is fully expressed in the baseline but only partially reflected in the design artifacts.

Current design corpus (the “original design”)

| Artifact | Alignment to v2.2 today |
| --- | --- |
| acrme_production_readiness_review_and_architecture.md (PRR + Final Architecture, Section 1–Section 45) | Mostly aligned — already adopted lean/distributed/max-not-sum/exact-region/seed/reciprocal/index/earmark/zero-capacity model. One material stale item: cross-geo DR still names Belgium Central (must be Switzerland North). |
| acrme_architecture_decision_records.md (ADR-001…004) | Lagging — still fixed-ratio DR, equal input modes, no seed record, no DR index, no standby-activation workflow, no reciprocal topology, no max-not-sum. Needs ADR-001…004 updates + new ADR-005. |
| acrme_executive_design_document.md | Lagging — region table names Belgium Central; DR/placement narrative predates max-not-sum, reciprocal hosting, seed reuse. |
| acrme_calculation_logic_reference.md (v2.2) | Aligned — already carries max-not-sum (DR-017) and Switzerland North. Verify all worked examples use Switzerland North + max-not-sum. |
| acrme_hard_constraints_reference.md | Lagging — HC-10 / Middle East DR path still Belgium Central. |
| acrme_complete_requirements_reference.md | Re-map to v2.2 IDs; confirm 100% coverage of DR-016…019, PLC-010. |
| acrme_uml_class_diagrams_summary.md | Lagging — no CustomerSeedRecord, SourceDestinationDRIndex, CVALEarmarkRecord classes. |
| acrme_requirements_deviation_analysis.md | Reference input — its 17-item register + ADR workplan drive Part A below. |

No FDD or TDD exists yet. The nearest analogues are the Executive Design Document (business-facing) and the PRR/Final Architecture (engineering-facing). The plan in Parts B–C treats these as source material, not replacements.

## Part A — Changes Required to the Original Design

Changes are grouped by theme, each mapped to the driving requirement IDs, the existing deviation IDs (DEV-nn), affected artifacts, and severity. Status reflects what the PRR already absorbed versus what still needs work.

### A.1 Global correction — Cross-geo DR region (REG-002) — 🔴 blocking, mechanical

Change: Replace every operative use of Belgium Central with Switzerland North as the authoritative EU cross-geo DR extension region for Middle East deployments. Keep “Belgium” only where it appears as the historical example of a corrected mistake (REG-002 narrative).

Affected (confirmed by scan): PRR/architecture (Section 27 region tables, cross-geo extension paths, VR-6, HC-10 references, the Mermaid Middle-East decision tree, capacity-planning notes — ~15 occurrences), executive design (Section 6 region table), ADRs, hard constraints reference. Calc logic already corrected.

### A.2 DR sizing model — fixed-ratio → max-not-sum (DR-017, A.6, App. D) — 🔴 Critical — DEV-001, DEV-002

- Replace dr_ratio_* constants and any percentage-of-prod DR floor with the max-not-sum destination-sizing formula: Destination DR Requirement(d) = MAX over non-concurrent sources s protected by d ( workload portion of s on d ).

- Add the overcommit ratio (A.8) and DR capacity gap (A.7) as first-class engine outputs.

- Retain a configurable SUM override (C-11) for customers/contracts requiring concurrent-failure protection.

- Rederive ADR-002 DR_Floor_vCPU against distributed portions; update PRR Section 26 (formulas), Section 31 (DR activation), Section 12A linkage.

### A.3 Reciprocal multi-source DR hosting (DR-016) — 🟠 Significant — DEV-004

- Model the many-to-many topology: each region simultaneously acts as Prod, CVAL host, and DR standby for multiple different source regions. Add to ADR-003/new ADR-005 and to the logical architecture (PRR Section 23, Section 31).

### A.4 Source→destination DR index (DR-018) — 🟠 Significant — DEV-005

- Add SourceDestinationDRIndex as a required state entity (DAT-002) and to the data architecture (PRR Section 34), state model (Section 29), ADR-003/005, and UML summary. It is the reverse view of the seed record and drives standby activation.

### A.5 Standby activation on declaration (DR-019) — 🟠 Significant — DEV-008

- Specify per-customer associated → allocated transition in business-priority waves (DR-009), driven by the DR index, executed through the staged acquisition sequence (DR-006), reversible on failback (DR-013). Add to ADR-003 and PRR Section 31; add runbook (OPS-001).

### A.6 Customer placement seed record (PLC-003…005) — 🟠 Significant — DEV-006

- Add CustomerSeedRecord (prod/CVAL/DR regions, products, policy version, snapshot ref, exception + approval metadata), seed-once/reuse-across-products, and governed seed-change workflow. Add to ADR-001, PRR Section 29/Section 34, UML summary.

### A.7 Exact-region-first onboarding (PLC-001/002) — 🟠 Significant — DEV-007

- Make exact production region the default validated input; geography-only selection becomes an exception path (explicit approval + acknowledgement that the derived region is fixed until a governed migration). Reframe ADR-001 Scenario 1 as primary, Scenario 2 as exception. (PRR already reflects this; ADR + executive design do not.)

### A.8 CVAL/DR co-location & double-count guard (PLC-010) — 🟡 Moderate — DEV-009

- Add CVALEarmarkRecord and the rule that earmarked CVAL is not double-counted as both live CVAL and available DR headroom. ADR-003, PRR Section 31/Section 34.

### A.9 Quota grouping decision — two-group vs single governed pool (QUA-004) — 🔴 Critical (decision) — DEV-003

- The design’s two-quota-group model conflicts with the baseline single governed pool preference. This needs an explicit decision recorded in ADR-002 (resolve the tension; document why the chosen model wins). Requires confirmation — see Part F.

### A.10 Remaining reconciliations (Moderate/Minor) — DEV-010…017

- CAP-003 Target = Allocated + Buffer floor formula + allocated/associated distinction → ADR-004.

- CAP-009/010 zero-capacity (“set to zero, don’t delete”) + no-auto-delete → ADR-003/004.

- RDY-002 readiness-state enum (READY, READY_WITH_RISK, QUOTA_DEFICIT, RESERVATION_DEFICIT, CAPACITY_UNAVAILABLE, STALE_STATE, POLICY_BLOCKED, VALIDATION_REQUIRED) → ADR-001, API architecture Section 35.

- DR-014 DR_NOT_OFFERED flag → ADR-001 PlacementPolicy.

- QUA-005 quota-as-governor strategic framing → ADR-002.

- CAP-005/006 reconciliation mechanics (6-min container-app job, raise/lower logic, scale-down guards) → ADR-004.

- REG-003 three-region minimum as normative constraint; REG-001/002 configurable, versioned region catalogue → ADR-001.

### A.11 New/updated ADRs (from deviation workplan)

| ADR | Action |
| --- | --- |
| ADR-001 | Exact-region-first; seed record; DR_NOT_OFFERED; three-region minimum; readiness enum; versioned region catalogue. |
| ADR-002 | Quota-as-governor; resolve QUA-004 vs two-group; rederive DR_Floor_vCPU to max-not-sum. |
| ADR-003 | Configurable bootstrap; max-not-sum; standby activation waves; CVAL earmark/double-count guard; zero-capacity/no-delete; reciprocal topology; POC-011 gate. |
| ADR-004 | Allocated + Buffer floor formula; reconciliation engine normative spec. |
| ADR-005 (new) | Distributed DR Reference Model — Section 12A topology, SourceDestinationDRIndex, bidirectional mapping, max-not-sum boundary, single-failure assumption, observability. |

### A.12 Cross-cutting artifact updates

- UML class diagrams: add CustomerSeedRecord, SourceDestinationDRIndex, CVALEarmarkRecord, readiness-state enum.

- Observability: add per-destination DR max-source coverage metric/alert (OBS-001/002) and source↔destination DR mapping dashboard view (OBS-004).

- Complete Requirements Reference: re-map to v2.2 IDs; confirm DR-016…019 + PLC-010 coverage.

- Executive Design Document: refresh region table, DR narrative (distributed + max-not-sum), placement narrative (exact-region + seed reuse), Switzerland North.

## Part B — Functional Design Document (FDD) Plan

Goal: describe what ACRME does — the functional behaviour, flows, states, and rules — traceable to every v2.2 requirement ID. Business/architecture/ops/audit audience; implementation-neutral.

Primary sources: Requirements Baseline v2.2; Executive Design Document; PRR Part II (Section 19–Section 22, Section 27, Section 30, Section 31); Calculation Logic Reference (functional formulas only).

### B.1 Proposed structure

- Introduction — purpose, audience, scope (in/out per Section 5), definitions (Section 4), traceability approach.

- Solution overview — capability map (Capacity, Quota, Placement/Seed, DR, Cost/FinOps, Observability, Governance) → requirement groups.

- Actors & stakeholders — AEP, platform operator, DR coordinator, FinOps, onboarding, auditor, Microsoft dependency.

- Functional capabilities (one sub-section per domain, each with rules + requirement IDs): 4.1 Capacity reservation management (CAP-001…019) — allocated+buffer, reconciliation behaviour, zero-capacity, over-allocation, sharing. 4.2 Quota management (QUA-001…014) — pooling / quota-as-governor / growth buffer / reclamation. 4.3 Combined readiness (RDY-001…004) — deployment gate, readiness states, staleness. 4.4 Region selection & customer placement (PLC-001…010, REG-001…003) — exact-region default, geography exception, seed lifecycle, weighting, co-location. 4.5 Disaster recovery (DR-001…019) — distributed DR, reciprocal hosting, staged acquisition, standby activation waves, drills, failback, DR_NOT_OFFERED. 4.6 Cost & FinOps (FIN-001…008) — idle cost, cost-before-expansion, shared-DR overcommit accounting. 4.7 Provisioning & AEP integration (INT-001…007) — functional contract in/out, idempotency. 4.8 Observability & governance (OBS, GOV, OPS) — metrics/alerts/dashboards, exceptions, break-glass, runbooks.

- End-to-end functional flows — onboarding+placement, steady-state reconciliation, single-region DR event, DR drill/failback.

- Functional states — deployment readiness states; engine mode machine (functional view).

- Acceptance criteria mapping (Section 20 → FDD sections).

- Assumptions, decisions, POC dependencies (Section 22–Section 24).

- Requirement traceability matrix (every v2.2 ID → FDD section).

### B.2 FDD diagrams

| # | Diagram | Type |
| --- | --- | --- |
| F1 | System context (ACRME ↔ AEP, Azure, operators, auditors) | Context |
| F2 | Capability map → requirement groups | Block |
| F3 | Actor / use-case overview | Use-case |
| F4 | Onboarding + placement flow (exact-region default; geography exception + seed) | Flowchart |
| F5 | Steady-state reconciliation behaviour (allocated+buffer, scale up/down guards) | Flowchart |
| F6 | Distributed DR Reference Model (Section 12A) | Reuse existing acrme_three_region_capacity_model.png |
| F7 | DR event → standby activation waves (functional sequence) | Sequence |
| F8 | Deployment readiness state model (RDY-002) | State |

## Part C — Technical Design Document (TDD) Plan

Goal: describe how ACRME is built — components, data, algorithms, interfaces, runtime, security, NFRs. Engineering audience.

Primary sources: PRR Part II (Section 23–Section 39) & Part III (Section 40–Section 43); ADRs (post-update, incl. ADR-005); Calculation Logic Reference; UML class diagrams; Hard Constraints; Security & RBAC guide.

### C.1 Proposed structure

- Introduction — scope, relationship to FDD, decision records referenced.

- Architecture overview — principles/rationale (Section 20), constraints (Section 21).

- Logical component architecture (Section 23) — inventory collector, reconciler, placement/scoring engine, quota-pool manager, DR orchestrator, readiness API, state store, config/scope-file service.

- Runtime & deployment — container-app reconciliation job (6-min, tunable, CAP-006), function-app placement flow (PLC-009), API surface.

- Topology — management group/subscription model (Section 24); CRG hierarchy & sharing incl. zone-alignment FC-06 (Section 25); quota-group architecture + single-pool decision (Section 26, QUA-004).

- Data architecture (Section 34, DAT-001…006) — entity model incl. CustomerSeedRecord, SourceDestinationDRIndex, CVALEarmarkRecord, DR distribution plans; freshness metadata; versioning.

- State model & concurrency (Section 29, NFR-002/007) — five-state engine machine, optimistic concurrency, reservation-of-intent.

- Placement scoring & forecasting (Section 28) — PS_Prod / PS_NonProd / PS_DR, weights α=0.30/β=0.20/γ=0.25/δ=0.15/ε=0.10, normalization, determinism/replay.

- DR sizing & activation algorithms (Section 31, App. A.6/A.7/A.8, App. D) — max-not-sum, overcommit ratio, gap; standby activation waves; staged acquisition (DR-006); tier escalation (Section 32).

- Steady-state capacity lifecycle (Section 30) — 10-step sequence.

- API architecture (Section 35, INT-001…007) — request/response contracts, idempotency keys, error/readiness codes.

- Security — RBAC & managed identity (Section 36, GOV-001…009), break-glass, secrets.

- Observability implementation (Section 37, OBS-001…005) — metrics incl. per-destination DR max-source coverage; alerts; dashboards incl. source↔destination mapping.

- NFRs & resilience (Section 38, NFR-001…010) — throttling resilience, degraded mode, simulation/dry-run incl. DR failover simulation.

- Integration — AKS/VMSS & AEP (Section 33, Section 6 review).

- POC & validation dependencies (Section 42) — POC-001 (sharing quota), POC-006 (DR topology), POC-007 (bootstrap sizing), POC-011 (max-not-sum overcommit safety); gating.

- Traceability — requirement/deviation → component/algorithm/entity.

### C.2 TDD diagrams

| # | Diagram | Type | Source |
| --- | --- | --- | --- |
| T1 | Logical component architecture | Component | Section 23 |
| T2 | Management group / subscription topology | Deployment | Section 24 |
| T3 | CRG hierarchy & cross-subscription sharing (zone alignment FC-06) | Architecture | Section 25 |
| T4 | Quota-group / pool architecture (single-pool model) | Architecture | Section 26; reuse adr002_quota_groups |
| T5 | Data model / ERD incl. seed record + SourceDestinationDRIndex + CVAL earmark | ERD | Section 34, DAT-002 |
| T6 | Five-state engine machine | State | Section 29; reuse adr003_state_machine |
| T7 | Staged placement pipeline | Flow | reuse adr001_pipeline |
| T8 | Prod region input modes (exact vs geography exception) | Flow | reuse adr001_input_modes |
| T9 | Steady-state 10-step capacity lifecycle | Sequence | Section 30; reuse adr004_lifecycle |
| T10 | Three-tier emergency transfer escalation | Flow | Section 32; reuse adr003_transfer_tiers |
| T11 | DR standby activation sequence (index lookup → waves → staged acquisition) | Sequence | new, Section 31 |
| T12 | Max-not-sum sizing illustration (overcommit ratio) | Diagram | new, App. D |
| T13 | Distributed DR Reference Model (Section 12A) | Reuse acrme_three_region_capacity_model.png | Section 12A |
| T14 | Class diagrams (updated with new entities) | Class | UML summary |

## Part D — Diagram Inventory Summary

- Reuse as-is (7): staged placement pipeline, prod input modes, quota groups, transfer tiers, state machine, capacity lifecycle, distributed DR reference model.

- New required (5): F4 onboarding+placement (functional), F7/T11 DR standby activation sequence, F8 readiness state model, T5 data-model ERD with new entities, T12 max-not-sum/overcommit illustration.

- Update (2): T14 class diagrams (+3 entities), region tables/diagrams to Switzerland North.

## Part E — Work Plan & Sequencing

- Design reconciliation (Part A) — do first, unblocks FDD/TDD

  - Global Belgium→Switzerland North replacement (A.1).

  - Update ADR-001…004 + author ADR-005 (A.11) — resolve QUA-004 decision (A.9) as a prerequisite.

  - Refresh executive design, hard constraints, UML, complete-requirements mapping (A.12).

- Author FDD (Part B) — MD → DOCX → PDF, diagrams F1–F8.

- Author TDD (Part C) — MD → DOCX → PDF, diagrams T1–T14.

- Traceability pass — every v2.2 ID mapped in FDD and TDD; deviation register closed.

- Commit each stage to master (MD + DOCX + PDF), consistent with existing doc pipeline.

Deliverable formats (assumed, per established convention): Markdown source of truth + auto-generated DOCX + PDF, diagrams as self-contained HTML + high-res PNG, all committed to the repo.

## Part F — Open Decisions Needing Confirmation

- Quota grouping (A.9 / QUA-004 / DEV-003): confirm whether the baseline’s single governed pool preference overrides the design’s two-quota-group model, or whether the two-group model is retained with documented justification. This changes ADR-002, TDD Section 5, and quota diagrams.

- FDD/TDD relationship to existing docs: produce FDD and TDD as net-new standalone documents (recommended) that supersede the Executive Design Document (→ FDD) and consolidate PRR Part II (→ TDD)? Or keep all existing docs and add FDD/TDD as additional layers?

- Scope of this engagement now: deliver this plan only for review, or proceed straight into Part A reconciliation + FDD/TDD authoring?

- Output formats: confirm MD + DOCX + PDF committed to repo (assumed), or a different target (e.g., Confluence/single combined doc).