# ACRME — Epic / Story / Task Backlog

Azure Capacity Reservation Management Engine (ACRME)
Generated 2026-09-07 from the Production-Readiness Review & Final Architecture (PRR).

Single source of truth: backlog_data.py. This Markdown and the Jira import CSV are both generated from it, so they never drift.

## 1. Backlog Summary

| Metric | Value |
| --- | --- |
| Epics | 20 |
| Stories | 72 |
| Tasks | 193 |
| Total story points | 457 |

### Points & stories by delivery phase

| Phase | Meaning | Stories | Story points |
| --- | --- | --- | --- |
| P1 | Pilot — foundation, manual-assist, single/few regions | 59 | 371 |
| P2 | Controlled automation — scoring, sharing, quota, multi-region | 13 | 86 |

## 2. Legend & Conventions

- ID scheme — Epics ACRME-E##, Stories ACRME-S####, Tasks ACRME-T######.

- Priority — Highest / High / Medium / Low (Jira default names).

- Points — Fibonacci story points (1, 2, 3, 5, 8, 13).

- Phase — P1 Pilot · P2 Controlled automation · P3 Production/Future.

- PRR refs — sections of the Production-Readiness Review & Architecture that drive the item.

- Depends on — upstream stories that must land first.

## 3. Epic Index

| Epic | Name | Stories | Points |
| --- | --- | --- | --- |
| ACRME-E01 | Foundation & Platform Infrastructure | 5 | 39 |
| ACRME-E02 | Subscription & Onboarding Lifecycle | 4 | 34 |
| ACRME-E03 | CRG & Capacity Reservation Management | 3 | 21 |
| ACRME-E04 | CRG Sharing & Consumer Authorization | 4 | 21 |
| ACRME-E05 | Quota Group Management | 4 | 21 |
| ACRME-E06 | Cross-Subscription Zone Alignment | 2 | 13 |
| ACRME-E07 | Region Selection & Placement Engine | 8 | 49 |
| ACRME-E08 | Placement Scoring & Forecasting | 4 | 23 |
| ACRME-E09 | State Model & Concurrency Controls | 2 | 21 |
| ACRME-E10 | DR Activation & Failback | 3 | 24 |
| ACRME-E11 | Tier Escalation (Emergency Capacity) | 3 | 19 |
| ACRME-E12 | AKS & VMSS Integration | 2 | 13 |
| ACRME-E13 | Data Architecture & Entity Model | 2 | 13 |
| ACRME-E14 | API Architecture | 3 | 16 |
| ACRME-E15 | Security, RBAC & Managed Identity | 3 | 19 |
| ACRME-E16 | Observability, Dashboards & Alerts | 3 | 15 |
| ACRME-E17 | Reconciliation & Scaling | 4 | 23 |
| ACRME-E18 | POC & Validation Program | 4 | 29 |
| ACRME-E19 | Production Readiness Gates & Governance | 3 | 13 |
| ACRME-E20 | v2.4 Reservation-Model Reconciliation | 6 | 31 |

## 4. Epics, Stories & Tasks

### ACRME-E01 — Foundation & Platform Infrastructure

Goal. Stand up the buildable core: CQRS command/query separation, saga orchestration, the command/event bus, the authoritative engine state store, and provider-isolated Azure adapters.

PRR references. §23 Logical Component Architecture, §24 MG & Subscription Topology, §38 WAF
Rollup. 5 stories · 39 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0101 | CQRS Command and Query API skeleton behind API gateway | Highest | 8 | P1 | — |
| ACRME-S0102 | Saga orchestrator and command/event bus | Highest | 13 | P1 | ACRME-S0101 |
| ACRME-S0103 | Authoritative engine state store and regional snapshot store | Highest | 8 | P1 | ACRME-S0101 |
| ACRME-S0104 | Provider-isolated Azure Resource Manager adapters | High | 5 | P1 | ACRME-S0102 |
| ACRME-S0105 | Management-group and subscription topology bootstrap | High | 5 | P1 | — |

#### ACRME-S0101 — CQRS Command and Query API skeleton behind API gateway

As a platform engineer, I want a Command API and a Query API fronted by an API gateway, so that state-changing and read operations are cleanly separated and independently scalable.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §23, §35

- Depends on: —

Acceptance criteria

- Command API and Query API are deployed as separate services behind the API gateway.

- All mutations route only through the Command API; all reads only through the Query API.

- Health/readiness probes return 200 for both services.

- Requests are traced end-to-end with a correlation ID.

Tasks

- ☐ ACRME-T010101 Scaffold Command API service (routing, DI, config, health probes)

- ☐ ACRME-T010102 Scaffold Query API service (routing, DI, config, health probes)

- ☐ ACRME-T010103 Configure API gateway routes, request size limits, and correlation-ID propagation

- ☐ ACRME-T010104 Add structured logging and distributed tracing baseline

#### ACRME-S0102 — Saga orchestrator and command/event bus

As a platform engineer, I want a persisted saga orchestrator driving operation workers over a command/event bus, so that multi-step Azure operations run reliably with checkpoints and compensation.

- Priority: Highest · Points: 13 · Phase: P1

- PRR refs: §23, §38 Reliability

- Depends on: ACRME-S0101

Acceptance criteria

- Sagas persist each step with a checkpoint and support compensation on failure (closes R-26).

- Operation workers consume commands from the bus and publish events idempotently.

- A partially failed saga can be resumed or compensated without duplicate side effects.

- Saga state is queryable via the operation resource.

Tasks

- ☐ ACRME-T010201 Implement persisted saga state machine with checkpointing

- ☐ ACRME-T010202 Implement command/event bus abstraction and worker pool

- ☐ ACRME-T010203 Implement compensation handlers and partial-saga recovery

- ☐ ACRME-T010204 Add idempotent event publication and de-duplication

#### ACRME-S0103 — Authoritative engine state store and regional snapshot store

As a platform engineer, I want an authoritative engine-intent store plus a regional snapshot store, so that engine intent and cached Azure state are separated with clear ownership.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §23, §34, R-33

- Depends on: ACRME-S0101

Acceptance criteria

- Engine state store is authoritative for engine intent; Azure RPs remain authoritative for Azure state.

- Regional snapshot store holds versioned snapshots consumed by placement.

- Throughput is load-tested and autoscale target documented (closes R-33).

- Optimistic concurrency (state version) is enforced on writes.

Tasks

- ☐ ACRME-T010301 Model and provision the authoritative state store with versioning

- ☐ ACRME-T010302 Model and provision the versioned regional snapshot store

- ☐ ACRME-T010303 Load-test throughput and set autoscale targets (R-33)

#### ACRME-S0104 — Provider-isolated Azure Resource Manager adapters

As a platform engineer, I want Azure API adapters isolated per resource provider behind a stable interface, so that preview APIs can be flag-gated and swapped without touching business logic.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §23, §21, R-01

- Depends on: ACRME-S0102

Acceptance criteria

- Compute, Reservations, Quota, and Resource Graph adapters sit behind stable interfaces.

- Each adapter records API version used per call for evidence.

- Adapters are individually mockable for unit tests.

Tasks

- ☐ ACRME-T010401 Define adapter interfaces per resource provider

- ☐ ACRME-T010402 Implement Compute/Reservations/Quota/ARG adapters with API-version capture

- ☐ ACRME-T010403 Add adapter-level mocks and contract fixtures

#### ACRME-S0105 — Management-group and subscription topology bootstrap

As a platform operator, I want the platform/customer MG and provider/consumer subscription topology provisioned as code, so that the engine UAMI and CRGs live in a governed, repeatable hierarchy.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §24

- Depends on: —

Acceptance criteria

- Platform MG (provider + engine subs) and customer MG (prod/nonprod/dr subs) provisioned via IaC.

- Engine UAMI created in the engine subscription and referenced by downstream role assignments.

- Topology is parameterised so a customer need not share one hierarchy.

Tasks

- ☐ ACRME-T010501 Author IaC for management-group and subscription topology

- ☐ ACRME-T010502 Provision engine User-Assigned Managed Identity

- ☐ ACRME-T010503 Parameterise topology for per-customer variation

### ACRME-E02 — Subscription & Onboarding Lifecycle

Goal. Onboard and offboard customer subscriptions with provider/consumer authorization validation, location-separation enforcement, and full read-back before a customer is marked ready.

PRR references. §22 Must, §26, §43 Onboarding, Runbook B
Rollup. 4 stories · 34 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0201 | Subscription onboarding workflow with prerequisite gates | Highest | 13 | P1 | ACRME-S0102 |
| ACRME-S0202 | Provider and consumer authorization validation | Highest | 8 | P1 | ACRME-S0201 |
| ACRME-S0203 | Location separation enforcement (hard constraint) at onboarding | Highest | 5 | P1 | ACRME-S0201 |
| ACRME-S0204 | Subscription lifecycle monitoring and offboarding | High | 8 | P1 | ACRME-S0202 |

#### ACRME-S0201 — Subscription onboarding workflow with prerequisite gates

As a operations engineer, I want a gated onboarding workflow that collects inputs and validates every prerequisite, so that no customer reaches shared capacity until all checks pass and are recorded.

- Priority: Highest · Points: 13 · Phase: P1

- PRR refs: §43 Onboarding, §22 Must

- Depends on: ACRME-S0102

Acceptance criteria

- Onboarding collects account details, environments, SKUs/regions, recovery objectives, and consent.

- Workflow blocks progression until zone map, sharing read-back, quota, and DR-floor checks pass.

- Customer marked ready only after all confirmation gates succeed.

- Every gate result is persisted to the audit trail.

Tasks

- ☐ ACRME-T020101 Model ManagedSubscription entity and onboarding state machine

- ☐ ACRME-T020102 Implement input-collection and consent capture step

- ☐ ACRME-T020103 Wire prerequisite gates (zone, sharing, quota, DR floor) as blocking checks

- ☐ ACRME-T020104 Implement ‘ready’ marking with full read-back confirmation

#### ACRME-S0202 — Provider and consumer authorization validation

As a security-conscious operator, I want provider registration and consumer deployment rights validated during onboarding, so that sharing and deployment cannot proceed on an unauthorized subscription.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §25, §22 Must

- Depends on: ACRME-S0201

Acceptance criteria

- Provider subscription and RP registration validated before any sharing action.

- Consumer deployment identity rights on the target CRG validated and read back.

- Validation failure blocks onboarding with a structured precondition error.

Tasks

- ☐ ACRME-T020201 Validate provider subscription + resource provider registration

- ☐ ACRME-T020202 Validate consumer deployment identity rights on CRG scope

- ☐ ACRME-T020203 Emit structured precondition failures on authorization gaps

#### ACRME-S0203 — Location separation enforcement (hard constraint) at onboarding

As a capacity architect, I want onboarding to reject layouts where Prod/NonProd/DR are not correctly separated, so that a single regional event cannot take out incompatible environments.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §43 Onboarding, HC separation

- Depends on: ACRME-S0201

Acceptance criteria

- Prod and DR in the same location is rejected; Prod and NonProd in the same location is rejected.

- NonProd co-located with DR is allowed only with recorded policy + customer acceptance.

- Rejection reason is explicit and audited.

Tasks

- ☐ ACRME-T020301 Implement separation-rule validator for environment layout

- ☐ ACRME-T020302 Add NonProd/DR co-location policy exception with acceptance capture

#### ACRME-S0204 — Subscription lifecycle monitoring and offboarding

As a operations engineer, I want lifecycle monitoring plus a controlled offboarding checklist, so that suspension/transfer and offboarding never strand running VM restarts.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: Runbook B, R-10, R-28

- Depends on: ACRME-S0202

Acceptance criteria

- Subscription suspension/transfer triggers revalidation and an alert (closes R-28).

- Offboarding checks active associations before removing sharing (closes R-10).

- Offboarding defaults to deny when active associations exist.

Tasks

- ☐ ACRME-T020401 Implement subscription lifecycle monitor + revalidation (R-28)

- ☐ ACRME-T020402 Implement offboarding checklist with association pre-checks (R-10)

### ACRME-E03 — CRG & Capacity Reservation Management

Goal. Inventory, create, and safely mutate Capacity Reservation Groups and Capacity Reservations modeled by SKU and zone, with guarded quantity changes and no unsafe auto-decrease in Phase 1.

PRR references. §25, §30, §5 CR quantity update
Rollup. 3 stories · 21 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0301 | CRG and CR inventory by SKU and zone | Highest | 8 | P1 | ACRME-S0104 |
| ACRME-S0302 | Guarded CR quantity increase | High | 8 | P1 | ACRME-S0301, ACRME-S0902 |
| ACRME-S0303 | Guarded CR reduction with zero-reduction and running-VM safety | High | 5 | P1 | ACRME-S0301 |

#### ACRME-S0301 — CRG and CR inventory by SKU and zone

As a capacity operator, I want authoritative inventory of CRGs and CRs modeled per SKU and zone, so that placement and scaling decisions run on accurate capacity state.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §25, §34

- Depends on: ACRME-S0104

Acceptance criteria

- CRG hierarchy (Prod/NonProd/DR per region) inventoried with CRs by SKU and zone.

- Provider-side inventory is authoritative; ARG used only for diagnostics (R-03).

- Inventory refresh confirms against ARM before use for mutation (R-04).

Tasks

- ☐ ACRME-T030101 Model CapacityReservationGroup and CapacityReservation entities

- ☐ ACRME-T030102 Implement inventory sync with SKU/zone dimensioning

- ☐ ACRME-T030103 Mark provider inventory authoritative; ARG diagnostics-only (R-03/R-04)

#### ACRME-S0302 — Guarded CR quantity increase

As a capacity operator, I want approval-gated CR quantity increases via tracked operations, so that capacity grows safely without cost or capacity surprises.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: §30, R-15, G-24

- Depends on: ACRME-S0301, ACRME-S0902

Acceptance criteria

- CapacityIncreaseRequest entity with lifecycle, approval, retry, and cancellation (closes G-24).

- Increase requires operator approval and enforces a policy maximum delta (R-15).

- Quantity updated only after validated quota; actual quantity confirmed after change.

Tasks

- ☐ ACRME-T030201 Model CapacityIncreaseRequest entity + lifecycle (G-24)

- ☐ ACRME-T030202 Implement approval gate and max-delta guard (R-15)

- ☐ ACRME-T030203 Implement quota-validated update with post-change confirmation

- ☐ ACRME-T030204 Add retry and cancellation handling to the request lifecycle

#### ACRME-S0303 — Guarded CR reduction with zero-reduction and running-VM safety

As a capacity operator, I want CR reduction blocked for unknown/destructive scenarios, so that reductions never silently remove capacity relied on by running VMs.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §5 CR quantity update, R-09

- Depends on: ACRME-S0301

Acceptance criteria

- Reduction below allocated/running usage is blocked with a scenario matrix (R-09).

- Zero-size and unknown-behavior scenarios are blocked pending POC evidence.

- Auto-decrease is disabled in Phase 1.

Tasks

- ☐ ACRME-T030301 Implement reduction floor validator against allocation/running usage

- ☐ ACRME-T030302 Encode CR reduction scenario matrix and block unknowns (R-09)

### ACRME-E04 — CRG Sharing & Consumer Authorization

Goal. Explicit, read-back-verified CRG sharing across subscriptions with the 100-consumer ceiling handled by sharding, plus safe and forced unsharing.

PRR references. §25 Sharing, §5 CRG sharing, Runbook B, R-02
Rollup. 4 stories · 21 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0401 | Explicit CRG sharing workflow with full read-back | Highest | 8 | P1 | ACRME-S0202 |
| ACRME-S0402 | 100-consumer ceiling monitoring and CRG sharding | High | 5 | P1 | ACRME-S0401 |
| ACRME-S0403 | Safe and forced unsharing with restart-hazard protection | High | 5 | P1 | ACRME-S0401 |
| ACRME-S0404 | Sharing drift detection | High | 3 | P1 | ACRME-S0401 |

#### ACRME-S0401 — Explicit CRG sharing workflow with full read-back

As a sharing operator, I want a sharing sequence that validates, adds, grants, and reads back every step, so that a relationship is only ‘active’ after confirmed state.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §25 Sharing sequence

- Depends on: ACRME-S0202

Acceptance criteria

- Sharing adds only explicitly named consumer subscriptions (never tenant-wide).

- Sharing profile and role state are read back and recorded before returning success.

- SharingRelationship entity persisted with active status.

Tasks

- ☐ ACRME-T040101 Model SharingRelationship entity

- ☐ ACRME-T040102 Implement validate->add->grant->readback sharing saga

- ☐ ACRME-T040103 Persist confirmed relationship and expose via Query API

#### ACRME-S0402 — 100-consumer ceiling monitoring and CRG sharding

As a capacity architect, I want continuous relationship-count monitoring and a sharding path, so that the pool never silently breaches the 100-consumer platform limit.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: R-02, §5 CRG sharing

- Depends on: ACRME-S0401

Acceptance criteria

- Relationship count monitored continuously, not only at create time (R-02).

- Approaching-limit alert fires before the ceiling is hit.

- Documented sharding procedure splits a pool without downtime.

Tasks

- ☐ ACRME-T040201 Implement consumer-count monitor and threshold alert (R-02)

- ☐ ACRME-T040202 Document and script CRG sharding procedure

#### ACRME-S0403 — Safe and forced unsharing with restart-hazard protection

As a sharing operator, I want unsharing to default-deny when active associations exist, so that removing sharing never strands VM restarts.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: Runbook B, R-10

- Depends on: ACRME-S0401

Acceptance criteria

- Forced unsharing rejects by default when active associations exist (Runbook B).

- Consumer owner approval captured before any forced action; impact record retained.

- ForcedUnsharingRequested alert fires on active associations.

Tasks

- ☐ ACRME-T040301 Implement association enumeration + default-deny gate

- ☐ ACRME-T040302 Implement approval capture, read-back, and impact record

#### ACRME-S0404 — Sharing drift detection

As a SRE, I want detection when desired and actual sharing profiles differ, so that unauthorized or missing consumers are surfaced immediately.

- Priority: High · Points: 3 · Phase: P1

- PRR refs: §37 Alerts, R-03

- Depends on: ACRME-S0401

Acceptance criteria

- SharingDrift alert on desired/actual mismatch; UnauthorizedConsumer alert on unapproved subscription.

- Drift check runs on the adaptive reconciliation cadence.

Tasks

- ☐ ACRME-T040401 Implement desired-vs-actual sharing comparator

- ☐ ACRME-T040402 Wire SharingDrift and UnauthorizedConsumer alerts

### ACRME-E05 — Quota Group Management

Goal. Two-group-per-region quota model (Prod group; shared NonProd+DR group) with provider/consumer/group validation and Preview groupType handling.

PRR references. §26, §5 Quota Groups, FC-11, R-05, R-06, R-43
Rollup. 4 stories · 21 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0501 | Two-group-per-region quota model | Highest | 8 | P1 | ACRME-S0104 |
| ACRME-S0502 | Provider, consumer, and group quota validation | Highest | 5 | P1 | ACRME-S0501 |
| ACRME-S0503 | Quota increase endpoint with propagation handling | High | 5 | P1 | ACRME-S0502 |
| ACRME-S0504 | Quota Group groupType Preview status handling (FC-11 / R-43) | Medium | 3 | P1 | ACRME-S0501 |

#### ACRME-S0501 — Two-group-per-region quota model

As a quota owner, I want a Prod quota group and a shared NonProd+DR quota group per region, so that budgets are governed separately without DR starving on NonProd demand.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §26

- Depends on: ACRME-S0104

Acceptance criteria

- QuotaGroup entities model Prod and shared NonProd+DR groups per region.

- Group formulas and exact controls implemented per §26.

- Membership never treated as proof a specific subscription can deploy (R-06).

Tasks

- ☐ ACRME-T050101 Model QuotaGroup and SubscriptionQuotaRecord entities

- ☐ ACRME-T050102 Implement two-group-per-region provisioning + formulas

- ☐ ACRME-T050103 Enforce mandatory subscription-level checks (R-06)

#### ACRME-S0502 — Provider, consumer, and group quota validation

As a quota owner, I want independent validation of provider, consumer, and group quota, so that placement never assumes quota it does not have.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §5, R-39

- Depends on: ACRME-S0501

Acceptance criteria

- Provider quota not double-counted; API semantics validated (R-39).

- Consumer and group quota validated independently before commit.

- QuotaStateUnknown alert on unavailable/stale reads.

Tasks

- ☐ ACRME-T050201 Implement provider/consumer/group quota validators

- ☐ ACRME-T050202 Validate quota API semantics to avoid double count (R-39)

- ☐ ACRME-T050203 Wire QuotaStateUnknown alert

#### ACRME-S0503 — Quota increase endpoint with propagation handling

As a quota owner, I want a tracked quota-increase submission that polls for confirmed state, so that the engine never assumes a propagation SLA.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §30, B-6, R-08

- Depends on: ACRME-S0502

Acceptance criteria

- Quota action submitted only when validated as required; polled to confirmed state (B-6).

- Observed propagation distribution recorded; timeout + manual path in runbook.

Tasks

- ☐ ACRME-T050301 Implement quota-increase submission + async polling

- ☐ ACRME-T050302 Record propagation distribution; add timeout/manual path (B-6)

#### ACRME-S0504 — Quota Group groupType Preview status handling (FC-11 / R-43)

As a quota owner, I want enforced-vs-advisory groupType treated as a Preview dependency, so that the engine never silently relies on preview-only enforcement semantics.

- Priority: Medium · Points: 3 · Phase: P1

- PRR refs: FC-11, R-43

- Depends on: ACRME-S0501

Acceptance criteria

- groupType enforcement semantics gated behind a Preview feature flag (FC-11).

- POC-30 confirms required API version; governance acceptance recorded if needed (R-43).

Tasks

- ☐ ACRME-T050401 Flag-gate groupType enforcement reliance (FC-11)

- ☐ ACRME-T050402 Confirm required API version via POC-30 and record acceptance

### ACRME-E06 — Cross-Subscription Zone Alignment

Goal. Build and apply per-subscription physical-to-logical zone mapping so shared reservations land in the correct physical zone; reject on missing mapping.

PRR references. §5 FC-06, §42 POC 6a, R-11, R-41
Rollup. 2 stories · 13 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0601 | Zone mapping table built and verified at onboarding | Highest | 8 | P1 | ACRME-S0104 |
| ACRME-S0602 | Zone translation applied before every consumer deployment | Highest | 5 | P1 | ACRME-S0601 |

#### ACRME-S0601 — Zone mapping table built and verified at onboarding

As a placement owner, I want a physical-to-logical zone map per subscription and region built at onboarding, so that shared reservations align to the correct physical zone across accounts.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: FC-06, R-41

- Depends on: ACRME-S0104

Acceptance criteria

- availabilityZoneMappings read for provider and consumer subscriptions for all managed regions.

- ZoneMappingRecord persisted per subscription/region and read back (FC-06).

- Onboarding blocks if the map cannot be built and verified.

Tasks

- ☐ ACRME-T060101 Model ZoneMappingRecord entity

- ☐ ACRME-T060102 Implement Subscriptions-List-Locations zone-mapping fetch

- ☐ ACRME-T060103 Persist + read-back mapping; block onboarding on failure

#### ACRME-S0602 — Zone translation applied before every consumer deployment

As a placement engine, I want zone translation applied before every zonal deployment, rejecting on missing mapping, so that a logical/physical mismatch never causes a silent deployment failure.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: R-41, POC 6a

- Depends on: ACRME-S0601

Acceptance criteria

- Translation resolves the correct consumer logical zone for a provider physical zone.

- Deployment rejected with ZoneMappingUnavailable when mapping is absent (R-41).

- Targeted refresh on churn keeps mapping current (R-11).

Tasks

- ☐ ACRME-T060201 Implement zone-translation algorithm (physical<->logical)

- ☐ ACRME-T060202 Enforce ZoneMappingUnavailable rejection path (R-41)

- ☐ ACRME-T060203 Add event-triggered targeted mapping refresh (R-11)

### ACRME-E07 — Region Selection & Placement Engine

Goal. Production-ready region selection: classification model, two-stage eligibility filter, Scenario 1/2 input modes, Middle East cross-geo extension, and the restricted-region exception workflow.

PRR references. §27, §43 Region selection, HC-1..HC-10, VR-1..VR-11
Rollup. 8 stories · 49 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0701 | Region classification model (Standard / Restricted / Cross-Geo Extension) | Highest | 8 | P1 | ACRME-S0103 |
| ACRME-S0702 | Two-stage eligibility decision tree (HC-1..HC-10) | Highest | 8 | P1 | ACRME-S0701 |
| ACRME-S0703 | Scenario 1 — geography-based Prod region derivation | Highest | 8 | P1 | ACRME-S0702, ACRME-S0801 |
| ACRME-S0704 | Scenario 2 — specific region input validation | Highest | 5 | P1 | ACRME-S0702 |
| ACRME-S0705 | Sequential CVAL then DR selection from Prod anchor | Highest | 5 | P1 | ACRME-S0703, ACRME-S0704 |
| ACRME-S0706 | Middle East two-region placement (DR_NOT_OFFERED; Switzerland North cross-geo path pre-configured but inactive) | High | 5 | P1 | ACRME-S0705 |
| ACRME-S0707 | Exception-based placement workflow for Restricted regions (EC-1..EC-4) | High | 5 | P1 | ACRME-S0704 |
| ACRME-S0708 | Validation Rule Framework (VR-1..VR-11) and governance controls | Medium | 5 | P1 | ACRME-S0701 |

#### ACRME-S0701 — Region classification model (Standard / Restricted / Cross-Geo Extension)

As a placement owner, I want every managed region classified and Restricted regions pre-filtered before scoring, so that constrained regions never enter automated placement.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §27 Classification

- Depends on: ACRME-S0103

Acceptance criteria

- Standard, Restricted, and Cross-Geo Extension classes encoded in PlacementPolicy.

- Restricted regions excluded as a pre-filter ahead of all hard constraints (HC-9).

- Unknown region rejected (VR-1); Restricted excluded from scoring (VR-2).

Tasks

- ☐ ACRME-T070101 Model region classification in PolicyVersion/PlacementPolicy

- ☐ ACRME-T070102 Implement Stage 1 classification pre-filter (HC-9)

- ☐ ACRME-T070103 Implement VR-1/VR-2 validation rules

#### ACRME-S0702 — Two-stage eligibility decision tree (HC-1..HC-10)

As a placement engine, I want surviving candidates evaluated against hard constraints HC-1..HC-10 before scoring, so that only fully eligible Standard regions reach the scorer.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §27 Decision tree, §27 HC-1..HC-10

- Depends on: ACRME-S0701

Acceptance criteria

- Stage 2 applies HC-1..HC-10 (capacity, quota, zone, separation, freshness, geo, DR floor, NonProd/DR integrity, ME cross-geo, extension-path approval).

- Regions failing any HC are excluded from scoring with a recorded reason.

- HC-9 STANDARD_REGION_ONLY and HC-10 CROSS_GEO_EXTENSION_PATH_APPROVED enforced.

Tasks

- ☐ ACRME-T070201 Implement HC-1..HC-8 constraint checks

- ☐ ACRME-T070202 Implement HC-9 and HC-10 constraint checks

- ☐ ACRME-T070203 Record per-region exclusion reasons for audit

#### ACRME-S0703 — Scenario 1 — geography-based Prod region derivation

As a customer, I want to supply an Azure geography and have the engine derive the Prod anchor, so that I get the best Standard region in my geography without naming one.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §27 Prod input modes, §28 PS_Prod, VR-4

- Depends on: ACRME-S0702, ACRME-S0801

Acceptance criteria

- Candidate set = Standard regions in geography minus HC exclusions.

- argmax(PS_Prod); deterministic tie-break by Standard-region list order; cold-start default = first listed.

- Geography-scoped exhaustion error if none eligible (VR-4); never falls outside geography.

- Derived region + all candidate scores + policy version persisted for replay.

Tasks

- ☐ ACRME-T070301 Implement geography candidate-set builder

- ☐ ACRME-T070302 Implement argmax(PS_Prod) selection + deterministic tie-break

- ☐ ACRME-T070303 Implement geography-scoped exhaustion error (VR-4)

- ☐ ACRME-T070304 Persist derivation trace to OperationRecord

#### ACRME-S0704 — Scenario 2 — specific region input validation

As a customer, I want to name a specific region and have it validated or routed to exception, so that a Standard region is used directly and a Restricted region needs approval.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §27 Prod input modes

- Depends on: ACRME-S0702

Acceptance criteria

- Standard region validated against HC-1..HC-10 then set as Prod anchor; PS_Prod used for post-validation only.

- Restricted region routed to the Exception Deployment Workflow.

- Both modes converge on a fixed, validated Prod anchor.

Tasks

- ☐ ACRME-T070401 Implement Standard-region direct validation path

- ☐ ACRME-T070402 Route Restricted region input to exception workflow

#### ACRME-S0705 — Sequential CVAL then DR selection from Prod anchor

As a placement engine, I want CVAL and DR selected sequentially from the fixed Prod anchor, so that the three-environment layout respects separation and scoring.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §27, §28 PS_NonProd/PS_DR

- Depends on: ACRME-S0703, ACRME-S0704

Acceptance criteria

- CVAL selected via PS_NonProd (=PS_CVAL); DR via PS_DR from Standard regions.

- Separation constraints honored across the three environments.

- All three environment scores persisted together for replay.

Tasks

- ☐ ACRME-T070501 Implement sequential CVAL selection (PS_NonProd)

- ☐ ACRME-T070502 Implement sequential DR selection (PS_DR)

#### ACRME-S0706 — Middle East two-region placement (DR_NOT_OFFERED; Switzerland North cross-geo path pre-configured but inactive)

As a placement owner, I want Middle East to place Prod + CVAL across its two in-geo regions with DR set to NOT_OFFERED, and the Switzerland North cross-geo path pre-configured but inactive until DEC-001 clears, so that Middle East deployments comply with the current DR_NOT_OFFERED legal position (DEC-001) while a compliant DR path is ready to enable by config if approved.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §27 Middle East, HC-10, R-12, DR-014, DEC-001, PLC-010a

- Depends on: ACRME-S0705

Acceptance criteria

- Prod = argmax(PS_Prod) over UAE North/Saudi Arabia Central; CVAL = the other in-geo region.

- DR = NOT_OFFERED by default (DR-014, DEC-001): no SourceDestinationDRIndex entry, no DR earmark, no cross-geo activation.

- Switzerland North cross-geo extension is pre-configured but inactive; it activates only via config flip (dr_not_offered[‘Middle East’] = false) after DEC-001, with no code change, and is then validated against HC-1..HC-10 incl. DR floor.

- The engine never silently substitutes another region; DR_NOT_OFFERED is evaluated before any cross-geo extension.

Tasks

- ☐ ACRME-T070601 Implement Middle East Prod/CVAL in-geo assignment (two-region)

- ☐ ACRME-T070602 Implement DR_NOT_OFFERED handling + pre-configured (inactive) Switzerland North cross-geo path gated on DEC-001

- ☐ ACRME-T070603 Block + alert on degraded extension path when active (no substitution)

#### ACRME-S0707 — Exception-based placement workflow for Restricted regions (EC-1..EC-4)

As a governance owner, I want restricted-region use gated behind four exception conditions, so that no Restricted region enters production without explicit approval.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §27 Exception workflow, VR-3

- Depends on: ACRME-S0704

Acceptance criteria

- EC-1 explicit request, EC-2 Production-only, EC-3 approval record, EC-4 Scenario-2 input all required (VR-3).

- On pass: assign Exception Prod Anchor, mark Exception Deployment, emit capacity-constraint warning.

- CVAL/DR still chosen from Standard regions; exception approval ID mandatory in OperationRecord.

Tasks

- ☐ ACRME-T070701 Implement EC-1..EC-4 gate (VR-3)

- ☐ ACRME-T070702 Implement Exception Deployment marking + warning

- ☐ ACRME-T070703 Require exception approval ID in OperationRecord commit

#### ACRME-S0708 — Validation Rule Framework (VR-1..VR-11) and governance controls

As a governance owner, I want the full validation-rule framework and PlacementPolicy governance enforced, so that region-selection changes require approval and are auditable.

- Priority: Medium · Points: 5 · Phase: P1

- PRR refs: §27 VR framework, §27 Governance

- Depends on: ACRME-S0701

Acceptance criteria

- VR-1..VR-11 implemented with the specified failure actions.

- Classification/extension changes require PlacementPolicy update + governance approval + Decision Log entry.

- Policy version referenced on every placement decision.

Tasks

- ☐ ACRME-T070801 Implement remaining VR-5..VR-11 rules

- ☐ ACRME-T070802 Enforce PlacementPolicy change governance + Decision Log

### ACRME-E08 — Placement Scoring & Forecasting

Goal. Implement the corrected, clamped scoring formulas (PS_Prod/PS_NonProd/PS_DR) with demand-weighted distribution, versioned weights, and advisory forecasting.

PRR references. §28, §4 Scoring, R-36, R-37, R-29
Rollup. 4 stories · 23 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0801 | Corrected, clamped scoring formulas with versioned weights | Highest | 8 | P1 | ACRME-S0103 |
| ACRME-S0802 | Demand-weighted distribution and SKU-dimensional model | High | 5 | P1 | ACRME-S0801 |
| ACRME-S0803 | Advisory forecasting with measured accuracy | Medium | 5 | P2 | ACRME-S0801 |
| ACRME-S0804 | Shadow joint-optimization comparison | Medium | 5 | P2 | ACRME-S0801 |

#### ACRME-S0801 — Corrected, clamped scoring formulas with versioned weights

As a placement owner, I want PS_Prod/PS_NonProd/PS_DR with clamped components and versioned weights, so that scores are bounded [0,1], replayable, and auditable.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §28 Corrected scoring

- Depends on: ACRME-S0103

Acceptance criteria

- Each component clamped via Clamp(x)=max(0,min(1,x)); score in [0,1].

- Default weights (α0.30,β0.20,γ0.25,δ0.15,ε0.10) retained for pilot comparison; PS_NonProd uses revised weights.

- Weights carry a PolicyVersion; inputs + version persisted per decision.

Tasks

- ☐ ACRME-T080101 Implement PS_Prod/PS_NonProd/PS_DR with clamping

- ☐ ACRME-T080102 Externalise weights into versioned PolicyVersion

- ☐ ACRME-T080103 Persist score inputs + policy version to OperationRecord

#### ACRME-S0802 — Demand-weighted distribution and SKU-dimensional model

As a placement owner, I want distribution computed from demand units and scoring per SKU/zone, so that fairness reflects real demand, not customer count.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §28 Distribution, R-36, R-37

- Depends on: ACRME-S0801

Acceptance criteria

- Distribution = 1 - Region_Assigned_Demand / Total_Assigned_Demand (R-37).

- Scoring is SKU-dimensional to avoid simple-formula invalidation (R-36).

Tasks

- ☐ ACRME-T080201 Implement demand-weighted distribution signal (R-37)

- ☐ ACRME-T080202 Make scoring SKU/zone-dimensional (R-36)

#### ACRME-S0803 — Advisory forecasting with measured accuracy

As a capacity planner, I want forecast quantity recommendations that stay advisory until accuracy is measured, so that forecasts never drive unsafe automatic reduction.

- Priority: Medium · Points: 5 · Phase: P2

- PRR refs: §28 Forecast, R-29, ForecastError alert

- Depends on: ACRME-S0801

Acceptance criteria

- Forecast_Quantity = ceil(Forecast_Peak×(1+Growth_Buffer)+DR_Buffer) with 30/60/90-day horizons.

- Recommendations advisory-only; reduction never automatic (R-29).

- ForecastError alert when error exceeds policy; accuracy/false-positive tracked.

Tasks

- ☐ ACRME-T080301 Implement ForecastRecord entity + forecast formula

- ☐ ACRME-T080302 Keep forecast advisory; wire ForecastError alert (R-29)

#### ACRME-S0804 — Shadow joint-optimization comparison

As a placement owner, I want the sequential method compared against a shadow joint-optimization method, so that divergence evidence is gathered before trusting either for auto-commit.

- Priority: Medium · Points: 5 · Phase: P2

- PRR refs: §4 Sequential placement, §22 Should

- Depends on: ACRME-S0801

Acceptance criteria

- Both methods run without mutating live resources; divergences measured and logged.

- Comparison report available for governance review.

Tasks

- ☐ ACRME-T080401 Implement shadow joint-optimization evaluator

- ☐ ACRME-T080402 Log divergences + produce comparison report

### ACRME-E09 — State Model & Concurrency Controls

Goal. Implement the engine state machine (EngineModeState) with conditional transitions and dual approval, and atomic capacity holds to prevent over-assignment. Production blocker G-15 / B-7.

PRR references. §29, G-15, B-3, B-7, R-35
Rollup. 2 stories · 21 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S0901 | Engine state machine with conditional transitions and dual approval (G-15) | Highest | 13 | P1 | ACRME-S0103 |
| ACRME-S0902 | Atomic capacity holds with optimistic concurrency (B-7 / G-20) | Highest | 8 | P1 | ACRME-S0103 |

#### ACRME-S0901 — Engine state machine with conditional transitions and dual approval (G-15)

As a SRE, I want EngineModeState with guarded transitions, dual approval, and incident hold, so that normal and crisis operations can never illegally mix.

- Priority: Highest · Points: 13 · Phase: P1

- PRR refs: §29 State machine, G-15, R-35

- Depends on: ACRME-S0103

Acceptance criteria

- States STEADY_STATE, DR_DECLARATION_PENDING, DR_EVENT_ACTIVE, FAILBACK_PENDING, INCIDENT_HOLD implemented.

- Transitions use conditional writes + state version; dual approval required to leave STEADY_STATE.

- Fault-injection test shows no illegal transition (closes G-15/R-35); EngineModeConflict alert wired.

- EngineModeState carries scope, mode, version, incident ID, approvers, lease owner/expiry, recovery checkpoint.

Tasks

- ☐ ACRME-T090101 Model EngineModeState entity with all required fields

- ☐ ACRME-T090102 Implement transition guards + conditional writes

- ☐ ACRME-T090103 Implement dual-approval and incident-hold transitions

- ☐ ACRME-T090104 Write fault-injection tests proving no illegal transition

- ☐ ACRME-T090105 Wire EngineModeConflict alert

#### ACRME-S0902 — Atomic capacity holds with optimistic concurrency (B-7 / G-20)

As a placement engine, I want an atomic hold keyed by region/SKU/zone/env/policy before returning an assignment, so that concurrent placements cannot double-assign the same capacity.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §29 Capacity holds, B-7, R-23, G-20

- Depends on: ACRME-S0103

Acceptance criteria

- PlacementHold created before commit; expires if Azure provisioning does not begin.

- Parallel placement test produces exactly one winner (closes B-7/R-23).

- CustomerRegionAssignment linked to hold IDs (closes G-20); PlacementHoldConflict alert wired.

Tasks

- ☐ ACRME-T090201 Model PlacementHold + CustomerRegionAssignment entities (G-20)

- ☐ ACRME-T090202 Implement optimistic-concurrency hold create/expire

- ☐ ACRME-T090203 Write parallel-placement single-winner test (B-7)

- ☐ ACRME-T090204 Wire PlacementHoldConflict alert

### ACRME-E10 — DR Activation & Failback

Goal. Implement guarded DR declaration, per-workload failover orchestration, engine-enforced DR floor with independent detector, and wave-based failback.

PRR references. §31, Runbook E, §5 DR floor, R-07, R-27, R-38
Rollup. 3 stories · 24 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1001 | DR declaration and failover orchestration | High | 8 | P2 | ACRME-S0901 |
| ACRME-S1002 | Engine-enforced DR floor with independent detector | Highest | 8 | P1 | ACRME-S0901 |
| ACRME-S1003 | Wave-based failback with readiness gate | High | 8 | P2 | ACRME-S1001 |

#### ACRME-S1001 — DR declaration and failover orchestration

As a DR operator, I want a guarded DR declaration that validates state then orchestrates approved failover, so that failover only runs in a validated DR_EVENT_ACTIVE mode.

- Priority: High · Points: 8 · Phase: P2

- PRR refs: §31, IncidentRecord G-21

- Depends on: ACRME-S0901

Acceptance criteria

- Declaration validates approvals + state version before entering DR_EVENT_ACTIVE.

- Quota, CR, and sharing re-validated from authoritative sources at declaration.

- Per-workload failover status tracked; IncidentRecord persisted (closes G-21).

- Declaration alone does not authorize Tier 2/Tier 3.

Tasks

- ☐ ACRME-T100101 Model IncidentRecord + DRCapacityPair entities (G-21)

- ☐ ACRME-T100102 Implement DR declaration validation + mode entry

- ☐ ACRME-T100103 Implement per-workload failover orchestration

#### ACRME-S1002 — Engine-enforced DR floor with independent detector

As a SRE, I want an engine-enforced DR floor plus an independent recalculating detector, so that NonProd expansion fails closed when the floor is at risk.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §5 DR floor, R-07, R-38, DRFloorViolation alert

- Depends on: ACRME-S0901

Acceptance criteria

- Independent detector recomputes the floor from assignments/allocations (R-38).

- Automatic NonProd expansion blocked on detector disagreement (fail-closed, R-07).

- DRFloorViolation alert fires when NonProd use exceeds the effective ceiling.

Tasks

- ☐ ACRME-T100201 Implement primary DR-floor calculation from potential demand

- ☐ ACRME-T100202 Implement independent detector + fail-closed block (R-07)

- ☐ ACRME-T100203 Recompute floor from assignments to avoid staleness (R-38)

- ☐ ACRME-T100204 Wire DRFloorViolation alert

#### ACRME-S1003 — Wave-based failback with readiness gate

As a DR operator, I want failback gated on primary readiness and executed in waves, so that failback never starts before the primary is truly ready.

- Priority: High · Points: 8 · Phase: P2

- PRR refs: Runbook E, R-27

- Depends on: ACRME-S1001

Acceptance criteria

- Readiness gate validates app/data/network/DNS/identity/capacity before failback (R-27).

- Restore in waves with health checks; DR traffic drained only after validation.

- DR floor + reservation policy recalculated; return to STEADY_STATE only after all ops close.

Tasks

- ☐ ACRME-T100301 Implement failback readiness gate + approval (R-27)

- ☐ ACRME-T100302 Implement wave-based restore + health validation

- ☐ ACRME-T100303 Implement conservative DR deallocation + floor recalculation

### ACRME-E11 — Tier Escalation (Emergency Capacity)

Goal. Implement the tiered emergency-capacity ladder: Tier 1 additive expansion (gated), Tier 2 quota-neutral transfer (disabled until proven), Tier 3 blocked in Phase 1.

PRR references. §32, Runbook C, Runbook D, R-16, R-17, R-18
Rollup. 3 stories · 19 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1101 | Tier 1 additive emergency expansion (incident-gated) | High | 8 | P2 | ACRME-S0901, ACRME-S0302 |
| ACRME-S1102 | Tier 2 quota-neutral transfer (disabled until proven) | Medium | 8 | P2 | ACRME-S1101, ACRME-S0503 |
| ACRME-S1103 | Tier 3 disassociation blocked in Phase 1 | Highest | 3 | P1 | ACRME-S0901 |

#### ACRME-S1101 — Tier 1 additive emergency expansion (incident-gated)

As a DR operator, I want Tier 1 expansion allowed only in DR_EVENT_ACTIVE with fresh checks, so that pre-staged headroom is used safely and never outside an incident.

- Priority: High · Points: 8 · Phase: P2

- PRR refs: §32, Runbook C, R-16

- Depends on: ACRME-S0901, ACRME-S0302

Acceptance criteria

- Tier 1 rejected unless DR_EVENT_ACTIVE (engine-mode guard, R-16).

- Fresh quota/capacity/sharing confirmed; delta bounded by policy maximum.

- CR increase submitted with idempotency key, polled, and read back before VM deployment.

Tasks

- ☐ ACRME-T110101 Implement Tier 1 engine-mode guard (R-16)

- ☐ ACRME-T110102 Implement bounded additive expansion + read-back (Runbook C)

#### ACRME-S1102 — Tier 2 quota-neutral transfer (disabled until proven)

As a DR operator, I want Tier 2 reallocation behind a proven+approved flag with impact preview, so that NonProd guarantees are never removed unexpectedly.

- Priority: Medium · Points: 8 · Phase: P2

- PRR refs: §32, Runbook D, B-2, R-17

- Depends on: ACRME-S1101, ACRME-S0503

Acceptance criteria

- Tier 2 disabled until release-and-reuse behavior is measured (B-2) and enabled by flag.

- Requires incident mode + approval + customer-impact preview (R-17).

- DR expanded only after authoritative quota headroom is visible; timeout escalates manually.

- EmergencyCapacityTransfer entity persisted (G-23) with NonProd assurance impact + restoration plan.

Tasks

- ☐ ACRME-T110201 Model EmergencyCapacityTransfer entity (G-23)

- ☐ ACRME-T110202 Implement Tier 2 flag + release-and-reuse gate (B-2)

- ☐ ACRME-T110203 Implement impact preview + approval + manual timeout (Runbook D)

#### ACRME-S1103 — Tier 3 disassociation blocked in Phase 1

As a security owner, I want Tier 3 calls rejected while disabled, so that no VM association change happens before the credential model is closed.

- Priority: Highest · Points: 3 · Phase: P1

- PRR refs: §32, R-18, Tier3AttemptBlocked alert

- Depends on: ACRME-S0901

Acceptance criteria

- Tier 3 request rejected while disabled; Tier3AttemptBlocked alert fires (R-18).

- Feature is disabled-by-default and requires separate board authorization to enable.

Tasks

- ☐ ACRME-T110301 Implement Tier 3 disabled-by-default rejection

- ☐ ACRME-T110302 Wire Tier3AttemptBlocked alert (R-18)

### ACRME-E12 — AKS & VMSS Integration

Goal. Validate AKS node-pool/autoscaler integration with CRGs and enforce VMSS controls, including rejecting VMSS in emergency transfers (Preview limit).

PRR references. §33, §6 AKS/VMSS, FC-08, R-20, R-21, R-22, R-42
Rollup. 2 stories · 13 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1201 | AKS node-pool and autoscaler validation | Medium | 8 | P2 | ACRME-S0502, ACRME-S0602 |
| ACRME-S1202 | VMSS controls and emergency-transfer rejection (FC-08) | High | 5 | P1 | ACRME-S1103 |

#### ACRME-S1201 — AKS node-pool and autoscaler validation

As a AKS owner, I want new node pools validated against zone/SKU/sharing/quota and bounded autoscaler, so that AKS never repeatedly requests unavailable nodes or exceeds reservation.

- Priority: Medium · Points: 8 · Phase: P2

- PRR refs: §33 AKS, R-21, R-22

- Depends on: ACRME-S0502, ACRME-S0602

Acceptance criteria

- New node pool references a CRG only after zone/SKU/sharing/provider+consumer quota checks.

- Autoscaler max bounded by validated reservation + policy over-allocation; retries bounded (R-21).

- Existing node-pool change requires a replacement-impact plan (R-22); node identity separate from ACRME identity.

Tasks

- ☐ ACRME-T120101 Implement AKS node-pool pre-validation checks

- ☐ ACRME-T120102 Enforce bounded autoscaler max + bounded retries (R-21)

- ☐ ACRME-T120103 Require replacement-impact plan for pool updates (R-22)

#### ACRME-S1202 — VMSS controls and emergency-transfer rejection (FC-08)

As a compute owner, I want VMSS operations gated and VMSS excluded from emergency transfers, so that a Preview reprovisioning limitation cannot cause a failed DR.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §33 VMSS, FC-08, R-20, R-42, VMSSEmergencyAttempt alert

- Depends on: ACRME-S1103

Acceptance criteria

- VMSS included in an emergency transfer is rejected; VMSSEmergencyAttempt alert fires (R-20).

- VMSS reprovisioning via shared CRG during a zone outage documented as Preview-limited (FC-08/R-42).

- Uniform/Flexible create-with-CRG allowed only after mode-specific POC proof.

Tasks

- ☐ ACRME-T120201 Implement VMSS emergency-transfer rejection + alert (R-20)

- ☐ ACRME-T120202 Encode VMSS Uniform/Flexible control matrix (Phase 1 gating)

### ACRME-E13 — Data Architecture & Entity Model

Goal. Establish the canonical authoritative entity model and close data-model gaps (G-20, G-21, G-23, G-24) with schema, audit, and policy versioning.

PRR references. §34, G-20, G-21, G-23, G-24
Rollup. 2 stories · 13 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1301 | Canonical authoritative entity schema and policy versioning | High | 8 | P1 | ACRME-S0103 |
| ACRME-S1302 | Append-only audit model with completeness guarantee | High | 5 | P1 | ACRME-S1301 |

#### ACRME-S1301 — Canonical authoritative entity schema and policy versioning

As a data owner, I want all authoritative entities modeled with a shared schema and PolicyVersion, so that engine intent is consistent, versioned, and replayable.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: §34 Authoritative entities

- Depends on: ACRME-S0103

Acceptance criteria

- All §34 entities have a canonical schema with IDs, timestamps, and version fields.

- PolicyVersion referenced by placement, scoring, and quota decisions.

- Schema migrations are versioned and reversible.

Tasks

- ☐ ACRME-T130101 Author canonical schema for all authoritative entities

- ☐ ACRME-T130102 Implement PolicyVersion entity + references

- ☐ ACRME-T130103 Set up versioned, reversible migrations

#### ACRME-S1302 — Append-only audit model with completeness guarantee

As a compliance owner, I want every accepted mutation to produce an append-only audit record, so that incidents and decisions can always be reconstructed.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §34, R-31, §37 Audit completeness SLI

- Depends on: ACRME-S1301

Acceptance criteria

- Append-only audit for 100% of accepted mutations (audit completeness SLI, R-31).

- OperationRecord captures before/after state, policy version, and evidence classification.

- Audit is immutable and independently queryable.

Tasks

- ☐ ACRME-T130201 Implement append-only OperationRecord/audit store

- ☐ ACRME-T130202 Instrument all mutations to emit audit records (R-31)

### ACRME-E14 — API Architecture

Goal. Deliver the canonical async API: operation-resource responses, mandatory mutation metadata, dry-run for high-impact ops, and disabled-by-default emergency endpoints.

PRR references. §35, G-23, R-34
Rollup. 3 stories · 16 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1401 | Core async endpoints returning operation resources | Highest | 8 | P1 | ACRME-S0101 |
| ACRME-S1402 | Mandatory mutation metadata and dry-run | High | 5 | P1 | ACRME-S1401 |
| ACRME-S1403 | Emergency endpoints disabled-by-default with contract tests (G-23) | Medium | 3 | P1 | ACRME-S1401 |

#### ACRME-S1401 — Core async endpoints returning operation resources

As a API consumer, I want state-changing endpoints to return an operation resource, not synchronous completion, so that callers poll for true Azure state instead of assuming completion.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §35 Core endpoints

- Depends on: ACRME-S0101

Acceptance criteria

- All §35 core endpoints implemented; mutations return an operation + polling URL.

- /placement/select-regions accepts either a specific region (Scenario 2) or a geography (Scenario 1).

- /operations/{id} returns current operation state.

Tasks

- ☐ ACRME-T140101 Implement core resource endpoints (subscriptions/crgs/quota/…)

- ☐ ACRME-T140102 Implement /placement/select-regions dual-input contract

- ☐ ACRME-T140103 Implement /operations/{id} polling resource

#### ACRME-S1402 — Mandatory mutation metadata and dry-run

As a API consumer, I want every mutation to require idempotency key, expected version, policy version, and support dry-run, so that high-impact operations are safe, idempotent, and previewable.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §35 Every mutation

- Depends on: ACRME-S1401

Acceptance criteria

- Mutations require idempotency key, caller identity, expected state version, policy version, incident ID where applicable.

- Dry-run supported for high-impact operations; structured precondition failures returned.

Tasks

- ☐ ACRME-T140201 Enforce mandatory mutation metadata middleware

- ☐ ACRME-T140202 Implement dry-run + structured precondition failures

#### ACRME-S1403 — Emergency endpoints disabled-by-default with contract tests (G-23)

As a governance owner, I want emergency-transfer/increase endpoints in the canonical API but disabled by default, so that they exist in the contract and audit model before being enabled.

- Priority: Medium · Points: 3 · Phase: P1

- PRR refs: §35, G-23, G-24

- Depends on: ACRME-S1401

Acceptance criteria

- /capacity/emergency-transfer and /capacity/increase-requests in the canonical API + authorization matrix.

- Emergency endpoint disabled-by-default via feature flag; contract test present (G-23).

Tasks

- ☐ ACRME-T140301 Add emergency + increase endpoints to contract + authz matrix

- ☐ ACRME-T140302 Flag-gate emergency endpoint + add contract test (G-23)

### ACRME-E15 — Security, RBAC & Managed Identity

Goal. Implement split UAMIs and application roles with least privilege, and close G-14 (customer-consented, RG-scoped Tier 3 credential model) or keep Tier 3 blocked.

PRR references. §36, §11, G-14, R-19, R-32
Rollup. 3 stories · 19 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1501 | Split UAMIs and application roles (least privilege) | Highest | 8 | P1 | ACRME-S0105 |
| ACRME-S1502 | G-14 credential model for Tier 3 (customer-consented, RG-scoped) | Highest | 8 | P2 | ACRME-S1501 |
| ACRME-S1503 | Break-glass control with time-bound access and post-review | Medium | 3 | P1 | ACRME-S1501 |

#### ACRME-S1501 — Split UAMIs and application roles (least privilege)

As a security owner, I want the RBAC matrix realized as narrow custom roles and separated identities, so that privilege is never concentrated and duties are separated.

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: §36 RBAC matrix, R-19

- Depends on: ACRME-S0105

Acceptance criteria

- Reader/Capacity/Sharing/Consumer-Compute/Quota UAMIs + DR/Emergency/Policy-Admin/Auditor roles created per matrix.

- Each role scoped narrowly; prohibited actions verified blocked in a least-privilege test (R-19).

- Role-assignment authority isolated from capacity/VM mutation.

Tasks

- ☐ ACRME-T150101 Deploy custom role definitions per RBAC matrix

- ☐ ACRME-T150102 Assign UAMIs at narrowest scope + application roles

- ☐ ACRME-T150103 Write least-privilege prohibited-action tests (R-19)

#### ACRME-S1502 — G-14 credential model for Tier 3 (customer-consented, RG-scoped)

As a security owner, I want a customer-consented UAMI with RG-scoped custom rights for exact VM association ops, so that Tier 3 can eventually be enabled without subscription-wide VM Contributor.

- Priority: Highest · Points: 8 · Phase: P2

- PRR refs: §36 MI scope, G-14

- Depends on: ACRME-S1501

Acceptance criteria

- Minimum custom action set for VM association defined + RG-scoped; no subscription-wide VM Contributor.

- Customer consent + revocation path implemented and tested in a consumer subscription (closes G-14).

- If the minimum action set cannot be established, Tier 3 stays blocked.

Tasks

- ☐ ACRME-T150201 Define minimum custom VM-association action set (G-14)

- ☐ ACRME-T150202 Implement customer consent + revocation flow

- ☐ ACRME-T150203 Test least-privilege + revocation in consumer subscription

#### ACRME-S1503 — Break-glass control with time-bound access and post-review

As a security owner, I want break-glass access to be time-bound, alerted, and post-reviewed, so that emergency bypass cannot be silently abused.

- Priority: Medium · Points: 3 · Phase: P1

- PRR refs: §11, R-32

- Depends on: ACRME-S1501

Acceptance criteria

- Break-glass role is time-bound and auto-expires; activation raises an alert (R-32).

- Mandatory post-use review recorded in audit.

Tasks

- ☐ ACRME-T150301 Implement time-bound break-glass role + auto-expiry

- ☐ ACRME-T150302 Wire activation alert + post-review record (R-32)

### ACRME-E16 — Observability, Dashboards & Alerts

Goal. Deliver SLI/SLO instrumentation, operational dashboards, and the full critical alert catalog so operators can see floor integrity, drift, and blocks.

PRR references. §37
Rollup. 3 stories · 15 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1601 | SLI/SLO instrumentation | High | 5 | P1 | ACRME-S0101 |
| ACRME-S1602 | Operational dashboards | High | 5 | P1 | ACRME-S1601 |
| ACRME-S1603 | Critical alert catalog | Highest | 5 | P1 | ACRME-S1601 |

#### ACRME-S1601 — SLI/SLO instrumentation

As a SRE, I want the proposed SLIs measured against SLO targets, so that engine health is observable and reportable.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §37 SLI/SLO

- Depends on: ACRME-S0101

Acceptance criteria

- Query success, mutation availability, placement latency, reconciliation age, and audit completeness measured.

- SLO targets configured with breach reporting; labeled internal (not Microsoft guarantees).

Tasks

- ☐ ACRME-T160101 Instrument SLI metrics + emit to monitoring

- ☐ ACRME-T160102 Configure SLO targets + breach reporting

#### ACRME-S1602 — Operational dashboards

As a operator, I want dashboards for capacity, quota, DR floor, sharing, placement, engine mode, and failures, so that state is visible at a glance during steady state and incidents.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §37 Dashboards

- Depends on: ACRME-S1601

Acceptance criteria

- Dashboards cover capacity, quota headroom, DR floor integrity, sharing, placement decisions, engine mode, failed ops.

- Dashboards render from live snapshots + engine state.

Tasks

- ☐ ACRME-T160201 Build capacity/quota/DR-floor dashboards

- ☐ ACRME-T160202 Build sharing/placement/engine-mode/failed-ops dashboards

#### ACRME-S1603 — Critical alert catalog

As a SRE, I want the full alert catalog wired with severities and triggers, so that critical guardrail violations page the right responders.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §37 Alert catalog

- Depends on: ACRME-S1601

Acceptance criteria

- All catalog alerts implemented with correct severity + trigger (Engine/DRFloor/Unauthorized/Tier3/VMSS/etc).

- Critical alerts route to on-call; alert tests validate firing conditions.

Tasks

- ☐ ACRME-T160301 Implement Critical alerts (EngineModeConflict, DRFloorViolation, …)

- ☐ ACRME-T160302 Implement High/Medium/Low alerts + routing + tests

### ACRME-E17 — Reconciliation & Scaling

Goal. Adaptive, delta-based reconciliation that stays within API budgets at hundreds–thousands of customers, with drift handling and throttle resilience.

PRR references. §10, §7, R-04, R-24, R-25, R-40, FC-16
Rollup. 4 stories · 23 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1701 | Adaptive delta-based reconciliation within API budgets | High | 8 | P1 | ACRME-S0103 |
| ACRME-S1702 | ARM throttling resilience with per-service budgets | High | 5 | P1 | ACRME-S0104 |
| ACRME-S1703 | Drift handling and maintenance mode | Medium | 5 | P1 | ACRME-S1701 |
| ACRME-S1704 | Capacity-exhaustion queue and handling | Medium | 5 | P2 | ACRME-S0701 |

#### ACRME-S1701 — Adaptive delta-based reconciliation within API budgets

As a SRE, I want targeted, event-triggered reconciliation instead of naive full scans, so that reconciliation stays within API budgets at scale.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: §10 Adaptive reconciliation, R-24

- Depends on: ACRME-S0103

Acceptance criteria

- Reconciliation is delta/event-triggered; full-estate short-interval scan is not used (R-24).

- Critical targeted reconciliation P95 < 2 min; stable-resource age P95 < 15 min.

- ReconciliationStale alert on age beyond policy; ARM confirmation before mutation (R-04).

Tasks

- ☐ ACRME-T170101 Implement adaptive/delta reconciliation scheduler

- ☐ ACRME-T170102 Implement event-triggered targeted refresh

- ☐ ACRME-T170103 Wire ReconciliationStale + ARGDiscoveryLag alerts

#### ACRME-S1702 — ARM throttling resilience with per-service budgets

As a SRE, I want per-service API budgets, adaptive backoff, and a manual path, so that throttling never blocks DR actions.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §7 FC-16, R-25, ARMThrottling alert

- Depends on: ACRME-S0104

Acceptance criteria

- Per-service budgets + adaptive backoff seeded from documented throttle baselines (FC-16).

- ARMThrottling alert on retry-budget/throttle-ratio breach; documented manual path independent of engine (R-25).

Tasks

- ☐ ACRME-T170201 Implement per-service rate budgets + adaptive backoff (FC-16)

- ☐ ACRME-T170202 Wire ARMThrottling alert + manual fallback runbook (R-25)

#### ACRME-S1703 — Drift handling and maintenance mode

As a operations engineer, I want maintenance mode and a clear drift policy, so that manual Azure changes are not unexpectedly reverted.

- Priority: Medium · Points: 5 · Phase: P1

- PRR refs: §10, R-40

- Depends on: ACRME-S1701

Acceptance criteria

- Maintenance mode suppresses reconciliation-driven reversal; drift policy documented (R-40).

- Drift surfaced with a clear reconcile-or-accept decision.

Tasks

- ☐ ACRME-T170301 Implement maintenance mode + drift policy (R-40)

- ☐ ACRME-T170302 Implement drift surfacing + operator decision path

#### ACRME-S1704 — Capacity-exhaustion queue and handling

As a operator, I want a capacity-exhaustion queue with incident creation and re-evaluation on confirmed state, so that exhaustion is handled deterministically, not by elapsed time.

- Priority: Medium · Points: 5 · Phase: P2

- PRR refs: Runbook A, §22 Should, CapacityExhausted alert

- Depends on: ACRME-S0701

Acceptance criteria

- On no eligible region/CR: freeze holds, rank alternatives without committing, queue + create incident (Runbook A).

- Re-evaluate only after confirmed state change; CapacityExhausted alert fires.

Tasks

- ☐ ACRME-T170401 Implement capacity-exhaustion queue + incident creation

- ☐ ACRME-T170402 Implement confirmed-state re-evaluation + alert (Runbook A)

### ACRME-E18 — POC & Validation Program

Goal. Execute the critical POC sequence and record structured evidence so preview behaviors and unknowns are proven before production, not asserted.

PRR references. §42, B-1..B-7, all FC items
Rollup. 4 stories · 29 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1801 | POC harness with structured evidence capture | High | 8 | P1 | ACRME-S0104 |
| ACRME-S1802 | Sharing, quota, and zone-alignment POCs (critical sequence 1–8, incl. 6a) | High | 8 | P1 | ACRME-S1801 |
| ACRME-S1803 | DR, concurrency, engine-mode, and tier POCs (critical sequence 9–15) | High | 8 | P2 | ACRME-S1802, ACRME-S0901, ACRME-S0902 |
| ACRME-S1804 | VMSS, AKS, and scale POCs (critical sequence 16–18) | Medium | 5 | P2 | ACRME-S1803 |

#### ACRME-S1801 — POC harness with structured evidence capture

As a validation engineer, I want a POC harness that records API version, region, SKU, zone, IDs, timings, and evidence class, so that every result is production-grade evidence, not an assumption.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: §42 evidence fields

- Depends on: ACRME-S0104

Acceptance criteria

- Harness captures all required evidence fields per run with before/after state + retry history.

- Each result classified as documented/observed/assumed/judgement.

Tasks

- ☐ ACRME-T180101 Build POC harness + structured evidence store

- ☐ ACRME-T180102 Implement evidence classification + report export

#### ACRME-S1802 — Sharing, quota, and zone-alignment POCs (critical sequence 1–8, incl. 6a)

As a validation engineer, I want sharing/RBAC, unsharing, quota independence, quantity, and zone-alignment POCs executed, so that foundational platform behaviors are proven before pilot.

- Priority: High · Points: 8 · Phase: P1

- PRR refs: §42 seq 1-8, B-1, B-2, B-5, FC-06

- Depends on: ACRME-S1801

Acceptance criteria

- Sharing/RBAC, unauthorized-consumer rejection, safe+forced unsharing validated.

- Provider/consumer/group quota independence + quantity/reduction/zero-size behavior validated (B-1/B-5).

- Cross-subscription zone alignment (6a) validated with physical-to-logical tables for ≥2 subscriptions.

Tasks

- ☐ ACRME-T180201 Execute POC 1-3 (sharing/RBAC, rejection, unsharing)

- ☐ ACRME-T180202 Execute POC 4-5,7-8 (quota + quantity, group availability B-1)

- ☐ ACRME-T180203 Execute POC 6/6a (zone mapping + cross-sub alignment, FC-06)

#### ACRME-S1803 — DR, concurrency, engine-mode, and tier POCs (critical sequence 9–15)

As a validation engineer, I want DR-floor, concurrency, engine-mode, and Tier 1/2/3 POCs executed, so that safety-critical behaviors are proven before enabling automation.

- Priority: High · Points: 8 · Phase: P2

- PRR refs: §42 seq 9-15, B-7, B-3

- Depends on: ACRME-S1802, ACRME-S0901, ACRME-S0902

Acceptance criteria

- DR-floor enforcement, concurrent placement single-winner (B-7), and engine-mode transitions (B-3) validated.

- Tier 1 + Tier 2 validated; Tier 3 confirmed to remain disabled.

Tasks

- ☐ ACRME-T180301 Execute POC 9-12 (DR floor, quota propagation, concurrency, engine mode)

- ☐ ACRME-T180302 Execute POC 13-15 (Tier 1, Tier 2, Tier 3-disabled)

#### ACRME-S1804 — VMSS, AKS, and scale POCs (critical sequence 16–18)

As a validation engineer, I want VMSS/AKS behavior and scale testing executed, so that workload integration and scale limits are measured, not assumed.

- Priority: Medium · Points: 5 · Phase: P2

- PRR refs: §42 seq 16-18, FC-08, R-33

- Depends on: ACRME-S1803

Acceptance criteria

- VMSS Uniform/Flexible + AKS node-pool/autoscaler behavior validated (or Preview limits documented).

- Scale testing at target cardinality validates reconciliation + throughput budgets.

Tasks

- ☐ ACRME-T180401 Execute POC 16-17 (VMSS Uniform/Flexible, AKS)

- ☐ ACRME-T180402 Execute POC 18 (scale testing) + record budgets

### ACRME-E19 — Production Readiness Gates & Governance

Goal. Track gap-closure evidence, preview feature-flag governance, and the production entry gates so pilot→production transitions are evidence-based.

PRR references. §14, §16, §17, §39, §44, R-01, R-34
Rollup. 3 stories · 13 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S1901 | Preview feature-flag governance and exit paths | Highest | 5 | P1 | ACRME-S0104 |
| ACRME-S1902 | Gap-closure evidence tracker (G-14/G-15/G-20/G-21/G-23/G-24, B-1..B-7) | High | 5 | P1 | — |
| ACRME-S1903 | Production entry gates and conditional pilot checklist | High | 3 | P1 | ACRME-S1902 |

#### ACRME-S1901 — Preview feature-flag governance and exit paths

As a product owner, I want every preview dependency behind a flag with a governance acceptance + exit path, so that preview changes never silently break production.

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: §21, R-01, R-34, R-42, R-43

- Depends on: ACRME-S0104

Acceptance criteria

- CRG sharing, groupType enforcement, and VMSS reprovisioning gated behind feature flags (R-01/R-43/R-42).

- Each flag has recorded governance acceptance + a documented exit path.

- Preview/POC results are evidence-labeled and never presented as an SLA (R-34).

Tasks

- ☐ ACRME-T190101 Implement preview feature-flag framework + registry

- ☐ ACRME-T190102 Record governance acceptance + exit paths per flag

- ☐ ACRME-T190103 Enforce evidence-labeling standard (R-34)

#### ACRME-S1902 — Gap-closure evidence tracker (G-14/G-15/G-20/G-21/G-23/G-24, B-1..B-7)

As a program owner, I want a live tracker mapping each gap to its closure control and acceptance evidence, so that production gates are provably met, not assumed.

- Priority: High · Points: 5 · Phase: P1

- PRR refs: §39 Gap closure

- Depends on: —

Acceptance criteria

- Every gap/blocker has closure control + acceptance evidence status tracked.

- Tracker blocks phase advancement until required evidence is attached.

Tasks

- ☐ ACRME-T190201 Build gap-closure tracker mapping gaps->evidence

- ☐ ACRME-T190202 Gate phase advancement on evidence completeness

#### ACRME-S1903 — Production entry gates and conditional pilot checklist

As a council/board, I want the pilot and production entry gates encoded as an auditable checklist, so that pilot success is not mistaken for production approval.

- Priority: High · Points: 3 · Phase: P1

- PRR refs: §16, §17, §44 Board actions

- Depends on: ACRME-S1902

Acceptance criteria

- Pilot-entry and production-entry gate checklists encoded with named approvers.

- Manual rollback demonstrated; separate production authorization required after pilot.

- Destructive-automation enablement requires separate board authorization.

Tasks

- ☐ ACRME-T190301 Encode pilot + production entry-gate checklists

- ☐ ACRME-T190302 Record named approvers + separate-authorization rule

### ACRME-E20 — v2.4 Reservation-Model Reconciliation

Goal. Deliver the reservation-model requirements folded into Requirements Baseline v2.4 from the reviewed architecture diagrams: reservation eligibility gates (CAP-020/CAP-021), the seed-at-0 SKU/AZ matrix and product-team budget governance (CAP-022), the explicit regional + per-AZ CRG structure (CAP-023), reactive SKU/AZ discovery (CAP-024), even zone-distribution + rebalancing (PLC-011), and the deterministic naming convention (OPS-006/C-12).

PRR references. Baseline v2.4 §2.4 changelog, CAP-020..024, PLC-011, OPS-006, C-12/C-13, Appendix A.9
Rollup. 6 stories · 31 points

| Story | Title | Priority | Points | Phase | Depends on |
| --- | --- | --- | --- | --- | --- |
| ACRME-S2001 | Reservation eligibility gate — Availability-Set ineligibility & AZ onboarding precondition | Highest | 5 | P1 | ACRME-S0201 |
| ACRME-S2002 | Seed-at-0 SKU/AZ matrix and product-team budget governance | Highest | 8 | P1 | ACRME-S0301 |
| ACRME-S2003 | Explicit regional + per-AZ CRG structure per environment | High | 5 | P1 | ACRME-S0301 |
| ACRME-S2004 | Reactive SKU/AZ discovery auto-create with scope-file governance | High | 5 | P2 | ACRME-S2002, ACRME-S2003 |
| ACRME-S2005 | Even zone-distribution target and rebalancing action | High | 5 | P2 | ACRME-S2003, ACRME-S0701 |
| ACRME-S2006 | Deterministic RG/CRG/subscription naming convention & counter | Medium | 3 | P1 | — |

#### ACRME-S2001 — Reservation eligibility gate — Availability-Set ineligibility & AZ onboarding precondition

As a onboarding engineer, I want the engine to reject reservation onboarding for Availability-Set VMs and require deallocate/redeploy-to-AZ first, so that only zone-aligned, reservation-eligible VMs enter the CRG model (CAP-020, CAP-021).

- Priority: Highest · Points: 5 · Phase: P1

- PRR refs: CAP-020, CAP-021

- Depends on: ACRME-S0201

Acceptance criteria

- VMs deployed in an Availability Set are classified reservation-ineligible and blocked from CRG onboarding (CAP-020).

- Onboarding a running non-zonal VM requires the deallocate-or-redeploy-to-an-availability-zone precondition to be satisfied first (CAP-021).

- The ReservationEligibility record captures ineligibility reason and the onboarding precondition state.

- A blocked onboarding returns a deterministic, actionable error and raises a governance item.

Tasks

- ☐ ACRME-T200101 Implement Availability-Set detection and reservation-ineligibility classification (CAP-020)

- ☐ ACRME-T200102 Implement deallocate/redeploy-to-AZ onboarding precondition check (CAP-021)

- ☐ ACRME-T200103 Persist ReservationEligibility record with reason + precondition state

#### ACRME-S2002 — Seed-at-0 SKU/AZ matrix and product-team budget governance

As a capacity governance owner, I want an eligible-SKU/AZ seed matrix initialised at count 0 under product-team budget governance, so that reservations exist as governed placeholders before demand, extending the CAP-009 seed model (CAP-022).

- Priority: Highest · Points: 8 · Phase: P1

- PRR refs: CAP-022, CAP-009

- Depends on: ACRME-S0301

Acceptance criteria

- The seed matrix enumerates eligible SKU × AZ combinations with initial reserved count 0 (seed reservations).

- Product-team budget governance approves any increase of a seed reservation above 0.

- SeedMatrixEntry records SKU, AZ, environment, governance status, and current count.

- Seed reservations are distinguished from active reservations (reservationType = SEED).

Tasks

- ☐ ACRME-T200201 Model SeedMatrixEntry (SKU × AZ × env, count-0 seed) per CAP-022

- ☐ ACRME-T200202 Implement product-team budget-governance gate for seed increases

- ☐ ACRME-T200203 Distinguish SEED vs ACTIVE reservationType in the reservation model

#### ACRME-S2003 — Explicit regional + per-AZ CRG structure per environment

As a capacity engineer, I want each environment provisioned with one regional CRG plus one CRG per availability zone, so that reservations are held at the correct regional/zonal scope, extending CAP-011 (CAP-023).

- Priority: High · Points: 5 · Phase: P1

- PRR refs: CAP-023, CAP-011, OPS-006

- Depends on: ACRME-S0301

Acceptance criteria

- Each environment (Prod, NonProd, DR) has one regional CRG (crg-<env>-<region>-reg) and one CRG per AZ (az1/az2/az3).

- CapacityReservationGroup carries environment and crgScope (REGIONAL | ZONAL).

- CRG names are generated deterministically per OPS-006/C-12.

- Per-AZ CRG sizing aligns with the even zone-distribution target (PLC-011).

Tasks

- ☐ ACRME-T200301 Provision regional + per-AZ CRG set per environment (CAP-023)

- ☐ ACRME-T200302 Add environment + crgScope to CRG model and provisioning

- ☐ ACRME-T200303 Wire deterministic CRG naming (OPS-006/C-12)

#### ACRME-S2004 — Reactive SKU/AZ discovery auto-create with scope-file governance

As a capacity engineer, I want the engine to auto-create missing SKU/AZ reservations against the seed matrix and raise a scope-file governance item, so that newly requested SKU/AZ combinations are captured and governed, reconciling CAP-019 (CAP-024).

- Priority: High · Points: 5 · Phase: P2

- PRR refs: CAP-024, CAP-019, CAP-022

- Depends on: ACRME-S2002, ACRME-S2003

Acceptance criteria

- A request for a SKU/AZ combination not yet in a CRG triggers auto-creation of the reservation against the seed matrix.

- Each reactive discovery raises a scope-file governance item for review (reconciles CAP-019).

- Auto-created reservations are recorded with provenance (reactive vs. seeded vs. planned).

- Reactive discovery respects reservation eligibility (CAP-020/CAP-021).

Tasks

- ☐ ACRME-T200401 Implement reactive SKU/AZ discovery + auto-create against seed matrix (CAP-024)

- ☐ ACRME-T200402 Raise scope-file governance item on reactive discovery (CAP-019 reconciliation)

- ☐ ACRME-T200403 Record reservation provenance (reactive/seeded/planned)

#### ACRME-S2005 — Even zone-distribution target and rebalancing action

As a placement engineer, I want placement to target an even ≈1/zone_count spread and raise a rebalancing action when skew exceeds tolerance, so that per-zone failover exposure is bounded and per-AZ CRG sizing stays balanced (PLC-011).

- Priority: High · Points: 5 · Phase: P2

- PRR refs: PLC-011, C-13, Appendix A.9, CAP-023

- Depends on: ACRME-S2003, ACRME-S0701

Acceptance criteria

- New placement prefers the most under-represented zone (argmin VMs per zone) toward ≈1/zone_count per zone.

- Max Skew > Configured Skew Tolerance (C-13) raises a rebalancing recommendation/action, subject to approval and Azure feasibility.

- The target ratio and tolerance are configuration-driven in PlacementPolicy.

- Behaviour matches Appendix A.9 skew formula and is distinct from the ε zone-diversity scoring signal (PLC-007).

Tasks

- ☐ ACRME-T200501 Implement even zone-distribution target + under-represented-zone preference (PLC-011/A.9)

- ☐ ACRME-T200502 Implement skew-tolerance (C-13) rebalancing recommendation/action

- ☐ ACRME-T200503 Expose target ratio + tolerance as PlacementPolicy config

#### ACRME-S2006 — Deterministic RG/CRG/subscription naming convention & counter

As a platform operator, I want a deterministic naming convention with a counter for resource groups, CRGs, and subscriptions, so that resource identities are predictable, collision-free, and auditable (OPS-006, C-12).

- Priority: Medium · Points: 3 · Phase: P1

- PRR refs: OPS-006, C-12

- Depends on: —

Acceptance criteria

- RG, CRG, and subscription names are generated by a single deterministic convention (OPS-006).

- The naming counter (C-12) guarantees uniqueness and is persisted/auditable.

- Generated names are stable across re-runs for the same inputs.

- RBAC scope assignments consume the deterministic names (no ad-hoc naming).

Tasks

- ☐ ACRME-T200601 Implement deterministic RG/CRG/subscription naming convention (OPS-006)

- ☐ ACRME-T200602 Implement + persist the naming counter (C-12)

- ☐ ACRME-T200603 Align RBAC scope assignment with deterministic names