# ACRME — CRG & CR Foundation Provisioning Plan

## Document Control

| Field | Value |
| --- | --- |
| Title | ACRME — Capacity Reservation Group & Capacity Reservation Foundation Provisioning Plan |
| Version | 1.0 |
| Date | 9 Sep 2026 |
| Status | Draft — planning gate (pre-deployment) |
| Owner | Platform Engineering / Cloud Architecture |
| Source baseline | acrme_requirements_baseline_v2_4.md (authoritative: CAP-001..024, OPS-006, ENV-003, QUA-*, REG-003) |
| Related | acrme_cr_crg_deployment_layout.md, acrme_poc_workbook_v2_4.md, ADR-002/003/006 |
| Purpose | Plan the creation of CRGs and CRs (the foundation) before any deployment — cover all grounds |

Scope of this plan. This is a planning artifact for the creation phase only — standing up the CRG/CR structure (groups + seed reservations at count 0), not deploying workloads and not building the reconciliation engine. It answers: what do we create, in what order, with what names, where, and how do we prove it is correct before we start deploying? It deliberately stops at the point where the seed structure exists and validates; workload deployment, reconciliation automation (CAP-005/CAP-006), and DR activation are downstream phases.

## 1. Purpose & Position in the Programme

This plan operationalizes the deployment layout (acrme_cr_crg_deployment_layout.md) into an ordered, checkable build sequence. Where the layout doc answers “what does the structure look like”, this plan answers “how do we bring it into existence correctly, and how do we know we covered everything.”

Explicit goals: 1. Establish the canonical order of operations for creating CRGs and CRs (Azure-first, CAP-002). 2. Define the seed matrix to create (count-0 reservations per eligible SKU × region × AZ, CAP-022). 3. Apply the naming convention deterministically (OPS-006 / C-12). 4. Enforce structural isolation at creation time (per-AZ CRGs CAP-023; environment separation ENV-003). 5. Gate creation with eligibility checks (CAP-020/021 — no Availability-Set VMs; zonal placement). 6. Provide a coverage matrix proving every relevant requirement maps to a build step and a validation. 7. Define a phased rollout (pilot → geography-by-geography) so we do not big-bang the estate.

Non-goals (downstream phases, not this plan): - Reconciliation automation / the container-app job (CAP-005/CAP-006) — Phase 3. - Workload (VM/VMSS/AKS) deployment against reservations — Phase 2+. - Quota pooling automation (QUA-003/004/008/009) — parallel track, prerequisite only here. - DR activation runbook (DR-005/006/009) — separate DR programme. - IaC authoring (Bicep/Terraform) — follows plan approval (see §12 Next Steps).

## 2. Guiding Principles for the Build

These baseline rules constrain how we create resources and must hold at every step:

| # | Principle | Requirement | Build implication |
| --- | --- | --- | --- |
| 1 | Azure-first, then config | CAP-002 | Create the CRG + reservation in Azure and validate it before activating it in deployment config / scope file. Never reference a reservation in config that does not yet exist in Azure. |
| 2 | Seed at zero, never delete | CAP-009, CAP-022 | Every eligible SKU/AZ is created as a reservation at quantity 0. Reaching 0 is normal; deletion is a governed decommission (CAP-010), never part of the build. |
| 3 | Structural zone isolation | CAP-011, CAP-023 | Zone isolation is enforced by separate per-AZ CRGs, not just accounting. One regional (non-zonal) CRG + one CRG per AZ, per environment. |
| 4 | Environment separation | ENV-003 | Prod ≠ non-prod, Prod ≠ DR (never share a CRG or subscription boundary). DR may co-locate/share with non-prod only where PLC-010 permits. |
| 5 | Eligibility before onboarding | CAP-020, CAP-021 | Only zonal-placed (or regional-only-where-SKU-lacks-zonal) resources are eligible. Availability-Set VMs are excluded and flagged for deallocate/redeploy. |
| 6 | Deterministic naming | OPS-006, C-12 | Every RG/CRG/subscription name is generated from tokens + zero-padded counter and validated against the convention; non-conforming names are governance exceptions. |
| 7 | Budget-governed matrix | CAP-022 | A SKU/AZ enters the seed matrix only with a named owning product team + approved budget line. Anything scaled above 0 incurs cost. |
| 8 | Quota is parallel, validated not re-gated | QUA-001, QUA-007, ADR-006 | Quota must be present in the deploying subscription (a build prerequisite we verify), but the build does not create quota gates — Azure enforces quota natively. |

## 3. Prerequisites — Pre-Flight Before Any Creation

Nothing is created until every item below is confirmed. (Aligns with the POC workbook Pre-Flight PF-01..PF-10.)

### 3.1 Identity, subscription & governance

| ID | Prerequisite | How verified | Requirement |
| --- | --- | --- | --- |
| PRE-01 | Target subscriptions exist and are named per convention (Prod / NonProd / DR per geography) | az account list -o table; name matches sub-<org>-<domain>-<purpose>-<NN> | OPS-006, ENV-003 |
| PRE-02 | Core subscription identified and flagged all-production | Scope-file entry; CAP-001a classification set | CAP-001a |
| PRE-03 | RBAC: build identity (UAMI/SPN) has least-privilege custom role at target RG/subscription scope | az role assignment list --scope <SCOPE> | GOV-*, security guide |
| PRE-04 | Resource groups created per convention (rg-odcr-<env>-<region>-<NN>) | az group show; name validated | OPS-006 |
| PRE-05 | Region catalogue configuration loaded (distribution model, zone support, DR_NOT_OFFERED flags) | PlacementPolicy config version pinned | REG-001, REG-003 |
| PRE-06 | Scope-file schema ready (tenant, sub, region, AZ, RG, CRG, reservation name, SKU/family, env, buffer, enabled, effective date/version) | Scope-file present + versioned | CAP-001, CAP-019 |

### 3.2 Capacity, quota & preview features

| ID | Prerequisite | How verified | Requirement |
| --- | --- | --- | --- |
| PRE-07 | Quota present in each deploying subscription for the target VM families/regions | az vm list-usage --location <REGION> ≥ planned seed+buffer intent | QUA-002, QUA-007 |
| PRE-08 | Zone support confirmed per SKU × region (which SKUs support zonal reservations) | az vm list-skus --location <REGION> --zone | CAP-011, CAP-023 |
| PRE-09 | Capacity Reservation Sharing preview feature registration state recorded (if sharing in scope) | az feature show — record as Observed, not SLA | CAP-013, preview risk |
| PRE-10 | Quota Groups preview state recorded (if pooling in scope) | az feature show — record as Observed | QUA-003, preview risk |
| PRE-11 | No name-colliding CRGs already present | az capacity reservation group list -g <RG> | OPS-006 |
| PRE-12 | Eligible-SKU/AZ matrix drafted with owning product team + budget line per entry | Seed-matrix config reviewed & approved | CAP-022 |

Blocker rule. If PRE-07 (quota) fails for a target family/region, do not create above-zero reservations there — seed at 0 is still valid, but flag a quota readiness risk (QUA-007) and raise a quota request (QUA-010) before any scale-up.

## 4. Canonical Order of Operations (per environment × region)

This is the repeatable creation sequence. It is idempotent-friendly (re-running should not duplicate) and Azure-first (CAP-002).

FOR each (geography → environment → region) in the phased rollout:

  STEP 0  Pre-flight gate (Section 3) passes for this scope ............... GATE
  STEP 1  Set subscription context
            az account set --subscription <ENV_SUB>
  STEP 2  Ensure resource group (naming: rg-odcr-<env>-<region>-<NN>)
            az group create -n <RG> -l <REGION>            (if absent)
  STEP 3  Create the REGIONAL (non-zonal) CRG
            crg-<env>-<region>-reg
            az capacity reservation group create -g <RG> -n <CRG_REG> -l <REGION>
  STEP 4  Create one PER-AZ CRG for each supported zone
            crg-<env>-<region>-az1 / az2 / az3
            az capacity reservation group create -g <RG> -n <CRG_AZn> -l <REGION> --zones n
  STEP 5  For each eligible SKU in the seed matrix (CAP-022):
            5a  Zonal SKU  → create count-0 reservation in each per-AZ CRG
                  az capacity reservation create -g <RG> \
                    --capacity-reservation-group <CRG_AZn> \
                    --name <CR_NAME> --sku <SKU> --capacity 0 \
                    --location <REGION> --zone n
            5b  Non-zonal SKU → create count-0 reservation in the regional CRG
                  az capacity reservation create -g <RG> \
                    --capacity-reservation-group <CRG_REG> \
                    --name <CR_NAME> --sku <SKU> --capacity 0 --location <REGION>
  STEP 6  VALIDATE in Azure (Section 8 gates) ............................ GATE
            provisioningState=Succeeded; zones correct; capacity=0
  STEP 7  ONLY AFTER Azure validation passes → activate in scope file
            (write CRG + reservation entries, enabled=true, effective date/version)
  STEP 8  Record evidence (resource IDs, request IDs, timestamps) into build log

Why this order: STEP 7 (config activation) strictly follows STEP 6 (Azure validation) to honor CAP-002 — the deployment pipeline reads the scope file to decide reservation association, so a config entry must never point at a non-existent Azure object.

## 5. Naming Plan (OPS-006 / C-12)

All tokens resolved deterministically; counter is zero-padded (C-12 width configurable).

| Resource | Pattern | Token meaning | Example |
| --- | --- | --- | --- |
| Resource group | rg-odcr-<env>-<region>-<NN> | env ∈ {prod,cval,nonprod,dr}; region = short code; NN = instance counter | rg-odcr-prod-eus2-01 |
| Regional CRG | crg-<env>-<region>-reg | scope reg = non-zonal SKUs | crg-pr-eus2-reg |
| Per-AZ CRG | crg-<env>-<region>-az<n> | scope az1/az2/az3 = zone-bound | crg-pr-eus2-az1 |
| Capacity Reservation | res-<env>-<region>-<scope>-<SkuCompact>-<NNN> | scope = reg/az1..; SkuCompact = SKU w/o punctuation | res-pr-eus2-az1-StandardD16sv5-001 |
| Subscription | sub-<org>-<domain>-<purpose>-<NN> | purpose ∈ {core,app,nonprod,dr} | sub-jda-cld-core-01 |

Region short-code table (examples — driven by REG-001 config):

| Region | Code | Region | Code |
| --- | --- | --- | --- |
| West US 3 | wus3 | Switzerland North | swn |
| Central US | cus | Sweden Central | sdc |
| Canada Central | cac | Australia East | aue |
| East US 2 | eus2 | Australia Southeast | ause |
| East Asia | ea | Southeast Asia | sea |
| Saudi Arabia Central | sac | UAE North | uan |

Reconciliation note. The older POC workbook (acrme_poc_workbook_v2_4.md) shows a per-SKU CRG example (crg-prod-<region>-<sku>) that predates CAP-023. This plan follows the authoritative v2.4 per-zone CRG structure (one CRG per zone holding multiple SKUs), consistent with the deployment-layout reference. The engine validates managed resources against OPS-006 and flags non-conforming names as governance exceptions.

## 6. CRG Structure Plan (CAP-023)

Per environment × region, create exactly this set (assuming a 3-zone region):

<env> in <region>:
  ├── crg-<env>-<region>-reg   ← 1 regional CRG (non-zonal SKUs only)
  ├── crg-<env>-<region>-az1   ← 1 per-AZ CRG (zone 1)
  ├── crg-<env>-<region>-az2   ← 1 per-AZ CRG (zone 2)
  └── crg-<env>-<region>-az3   ← 1 per-AZ CRG (zone 3)
= 4 CRGs per environment per 3-zone region

- Regional CRG holds only SKUs that do not support zonal reservations (PRE-08 determines this per SKU).

- Per-AZ CRGs hold zone-bound reservations → structurally enforce CAP-011 (zone-1 capacity never counted elsewhere).

- Environments are never mixed in a CRG (ENV-003). Separate RGs and, where required, separate subscriptions per environment.

- Adjust CRG count for regions with fewer/more zones (e.g., a 2-zone region → reg + az1 + az2 = 3 CRGs).

## 7. Seed Matrix Plan (CAP-022, CAP-020/021)

### 7.1 What gets seeded

Every eligible SKU/family × region × AZ combination in the approved scope file is created as a count-0 reservation (“seed reservation”) in the correct CRG, so reconciliation can scale it from a known baseline the instant demand appears (CAP-007).

### 7.2 Eligibility gate (create only if ALL true)

| Gate | Rule | Requirement |
| --- | --- | --- |
| E1 | SKU × region combination is in the approved scope file | CAP-001, CAP-019 |
| E2 | Placement is zonal (per-AZ CRG) OR SKU has no zonal support → regional CRG only | CAP-011, CAP-023 |
| E3 | Target is not an Availability Set (mutually exclusive with reservations) | CAP-020 |
| E4 | Any existing VM to onboard is in an eligible placement, else record deallocate/redeploy-to-AZ action first | CAP-021 |
| E5 | Entry has a named owning product team + approved budget line | CAP-022 |

### 7.3 Seed-matrix worksheet (template — fill per region before build)

| CRG | Reservation Name | SKU | Zonal? | Initial Qty | Product Team | Budget Line | Eligibility (E1-E5) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| crg-pr-eus2-az1 | res-pr-eus2-az1-StandardD16sv5-001 | Standard_D16s_v5 | Yes | 0 | Platform-Core | FY27-Q1-Compute-001 | ✅ |
| crg-pr-eus2-az2 | res-pr-eus2-az2-StandardD16sv5-001 | Standard_D16s_v5 | Yes | 0 | Platform-Core | FY27-Q1-Compute-001 | ✅ |
| crg-pr-eus2-az3 | res-pr-eus2-az3-StandardD16sv5-001 | Standard_D16s_v5 | Yes | 0 | Platform-Core | FY27-Q1-Compute-001 | ✅ |
| crg-pr-eus2-reg | res-pr-eus2-reg-StandardM128s-001 | Standard_M128s | No (regional) | 0 | Data-Services | FY27-Q1-Compute-002 | ✅ |
| … | … | … | … | 0 | … | … | … |

### 7.4 Reactive discovery reconciled (CAP-024)

The build seeds the known matrix. When an allocated VM later appears for a SKU/AZ not yet seeded, the engine (downstream phase) auto-creates the CRG (if absent) + reservation at allocated + buffer and raises a scope-file governance item (CAP-019) to ratify it. This plan only needs to ensure the naming + CRG structure rules are deterministic so reactive creation slots in cleanly.

## 8. Validation Gates (post-creation, before config activation)

Run these after STEP 5 and before STEP 7, per resource:

| Gate | Check | Command / method | Pass criteria |
| --- | --- | --- | --- |
| V1 | CRG provisioned | az capacity reservation group show | provisioningState = Succeeded |
| V2 | Zones correct | same show -o json | per-AZ CRG zones = [n]; regional CRG has none |
| V3 | Reservation provisioned | az capacity reservation show | provisioningState = Succeeded |
| V4 | Seed quantity is 0 | same show | sku.capacity = 0 |
| V5 | SKU matches | same show | sku.name = <SKU> |
| V6 | Naming conforms | regex vs OPS-006 pattern | match; else governance exception |
| V7 | Environment isolation | RG/CRG env token vs subscription purpose | no cross-env mix (ENV-003) |
| V8 | Quota present for family/region | az vm list-usage | available ≥ planned scale-up intent (QUA-007) |
| V9 | Scope-file consistency | scope file vs Azure inventory | 1:1 after STEP 7 (CAP-019) |
| V10 | Evidence captured | build log | resource IDs + request IDs + timestamps recorded |

A resource that fails any gate is not activated in the scope file (STEP 7 withheld) until remediated.

## 9. Full Build Inventory by Geography (phased)

Grounded in the deployment-layout reference and the region catalogue (REG-001). CRG counts assume 3-zone regions (adjust per actual zone support, PRE-08).

| Geography | Model | Environments to build | Regions | CRGs (per env × 4) | Notes |
| --- | --- | --- | --- | --- | --- |
| US | 3-region | Prod, CVAL, DR (distinct regions) | West US 3 / Central US / Canada Central | 12 total | Only geography with full 3-way region separation |
| Europe | 2-region | Prod; CVAL+DR co-located | Sweden Central (Prod) / Switzerland North (CVAL+DR) | 12 total (4 Prod + 4 CVAL + 4 DR; CVAL & DR share region, separate subs/CRGs) | Co-location mandatory (PLC-010a); cval_region == dr_region |
| Australia | 2-region | Prod; CVAL+DR co-located | Australia East (Prod) / Australia Southeast (CVAL+DR) | 12 total | Same co-location pattern as EU |
| Asia Pacific | 2-region | Prod; CVAL+DR co-located | East Asia (Prod) / Southeast Asia (CVAL+DR) | 12 total | Japan East pending (REG-001) — not built until confirmed |
| Middle East | 2-region | Prod; CVAL (optional) | Saudi Arabia Central (Prod) / UAE North (CVAL) | 8 total (4 Prod + 4 CVAL); no DR | DR_NOT_OFFERED (DEC-001) — build no DR CRGs; seed record dr_region = null |

Two-region reminder (memory-checked). In EU/Australia/Asia Pacific, one region hosts Prod and the other hosts CVAL + DR co-located — DR is offered in-geo. DR_NOT_OFFERED is Middle-East-specific (legal/residency), not a general two-region outcome. Do not skip DR CRGs for EU/AU/APAC.

## 10. Phased Rollout

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| Phase 0 — Pre-flight | All PRE-01..PRE-12 for pilot scope | Every prerequisite green for the pilot region |
| Phase 1 — Pilot (single region, Prod) | One geography, Prod env only, one region, small eligible SKU set — e.g. US Prod West US 3 | POC-01..POC-05 pass; V1..V10 pass; scope file consistent |
| Phase 2 — Pilot environments complete | Add CVAL + DR for the pilot geography (validates co-location for a 2-region geo, and 3-way separation for US) | Co-location accounting verified (HC-6/HC-7); ENV-003 isolation proven |
| Phase 3 — Geography rollout | Repeat Phases 1-2 per geography per the inventory (§9) | All in-scope geographies seeded + validated |
| Phase 4 — Handoff to reconciliation | Enable the reconciliation job to manage the seeded matrix (CAP-005/006) | Engine scales seeds from 0 on real demand; out of scope for this plan |

Start small: Phase 1 deliberately limits to one region + Prod + a handful of SKUs so the order-of-operations, naming, and validation gates are proven before any fan-out.

## 11. Coverage Matrix — “Are We Covering Grounds?”

Every relevant creation-phase requirement mapped to a plan step and its validation. (Downstream-only requirements are marked as such.)

| Requirement | Covered by | Validated by |
| --- | --- | --- |
| CAP-001 authoritative scope file | §3 PRE-06, §4 STEP 7 | V9 |
| CAP-001a core = all production | §3 PRE-02 | V7 |
| CAP-002 Azure-first then config | §4 STEP 6→7 ordering | V9 |
| CAP-009 zero-not-delete | §2 P2, §7.1 seed at 0 | V4 |
| CAP-011 zone isolation | §6 per-AZ CRGs | V2 |
| CAP-013/014/015 sharing | Prereq PRE-09 (build seeds structure; sharing enabled downstream) | PRE-09 recorded |
| CAP-016 pre-deploy validation | (downstream — deploy phase) | n/a this plan |
| CAP-019 scope-file governance | §4 STEP 7, §7.4 | V9 |
| CAP-020 Availability-Set ineligible | §7.2 E3 | E3 gate |
| CAP-021 deallocate/redeploy-to-AZ | §7.2 E4 | E4 gate |
| CAP-022 seed matrix + budget | §7 whole section | E5 gate, V4 |
| CAP-023 regional + per-AZ CRG | §6 structure | V1, V2 |
| CAP-024 reactive discovery | §7.4 (deterministic naming enables it) | V6 |
| ENV-003 environment separation | §6, §9 separate subs/RGs/CRGs | V7 |
| OPS-006 / C-12 naming | §5 naming plan | V6 |
| QUA-002/007 quota present | §3 PRE-07 | V8 |
| REG-001/003 catalogue + distribution | §3 PRE-05, §9 inventory | inventory review |
| PLC-010a co-location (2-region) | §9 notes | Phase 2 co-location check |
| DEC-001 Middle East DR_NOT_OFFERED | §9 (no DR CRGs for ME) | inventory review |
| DR-003/004 lean DR (seed at 0/bootstrap) | §7.1 seed at 0 | V4 |
| HC-6/HC-7 co-location capacity floor | Phase 2 exit criteria | Phase 2 check |

## 12. Risks, Preview Dependencies & Out-of-Scope

### 12.1 Risks / dependencies

- Preview features (Capacity Reservation Sharing, Quota Groups) are not Microsoft contractual commitments — record observed behavior as Observed, not SLA (PRE-09/PRE-10). Sharing (Tier 2/3) build steps are gated on preview availability.

- Quota absence blocks above-zero scale-up (not seeding at 0). Raise quota requests (QUA-010) early for pilot families.

- Zone support varies by SKU/region (PRE-08) — a SKU without zonal reservation support must go in the regional CRG, not a per-AZ CRG; mis-placement fails V2.

- Availability-Set legacy VMs require deallocate/redeploy before onboarding (CAP-021) — service-impacting, owned by the workload team, not auto-migrated.

### 12.2 Explicitly out of scope for this plan

- Reconciliation automation / container-app job (CAP-005/006) — Phase 4.

- Workload deployment + reservation association (POC-03 onward is validation, not production deploy).

- Quota pooling/reclamation automation (QUA-003/004/008/009).

- DR declaration/activation runbook (DR-005/006/009).

- IaC authoring — see Next Steps.

## 13. Next Steps (after this plan is approved)

- Fill the seed-matrix worksheet (§7.3) for the Phase 1 pilot region with real SKUs, product teams, and budget lines.

- Confirm pilot scope — recommended: US Prod, West US 3, 3-5 eligible SKUs.

- Author IaC (Bicep or Terraform) implementing §4 order-of-operations + §5 naming, or a scripted az runbook mirroring the POC workbook Group 1.

- Execute Phase 0 pre-flight and record evidence.

- Run Phase 1 and capture V1..V10 results before any fan-out.

Tell me which of steps 1-3 to start on and I’ll produce it (e.g., the Bicep/Terraform module, the seed-matrix worksheet pre-filled for a chosen pilot region, or a scripted az build runbook).

## 14. Revision History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 9 Sep 2026 | Initial CRG/CR foundation provisioning plan — order of operations, naming, CRG structure, seed matrix, eligibility gates, validation gates, phased rollout, coverage matrix. Reconciled to baseline v2.4. |

End of document.