# ACRME POC Test Workbook — v2.4 (Canonical Spec of Record)

Azure Capacity Reservation Management Engine (ACRME) — POC Validation Runbook & Progress Tracker

| Field | Value |
| --- | --- |
| Version | 2.4 (canonical spec of record) |
| Status | ACTIVE — aligned to Requirements Baseline v2.4 and the executable POC-Test-Scripts/ |
| Supersedes | acrme_poc_workbook_v2.docx / .pdf (v2.0, 21 Aug 2026 — archived, binary-only) |
| Authoritative source | Azure Capacity & Quota Management — Consolidated Requirements Baseline (v2.4); mirrored at Requirements/acrme_requirements_baseline_v2_4.md |
| Executable implementation | POC-Test-Scripts/ (groups G1–G12; run python runner.py and python test_v24_reservation_model.py) |
| Classification | Internal — Engineering Validation |
| Owner | [Test Lead Name] |
| Environment | [Subscription ID / Tenant ID — fill on start] |

What this document is. This is the single POC workbook of record. It consolidates the manual runbook/tracker content previously held only in the binary acrme_poc_workbook_v2.docx/.pdf (574 paragraphs, 140 tables) into a Markdown source that follows the repo’s md-source convention, and it is kept in lock-step with the executable POC-Test-Scripts/. Expected results are hypotheses until executed with retained evidence. Preview features are not Microsoft contractual commitments; Tier 3 and VMSS emergency automation remain blocked in Phase 1.

v2.4 reconciliation (what changed from v2.0). - Region model — geography-aware (PLC-010a / PLC-010b). The former “three distinct regions” hard rule (old §3.1, PF-09/PF-10) is now geography-aware: three distinct regions are required only for three-region geographies (US is the only one today); two-region geographies co-locate CVAL + DR in the non-prod region while the other region hosts Prod (ENV-003 / PLC-010a). [Amended v2.4] Middle East now runs the cross-geo DR model (DR-020 / PLC-010b): Prod and CVAL co-locate in a weighted-selected Middle East region (separate CRGs, ENV-003) and DR is placed CROSS-GEO in a weighted-selected Europe Standard region. This supersedes the earlier DR_NOT_OFFERED position for Middle East (DR-014 / DEC-001 RESOLVED). This mirrors the Phase 1 rework of POC-Test-Scripts/acrme_suite/config.py and preflight.py (which now carry a cross-geo distribution_model). - New v2.4 coverage — Groups G9–G12. Added test groups for CAP-020/CAP-021/CAP-001a, PLC-010a (positive), PLC-011 (even zone distribution + rebalance, reproducing Calc-Logic Scenario 21), CAP-022/CAP-024 (seed-at-0 matrix + reactive discovery), and CAP-023/OPS-006 (regional + per-AZ CRG structure and deterministic naming). Inventory total: 49 cases across 12 groups (was 35 across 8). - Numbering unified to the executable suite’s POC IDs (see §4.3). Where the earlier research workbook used a divergent POC-01…51 scheme, a cross-reference is provided rather than a second numbering.

# 1. How to Use This Workbook

This section defines the operating rules for engineers executing ACRME validation tests. Follow the sequence strictly; later groups depend on earlier evidence.

- Fill in the Environment Details table (Section 2) before starting any test. Do not proceed until every required field is populated.

- Complete the Pre-Flight Checklist (Section 3) and mark every item Verified = Y before executing Group 1.

- Work through POC groups in order. Later groups may depend on earlier ones passing. Prerequisites are listed on each POC entry.

- Record actual results in the Actual Result field immediately after each test step completes. Do not batch-fill results at the end of a session.

- Mark Status as Pass, Fail, or Blocked. If Blocked, record the blocker description in Notes / Blocker and open a row in the Issue and Blocker Log (Section 7).

- All tests use the Azure CLI (az) unless otherwise specified. Ensure you are logged in with az login and have the correct subscription set with az account set –subscription <SUBSCRIPTION_ID>.

- REST API calls use az rest syntax for consistency. Always pin the api-version shown in the step. Do not substitute a different version without recording the change.

- Retain request and response identifiers, timestamps, before/after state, API version, region, SKU, and zone for every executed POC. These are required evidence for phase-gate sign-off.

- Preview features (CRG Sharing, Quota Groups) are not Microsoft contractual commitments. Record observed behavior as Observed, not as SLA.

- Do not automate Tier 3 or VMSS emergency operations in Phase 1. Those paths are blocked by design (G-14, FC-08).

## 1.1 Evidence retention requirements

Each executed POC must retain the following evidence fields (architecture §42):

- API version

- Region

- SKU

- Zone (logical and physical if known)

- VM or VMSS mode

- Request and response identifiers (x-ms-request-id / correlation)

- Timestamps (start, ARM confirm, ARG confirm)

- Before and after state snapshots

- Retry history

- Observed propagation distribution

- Classification: Documented / Observed / Assumed / Judgement

## 1.2 Status vocabulary

| Status | Meaning |
| --- | --- |
| [Not Started] | Test has not been executed |
| [In Progress] | Execution underway; results incomplete |
| [Pass] | Observed result meets expected criteria for this API version/region/SKU |
| [Fail] | Observed result contradicts expected criteria; open blocker if needed |
| [Blocked] | Cannot execute due to dependency, access, or platform unavailability |

# 2. Environment Details

Complete this table before any POC execution. Region placement must conform to the geography’s distribution_model (see §3.1): Prod is separated from Non-Prod/CVAL in three-region (US) and two-region (EU/AU/APAC) geographies; DR is a distinct region only in three-region geographies (US), co-located with CVAL in the non-prod region in two-region geographies (PLC-010a); and [Amended v2.4] for Middle East (cross-geo) Prod and CVAL co-locate in a weighted-selected Middle East region while DR is placed cross-geo in a weighted-selected Europe region (DR-020 / PLC-010b) — superseding the earlier DR_NOT_OFFERED position (DEC-001 RESOLVED).

| Field | Value (fill at start) |
| --- | --- |
| Provider Subscription ID |  |
| Consumer Subscription ID |  |
| Tenant ID |  |
| Resource Group (Provider) |  |
| Resource Group (Consumer) |  |
| Azure Region (Primary) |  |
| Azure Region (DR) — must differ from Primary |  |
| Azure Region (Non-Production) — must differ from Primary and DR |  |
| VM SKU Under Test |  |
| CRG Name (Provider) |  |
| Capacity Reservation Name |  |
| Quota Group Name (if applicable) |  |
| Test Engineer Name |  |
| Test Start Date |  |
| Test Completion Target Date |  |

## 2.1 Naming conventions (recommended)

| Resource | Pattern | Example |
| --- | --- | --- |
| Provider RG | rg-acrme-provider-<region> | rg-acrme-provider-westeurope |
| Consumer RG | rg-acrme-consumer-<region> | rg-acrme-consumer-westeurope |
| Prod CRG | crg-prod-<region>-<sku> | crg-prod-westeurope-d4s |
| NonProd CRG | crg-nonprod-<region>-<sku> | crg-nonprod-northeurope-d4s |
| DR CRG | crg-dr-<region>-<sku> | crg-dr-uksouth-d4s |
| Capacity Reservation | cr-<env>-<sku>-z<zone> | cr-prod-d4s-z1 |
| Test VM | vm-poc-<id>-<n> | vm-poc-03-01 |

# 3. Pre-Flight Checklist

Every item must be Verified = Y before Group 1 begins. Paste command output into Notes where useful.

| Item | Requirement | Command | Verified Y/N | Notes |
| --- | --- | --- | --- | --- |
| PF-01 | Azure CLI version >= 2.50.0 | az –version |  |  |
| PF-02 | Logged in with correct identity | az account show |  |  |
| PF-03 | Correct subscription is active | az account set –subscription <PROVIDER_SUB> && az account show –query id -o tsv |  |  |
| PF-04 | Required resource providers registered: Microsoft.Compute, Microsoft.Quota | az provider list –query “[?registrationState==‘Registered’].namespace” -o tsv ¦ grep -E ‘Microsoft\.(Compute¦Quota)’ |  |  |
| PF-05 | Provider subscription has sufficient quota for the SKU under test | az vm list-usage –location <PRIMARY_REGION> –query “[?contains(name.value, ‘standardDSv3Family’) ¦¦ contains(name.value, ‘<SKU_FAMILY>’)]” -o table |  |  |
| PF-06 | Consumer subscription has sufficient quota for the SKU under test | az account set –subscription <CONSUMER_SUB> && az vm list-usage –location <PRIMARY_REGION> –query “[?contains(name.value, ‘<SKU_FAMILY>’)]” -o table |  |  |
| PF-07 | RBAC role verified on provider CRG scope (after CRG exists) or planned role assignments documented | az role assignment list –scope <CRG_RESOURCE_ID> -o table |  |  |
| PF-08 | No existing CRGs that could conflict with test names | az capacity reservation group list –resource-group <PROVIDER_RG> -o table |  |  |
| PF-09 | Geography-aware region model confirmed for the geography under test (see §3.1). Prod region ≠ non-prod/CVAL region in three-region and two-region geographies; [Amended v2.4] in the Middle East cross-geo model Prod and CVAL co-locate in-geo (Prod == NonProd is expected) and DR ≠ Prod (DR-020 / PLC-010b). | echo Model=<DISTRIBUTION_MODEL> Prod=<PRIMARY_REGION> NonProd=<NONPROD_REGION> DR=<DR_REGION>; # non-cross-geo: Prod != NonProd; cross-geo: Prod == NonProd && DR != Prod |  |  |
| PF-10 | DR placement confirmed per distribution_model: three-region geographies (US) → DR region distinct from both Prod and non-prod; two-region geographies → DR co-located with CVAL in the non-prod region (PLC-010a); [Amended v2.4] Middle East (cross-geo) → Prod and CVAL co-located in-geo, DR placed cross-geo in a Europe region distinct from the in-geo region (DR-020 / PLC-010b). | echo Model=<DISTRIBUTION_MODEL> Prod=<PRIMARY_REGION> NonProd=<NONPROD_REGION> DR=<DR_REGION>; # three-region: DR != Prod && DR != NonProd; two-region: DR == NonProd; cross-geo: NonProd == Prod && DR != Prod (DR in Europe) |  |  |

## 3.1 Geography-aware region placement check (v2.4)

v2.4 change. The former “three distinct regions” absolute rule is superseded. Region separation is now geography-aware, driven by each geography’s distribution_model (PLC-010a / PLC-010b / ENV-003). Production is separated from non-prod/CVAL except in the Middle East cross-geo model where they co-locate in-geo; DR placement depends on the geography’s model.

Rules by distribution_model:

- Three-region geography (today US is the only one): Prod, Non-Prod/CVAL, and DR each in a distinct region. All three of Prod≠NonProd, DR≠Prod, DR≠NonProd must hold.

- Two-region geography (e.g. EU with Switzerland North + Sweden Central; APAC pairs): one region hosts Prod; the other region hosts CVAL + DR co-located (PLC-010a). Here DR == NonProd/CVAL region is valid and expected — it is not a violation. Prod≠NonProd still holds.

- [Amended v2.4] Middle East (cross-geo): Prod and CVAL/Non-Prod CO-LOCATE in a weighted-selected Middle East Standard region (separate CRGs, ENV-003 — no capacity sharing), so Prod == NonProd is expected and valid. DR is placed CROSS-GEO in a weighted-selected Europe Standard region (DR-020 / PLC-010b), so DR ≠ Prod must hold and DR is a distinct region in a different geography. Both selections use the weighted capacity placement model. This supersedes the earlier DR_NOT_OFFERED position (DR-014 / DEC-001 RESOLVED). Data-residency: Europe is an approved cross-geo DR destination for Middle East (A-ME1); per-country carve-outs, where required, are handled by configuration and are out of engine scope.

PF-09/PF-10 are blocking against the applicable rule above. Record the geography model and regions below and obtain DR Architect countersignature.

| Role | Region name | Conforms to distribution_model? | Sign-off |
| --- | --- | --- | --- |
| Geography / distribution_model (three-region / two-region / cross-geo) |  | Y / N |  |
| Prod (Primary) |  | Y / N |  |
| Non-Prod / CVAL (co-located with Prod in cross-geo) |  | Y / N |  |
| DR (cross-geo in Europe for Middle East) |  | Y / N |  |

Reference: this mirrors the Phase 1 rework of POC-Test-Scripts/acrme_suite/config.py (per-geography distribution_model, incl. cross-geo) and preflight.py (geography-aware PF-09/PF-10), and the positive cases POC-PLC-010a (two-region) and POC-PLC-010b (cross-geo) in Group 9.

# 4. POC Test Groups

Execute groups in order unless a later group explicitly lists only Pre-Flight prerequisites. Phase gates are indicated on each POC. Production-phase tests (for example POC-10) must not run against pilot customer resources.

## 4.0 Test inventory summary

| Group | Name | POC count |
| --- | --- | --- |
| G1 | CRG Creation and Basic Reservation | 5 |
| G2 | Cross-Subscription Sharing (Preview Feature) | 6 |
| G3 | DR Capacity and Failover | 4 |
| G4 | Quota Group Validation (Preview — Gated) | 3 |
| G5 | Engine Safety Controls | 6 |
| G6 | AKS and VMSS Behaviour | 6 |
| G7 | API Rate and Throttle Behaviour (FC-16) | 3 |
| G8 | Reserved Instance Discount Scope (FC-09) | 2 |
| G9 | Reservation Eligibility & Two-Region Model (CAP-020/021/001a, PLC-010a) | 5 |
| G10 | Even Zone Distribution & Rebalance (PLC-011, A.9, C-13) | 3 |
| G11 | Seed Matrix & Reactive Discovery (CAP-022/024) | 3 |
| G12 | Regional + Per-AZ CRG & Deterministic Naming (CAP-023, OPS-006/C-12) | 3 |
| TOTAL | All groups | 49 |

G9–G12 are the v2.4 additions. Each is implemented in POC-Test-Scripts/acrme_suite/tests/g9_reservation_eligibility.py, g10_zone_distribution.py, g11_seed_matrix.py, g12_naming_convention.py, plus the offline pytest POC-Test-Scripts/test_v24_reservation_model.py. Pure-logic cases execute offline (no Azure); the *-LIVE cases return BLOCKED until the engine/preview APIs are available (consistent with POC-18/19/20).

## 4.0.1 Recommended execution order

Follow this order unless a blocker forces a documented deviation. Deviations must be recorded in §7.

| Seq | Work package | Exit criteria |
| --- | --- | --- |
| 0 | Groups G9–G12 offline logic (python test_v24_reservation_model.py) | v2.4 reservation-model logic proven before any Azure spend |
| 1 | Pre-Flight PF-01…PF-10 | Environment ready; geography-aware region model proven (§3.1) |
| 2 | Group 1 POC-01…POC-05 | Provider CRG and basic reservation lifecycle |
| 3 | Group 2 POC-06, POC-06a, POC-07…POC-09 | Sharing + zone gate before consumer load |
| 4 | Group 4 POC-30 | Hard gate for quota-group engineering |
| 5 | Group 5 POC-15, POC-16, POC-17, POC-20 | Safety hypotheses and Tier 3 rejection |
| 6 | Group 7 POC-THROTTLE-01…03 | Throttle baselines before automation concurrency |
| 7 | Group 8 POC-RI-01…02 | FinOps before customer cost models |
| 8 | Group 3 POC-11, POC-13 (then 12/14 in Phase 2) | DR capacity and floor accounting |
| 9 | Group 6 POC-AKS-02 early; AKS/VMSS create paths in Phase 2 | Disruption and preview limits |
| 10 | Group 5 POC-18/19 and Group 4 POC-31/32 | Only after engine + quota gates |
| 11 | POC-10 and Production gates | Isolated environment; leadership acceptance |

## Group 1: CRG Creation and Basic Reservation

Validates foundational Capacity Reservation Group and Capacity Reservation lifecycle in the provider subscription. All subsequent groups depend on a healthy provider CRG and at least one reservation.

Group contains 5 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-01: Create CRG in Provider Subscription

| Attribute | Value |
| --- | --- |
| POC ID | POC-01 |
| Group | Group 1: CRG Creation and Basic Reservation |
| Objective | Create a zonal Capacity Reservation Group in the provider subscription and confirm provisioning succeeds with the requested zones. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | Pre-Flight Checklist complete (PF-01 through PF-10) |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Set provider context:

az account set –subscription <PROVIDER_SUB>

2. Create CRG:

az capacity reservation group create –resource-group <PROVIDER_RG> –name <CRG_NAME> –location <PRIMARY_REGION> –zones 1 2 3

3. Verify:

az capacity reservation group show –resource-group <PROVIDER_RG> –name <CRG_NAME> -o json

#### Expected result

provisioningState = Succeeded; zones array populated with requested zone IDs; location matches PRIMARY_REGION. Record full resource ID for later steps.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-02: Create Capacity Reservation within the CRG

| Attribute | Value |
| --- | --- |
| POC ID | POC-02 |
| Group | Group 1: CRG Creation and Basic Reservation |
| Objective | Create a Capacity Reservation for the target VM SKU and quantity inside the provider CRG. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-01 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Create reservation:

az capacity reservation create –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –sku <VM_SKU> –capacity <QUANTITY> –location <PRIMARY_REGION>

2. Optional zone pin: add –zone <ZONE> if testing zonal reservation

3. Verify:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> -o json

#### Expected result

provisioningState = Succeeded; sku.name = VM_SKU; capacity (reserved quantity) = QUANTITY. Record reservedCapacity and instanceView if present.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-03: Associate VM with Reservation (Provider Subscription)

| Attribute | Value |
| --- | --- |
| POC ID | POC-03 |
| Group | Group 1: CRG Creation and Basic Reservation |
| Objective | Deploy a VM in the provider subscription associated to the CRG and confirm the association is recorded on the VM resource. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-02 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Create VM:

az vm create –resource-group <PROVIDER_RG> –name <VM_NAME> –image Ubuntu2204 –size <VM_SKU> –capacity-reservation-group /subscriptions/<PROVIDER_SUB>/resourceGroups/<PROVIDER_RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG_NAME> –generate-ssh-keys –location <PRIMARY_REGION>

2. If zonal CR: add –zone <ZONE> matching the reservation zone

3. Verify association:

az vm show –resource-group <PROVIDER_RG> –name <VM_NAME> –query capacityReservation -o json

#### Expected result

VM provisioningState = Succeeded; capacityReservation.capacityReservationGroup.id matches the provider CRG resource ID.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-04: Verify Capacity Consumption Count Increments

| Attribute | Value |
| --- | --- |
| POC ID | POC-04 |
| Group | Group 1: CRG Creation and Basic Reservation |
| Objective | Confirm that associating a VM increments virtualMachinesAssociated on the Capacity Reservation without changing reserved quantity. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-03 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Query associations:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query virtualMachinesAssociated -o json

2. Query reserved quantity:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query ‘{sku:sku, capacity:sku.capacity, provisioningState:provisioningState}’ -o json

#### Expected result

virtualMachinesAssociated count = 1 (or previous + 1); reserved capacity unchanged from POC-02.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |

### POC-05: Disassociate VM — Verify Capacity Released

| Attribute | Value |
| --- | --- |
| POC ID | POC-05 |
| Group | Group 1: CRG Creation and Basic Reservation |
| Objective | Disassociate a running/deallocated VM from the CRG and confirm association count decrements while reservation quantity remains. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-04 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Deallocate VM:

az vm deallocate –resource-group <PROVIDER_RG> –name <VM_NAME>

2. Remove CRG association:

az vm update –resource-group <PROVIDER_RG> –name <VM_NAME> –set capacityReservation.capacityReservationGroup=null

3. Alternative CLI form (if supported in your CLI build):

az vm update –resource-group <PROVIDER_RG> –name <VM_NAME> –capacity-reservation-group None

4. Verify count:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query virtualMachinesAssociated -o json

5. Verify VM association cleared:

az vm show –resource-group <PROVIDER_RG> –name <VM_NAME> –query capacityReservation -o json

#### Expected result

Association count decrements; reservation quantity unchanged; VM no longer references the CRG. Record exact CLI form that succeeded.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### G1 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 2: Cross-Subscription Sharing (Preview Feature)

Validates CRG sharingProfile across subscriptions. Sharing is a Preview dependency (A-01, R-01). Always pin api-version=2024-03-01 or the preview version that succeeds, and record the exact version. Zone alignment (POC-06a / FC-06) is an onboarding gate before any customer is onboarded.

Group contains 6 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-06: Enable Cross-Subscription Sharing on CRG

| Attribute | Value |
| --- | --- |
| POC ID | POC-06 |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Add the consumer subscription to the provider CRG sharingProfile via REST and confirm read-back. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-02 Pass. NOTE: Preview feature — record exact API version used. |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <PROVIDER_SUB>

2. Share CRG:

az rest –method PATCH –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/resourceGroups/<PROVIDER_RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG_NAME>?api-version=2024-03-01’ –body ‘{“properties”:{“sharingProfile”:{“subscriptionIds”:[{“id”:“/subscriptions/<CONSUMER_SUB>”}]}}}’

3. If 2024-03-01 fails, retry with api-version=2024-03-01-preview and record which version succeeded

4. Verify:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/resourceGroups/<PROVIDER_RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG_NAME>?api-version=2024-03-01’ –query properties.sharingProfile -o json

#### Expected result

sharingProfile.subscriptionIds contains /subscriptions/<CONSUMER_SUB>; provisioningState = Succeeded. Record: exact API version that succeeded; region tested.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-06a: Cross-Subscription Zone Alignment Validation (FC-06 — Critical)

| Attribute | Value |
| --- | --- |
| POC ID | POC-06a |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Confirm logical-to-physical availability zone mappings for provider and consumer subscriptions. Zone mismatch means the reservation is in the wrong physical zone for the consumer. This test must pass before any customer is onboarded. |
| Phase Gate | Phase 1 Pilot — ONBOARDING GATE |
| Prerequisites | POC-06 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Get provider zone mappings:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/locations?api-version=2022-12-01’ –query “[?name==‘<PRIMARY_REGION>’].availabilityZoneMappings” -o json

2. Get consumer zone mappings:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<CONSUMER_SUB>/locations?api-version=2022-12-01’ –query “[?name==‘<PRIMARY_REGION>’].availabilityZoneMappings” -o json

3. Build comparison table: for each logical zone label (1, 2, 3), record provider physical zone name and consumer physical zone name

4. Determine whether logical zone used by the CRG maps to the same physical zone on the consumer subscription

5. If misaligned: identify the consumer logical zone that maps to the provider CRG physical zone (zone translation algorithm)

#### Expected result

Full zone mapping table recorded for both subscriptions. Zones must align for the CRG zone and the consumer intended deployment zone, OR the translation mapping must be documented. If no mapping exists for the physical zone: BLOCKED — escalate to engineering immediately (ZoneMappingUnavailable).

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-07: Consumer Discovers Shared CRG via ARG

| Attribute | Value |
| --- | --- |
| POC ID | POC-07 |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Document that consumer-side standard list may omit shared CRGs (known Microsoft issue R-03) and that Azure Resource Graph returns the shared CRG for diagnostics. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-06 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <CONSUMER_SUB>

2. ARG query:

az graph query -q “Resources | where type =~ ‘microsoft.compute/capacityreservationgroups’ | where id startswith ‘/subscriptions/<PROVIDER_SUB>’ | project id, name, location, properties” -o json

3. Direct list (expected incomplete):

az capacity reservation group list –subscription <CONSUMER_SUB> -o table

4. Optional REST list:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<CONSUMER_SUB>/providers/Microsoft.Compute/capacityReservationGroups?api-version=2024-03-01’ -o json

#### Expected result

ARG returns the shared provider CRG. Direct list omits it or returns empty when the consumer has no local CRG. This documents the known Microsoft bug — it is not a test failure. Record both outputs.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-08: Associate Consumer VM with Shared CRG

| Attribute | Value |
| --- | --- |
| POC ID | POC-08 |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Deploy a VM in the consumer subscription against the shared provider CRG using the correct consumer logical zone from POC-06a. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-07 Pass; POC-06a Pass (zone alignment or translation documented) |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <CONSUMER_SUB>

2. Create consumer VM using translated zone if required:

az vm create –resource-group <CONSUMER_RG> –name <CONSUMER_VM_NAME> –image Ubuntu2204 –size <VM_SKU> –capacity-reservation-group /subscriptions/<PROVIDER_SUB>/resourceGroups/<PROVIDER_RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG_NAME> –generate-ssh-keys –location <PRIMARY_REGION> –zone <CONSUMER_LOGICAL_ZONE>

3. Verify association:

az vm show –resource-group <CONSUMER_RG> –name <CONSUMER_VM_NAME> –query capacityReservation -o json

#### Expected result

VM created successfully; capacityReservation.capacityReservationGroup.id equals the provider CRG resource ID. If placement fails, capture error and re-check zone translation (FC-06 / R-41).

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-09: Verify Combined Consumption Count

| Attribute | Value |
| --- | --- |
| POC ID | POC-09 |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Confirm provider-side reservation association count reflects both provider and consumer VMs. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-08 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <PROVIDER_SUB>

2. Run:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query virtualMachinesAssociated -o json

3. Optionally re-associate a provider VM (POC-03 pattern) and re-check combined count

#### Expected result

Count reflects all associated VMs across provider and consumer subscriptions. Record association resource IDs.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-10: 100-Consumer Limit Boundary Behaviour

| Attribute | Value |
| --- | --- |
| POC ID | POC-10 |
| Group | Group 2: Cross-Subscription Sharing (Preview Feature) |
| Objective | Observe API behaviour near the documented 100-consumer subscription limit per CRG (A-02, R-02). Isolated test environment only. |
| Phase Gate | Production |
| Prerequisites | POC-09 Pass. WARNING: Run in isolated test environment only. Do not run against pilot customer CRGs. |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. From a controlled script or sequential PATCH calls, add consumer subscription IDs to sharingProfile until the API returns an error

2. Record the exact error message, status code, and the count at which the error was triggered

3. Verify read-back of sharingProfile after the failure

4. Clean up: remove test consumer entries from sharingProfile immediately after the test

#### Expected result

API returns an error near the 100-consumer limit. Document exact limit observed, error code, and error message. Enforce conservatively in engine design.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### G2 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 3: DR Capacity and Failover

Validates DR-region CRG pre-positioning, simulated failover, engine-enforced DR floor accounting, and failback. Prod, NonProd, and DR must not all share one region. DR floor is an engine control, not a native Azure sub-reservation (A-06 rejected).

Group contains 4 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-11: Create DR Region CRG and Reservation

| Attribute | Value |
| --- | --- |
| POC ID | POC-11 |
| Group | Group 3: DR Capacity and Failover |
| Objective | Create CRG and Capacity Reservation in the DR region, confirming location isolation from Primary and NonProd. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | Pre-flight PF-09 and PF-10 Pass; POC-02 pattern understood |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <PROVIDER_SUB>

2. Create DR CRG:

az capacity reservation group create –resource-group <PROVIDER_RG> –name <DR_CRG_NAME> –location <DR_REGION> –zones 1 2 3

3. Create DR reservation:

az capacity reservation create –resource-group <PROVIDER_RG> –capacity-reservation-group <DR_CRG_NAME> –name <DR_CR_NAME> –sku <VM_SKU> –capacity <DR_QUANTITY> –location <DR_REGION>

4. Verify locations:

az capacity reservation group show –resource-group <PROVIDER_RG> –name <DR_CRG_NAME> –query location -o tsv

#### Expected result

CRG and reservation created in DR_REGION; location in response confirms DR region, not Primary or NonProd.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-12: Simulate DR Failover

| Attribute | Value |
| --- | --- |
| POC ID | POC-12 |
| Group | Group 3: DR Capacity and Failover |
| Objective | Simulate failover by deallocating primary workload capacity path and deploying a DR VM against the DR CRG. Record elapsed times. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-11 Pass; sharing to DR consumer configured if cross-sub |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Record T0 wall-clock time

2. Deallocate primary VM (if testing release path):

az vm deallocate –resource-group <PROVIDER_RG> –name <VM_NAME>

3. Record deallocate completion time T1

4. Create DR VM against DR CRG:

az vm create –resource-group <DR_RG_OR_PROVIDER_RG> –name <DR_VM_NAME> –image Ubuntu2204 –size <VM_SKU> –capacity-reservation-group /subscriptions/<PROVIDER_SUB>/resourceGroups/<PROVIDER_RG>/providers/Microsoft.Compute/capacityReservationGroups/<DR_CRG_NAME> –generate-ssh-keys –location <DR_REGION>

5. Record time to Running state T2

6. Verify DR association and reservation consumption

#### Expected result

DR VM reaches Running; capacity consumed from DR reservation. Record total elapsed time (T2-T0) and component times. This is not an application RTO proof.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |

### POC-13: DR Floor Protection Verification

| Attribute | Value |
| --- | --- |
| POC ID | POC-13 |
| Group | Group 3: DR Capacity and Failover |
| Objective | Calculate and verify the engine DR floor accounting: NonProd must not consume below the protected DR floor within the shared NonProd+DR quota group model. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-11 Pass; source workload portions failing over to the DR region known (for max-not-sum calculation, A.6/DR-017) |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Record DR reserved quantity:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <DR_CRG_NAME> –name <DR_CR_NAME> –query sku.capacity -o tsv

2. Calculate DR_Floor_vCPU using max-not-sum (A.6/DR-017): - Destination_DR_Requirement(region) = MAX(source portions failing over to this region) (NOT sum of all sources) - DR_Floor_vCPU = Destination_DR_Requirement × vCPU_Per_Instance - Example: if Source A sends 32 VMs and Source B sends 24 VMs to this DR region, Destination_DR_Requirement = MAX(32, 24) = 32 VMs - Retired: the former Potential_DR_Demand × vCPU × DR_Ratio_Max (0.40) fixed-ratio formula is no longer used (see Calc Logic Reference Scenario 15 → 17)

3. Calculate Effective_NonProd_Ceiling = NonProd_DR_Group_Limit - DR_Floor_vCPU

4. Record current NonProd used vCPU and confirm NonProd_Used + DR_Floor <= Group_Limit

5. Document that Azure does not natively enforce this floor — engine detector must protect it (A-06)

#### Expected result

DR floor calculated and recorded; NonProd allocation respects floor in the test scenario; confirmation that floor is engine-enforced only.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-14: Failback — Restore Primary, Release DR

| Attribute | Value |
| --- | --- |
| POC ID | POC-14 |
| Group | Group 3: DR Capacity and Failover |
| Objective | Reverse failover: restore primary path, disassociate or deallocate DR VM, and confirm DR capacity returns to available pool. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-12 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Start or recreate primary VM path and confirm healthy

2. Deallocate DR VM:

az vm deallocate –resource-group <DR_RG_OR_PROVIDER_RG> –name <DR_VM_NAME>

3. Disassociate DR VM from DR CRG if required

4. Verify DR reservation associations and available capacity

5. Record time for DR capacity to return to available pool and final state of primary and DR reservations

#### Expected result

Primary path restored; DR capacity available again; both reservation states recorded. Failback must not destroy the only healthy instance before primary validation (Runbook E).

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### G3 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 4: Quota Group Validation (Preview — Gated)

Quota Groups underpin the two-group architecture (Prod | NonProd+DR). POC-30 is a hard gate before any quota-group engineering begins (B-1, A-04). groupType enforcement is preview-only (FC-11). No fixed propagation SLA is assumed (B-6).

Group contains 3 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-30: Verify Quota Group API Availability

| Attribute | Value |
| --- | --- |
| POC ID | POC-30 |
| Group | Group 4: Quota Group Validation (Preview — Gated) |
| Objective | Establish whether the Quota Groups API is available in the target subscription and region with a pinned preview API version. Hard gate for all quota-group engineering. |
| Phase Gate | Phase 1 GATE — must pass before any quota group engineering begins |
| Prerequisites | Pre-Flight complete; Microsoft.Quota provider registered |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az account set –subscription <PROVIDER_SUB>

2. List quota groups:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/providers/Microsoft.Quota/groupQuotas?api-version=2025-03-01-preview’ -o json

3. If endpoint path differs in your cloud, try documented alternatives and record exact URL that responds

4. Attempt creation:

az rest –method PUT –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/providers/Microsoft.Quota/groupQuotas/<GROUP_NAME>?api-version=2025-03-01-preview’ –body ‘{“properties”:{“displayName”:“ACRME-Test-Group”}}’

5. Repeat list/create probes in Primary, DR, and NonProd regions as applicable to scope

6. Record whether groupType property is present and accepted (FC-11)

#### Expected result

API returns 200/201 and feature is available. If 404 or MethodNotAllowed: BLOCKED — quota groups not available in this scope; all quota-group engineering is blocked. Record: API version that succeeded; regions tested; result per region.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |

### POC-31: Add Subscription to Quota Group and Verify Headroom

| Attribute | Value |
| --- | --- |
| POC ID | POC-31 |
| Group | Group 4: Quota Group Validation (Preview — Gated) |
| Objective | Add a subscription to a quota group and measure quota visibility and headroom before vs after membership. Dual subscription-level checks remain mandatory (A-05 rejected). |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-30 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Record baseline subscription quota:

az vm list-usage –location <PRIMARY_REGION> -o json

2. Add subscription to group via the PUT/PATCH membership API confirmed in POC-30 (record exact URL and body)

3. Poll membership and quota views every 30–60 seconds

4. Compare ungrouped vs grouped quota observations

5. Confirm subscription-level eligibility check is still required before any CR mutation

#### Expected result

Membership succeeds. Record: quota before group membership; quota after; propagation delay observed. Do not treat membership as proof that deploy will succeed.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-32: Release and Reuse Behaviour

| Attribute | Value |
| --- | --- |
| POC ID | POC-32 |
| Group | Group 4: Quota Group Validation (Preview — Gated) |
| Objective | Remove a subscription from a quota group, observe cleanup/propagation, re-add, and confirm consistent behaviour (B-2, A-07 related). |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-31 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Remove subscription from group via REST DELETE or PATCH as confirmed in POC-30

2. Poll until membership cleared; record propagation time

3. Check for orphaned state in group usage views

4. Re-add subscription; verify quota state is consistent with first-add behaviour

5. If testing NonProd reduction funding DR expansion: reduce NonProd CR, poll group headroom, then attempt DR expand only after authoritative headroom is visible

#### Expected result

Propagation time documented; no unexplained orphaned state; re-add consistent. Tier 2 remains blocked until this behaviour is measured and approved.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### G4 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 5: Engine Safety Controls

Validates safety hypotheses and engine control gates: zero-quantity behaviour (A-08), ARG staleness (A-14), concurrent association, and Tier 1/2/3 controls. Tier 3 remains blocked in Phase 1 (G-14).

Group contains 6 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-15: Zero-Quantity Reservation Behaviour

| Attribute | Value |
| --- | --- |
| POC ID | POC-15 |
| Group | Group 5: Engine Safety Controls |
| Objective | Hypothesis validation: observe platform behaviour when reserved capacity is reduced to zero while a VM is or was associated (Path B related). Any result is valid; record precisely. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-03 Pass (VM associated) or controlled re-association. WARNING: May affect running VM guarantees. |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Confirm current association and capacity:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> -o json

2. Attempt zero capacity:

az capacity reservation update –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –capacity 0

3. Check VM state:

az vm show –resource-group <PROVIDER_RG> –name <VM_NAME> –query ‘{provisioningState:provisioningState, powerState:powerState, capacityReservation:capacityReservation}’ -o json

4. Check reservation state after update

5. Restore capacity to a safe non-zero value after evidence capture unless intentionally leaving zero for Path B sequence

#### Expected result

Document: Does API accept zero-quantity? Does VM remain running? Does VM lose reservation guarantee? Any error? Classify result as Observed for this API version/region/SKU only — not a general guarantee (A-08).

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-16: ARG Indexing Delay Measurement

| Attribute | Value |
| --- | --- |
| POC ID | POC-16 |
| Group | Group 5: Engine Safety Controls |
| Objective | Measure ARG lag versus direct ARM reads after a CRG/CR association change. Results set ARG-staleness thresholds. ARG must not confirm destructive mutations (A-14). |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-04 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Perform a controlled change (e.g., associate or disassociate a VM) and record ARM confirmation timestamp T_arm

2. Poll ARM:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query virtualMachinesAssociated -o json

3. Poll ARG every 30 seconds for up to 10 minutes:

az graph query -q “Resources | where type =~ ‘microsoft.compute/capacityreservationgroups’ | where name == ‘<CRG_NAME>’ | project id, name, properties” -o json

4. Record timestamp T_arg when ARG matches ARM

5. Repeat the measurement 10 times; compute min, median, max delay (T_arg - T_arm)

#### Expected result

Delay distribution documented (min/median/max). Use results to configure engine ARG-staleness policy. Confirm engine uses ARM for mutation confirmation.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-17: Concurrent Association Safety

| Attribute | Value |
| --- | --- |
| POC ID | POC-17 |
| Group | Group 5: Engine Safety Controls |
| Objective | Submit two concurrent VM creates against the same CRG and verify both succeed without association count corruption (related to placement race B-7 at platform layer). |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-06 Pass; sufficient reserved capacity for two VMs |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Open two parallel shells with consumer or provider context as designed

2. Simultaneously run two az vm create commands targeting the same CRG resource ID with distinct VM names

3. Wait for both to complete; capture exit codes and error bodies

4. Check count:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –query virtualMachinesAssociated -o json

5. Verify each VM association individually

#### Expected result

Both VMs associated; count matches successful creates; no silent count mismatch. Record any partial failure for engine hold-design input.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-18: Tier 1 Automatic Capacity Increase

| Attribute | Value |
| --- | --- |
| POC ID | POC-18 |
| Group | Group 5: Engine Safety Controls |
| Objective | Validate Tier 1 direct DR expansion path through the engine when DR_EVENT_ACTIVE and headroom checks pass. Phase 2 automation; Phase 1 remains approval-gated for auto-increase (A-15). |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | Engine deployed with mode gate implemented (G-15); DR_EVENT_ACTIVE can be declared in test; POC-11 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Confirm engine mode is DR_EVENT_ACTIVE via engine API GET /dr/incidents or equivalent

2. Submit Tier 1 increase: POST /capacity/emergency-transfer (or /capacity/increase-requests) with tier=1, idempotency key, incident ID

3. Poll GET /operations/{id} until terminal state

4. Verify Azure quantity:

az capacity reservation show –resource-group <PROVIDER_RG> –capacity-reservation-group <DR_CRG_NAME> –name <DR_CR_NAME> –query sku.capacity -o tsv

5. Verify audit log entry in engine store with timestamp and operation ID

#### Expected result

Increase processed per phase policy; quantity updated; audit entry present. If Phase 1 build: request remains approval-gated rather than fully automatic.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-19: Tier 2 Approval Gate

| Attribute | Value |
| --- | --- |
| POC ID | POC-19 |
| Group | Group 5: Engine Safety Controls |
| Objective | Confirm Tier 2 quota-neutral transfer requires approval and does not auto-process. Tier 2 disabled until POC-31/32 pass. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | Engine deployed with approval workflow; POC-31 and POC-32 Pass; feature flag for Tier 2 enabled in test only |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Submit Tier 2 operation through engine API with incident ID and impact preview

2. Wait 5 minutes; verify operation remains Pending (not auto-processed)

3. Submit approval through the approval mechanism

4. Poll operation to completion

5. Verify NonProd reduction and DR expansion only after authoritative quota headroom visible; no fixed sleep-based assumption

#### Expected result

Time in pending state recorded; approval required; completion only after approval; NonProd assurance impact recorded.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### POC-20: Tier 3 Rejection in Phase 1

| Attribute | Value |
| --- | --- |
| POC ID | POC-20 |
| Group | Group 5: Engine Safety Controls |
| Objective | Prove Phase 1 engine rejects Tier 3 destructive VM disassociation requests with no partial Azure mutation (G-14 blocker). |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | Engine deployed in Phase 1 mode with Tier 3 disabled |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Submit a Tier 3 emergency transfer including a vm_disassociation_list to the engine API

2. Capture rejection response body and HTTP status

3. Verify no CR quantity change and no VM association change occurred in Azure

4. Verify rejection is logged in the audit trail (Tier3AttemptBlocked)

5. Optionally submit a VMSS target and confirm VMSSEmergencyAttempt rejection

#### Expected result

Clear rejection requiring manual intervention / future enablement; no capacity or association changes; rejection logged.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### G5 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 6: AKS and VMSS Behaviour

Validates workload integration. AKS existing node-pool CRG change requires recreation (FC-18). VMSS Uniform and Flexible must be tested separately. VMSS reprovisioning via shared CRG during zone outage is a Preview limitation (FC-08, R-42). Tier 3 VMSS is blocked in Phase 1.

Group contains 6 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-AKS-01: AKS Node Pool CRG Association at Creation

| Attribute | Value |
| --- | --- |
| POC ID | POC-AKS-01 |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Create an AKS node pool with a CRG reference and confirm capacityReservationGroupId is set. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-08 Pass (cross-sub sharing confirmed if applicable); AKS cluster available; zone/SKU/quota checks passed |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az aks nodepool add –resource-group <RG> –cluster-name <CLUSTER_NAME> –name <NODEPOOL_NAME> –node-vm-size <VM_SKU> –capacity-reservation-group <CRG_RESOURCE_ID> –node-count 1

2. Verify:

az aks nodepool show –resource-group <RG> –cluster-name <CLUSTER_NAME> –name <NODEPOOL_NAME> –query capacityReservationGroupId -o tsv

3. Confirm nodes schedule and reservation associations increment as expected

#### Expected result

Node pool created; capacityReservationGroupId equals CRG resource ID.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-AKS-02: Verify Existing Node Pool Requires Recreation for CRG Change (FC-18)

| Attribute | Value |
| --- | --- |
| POC ID | POC-AKS-02 |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Document that changing CRG on an existing node pool is not an in-place update of existing nodes (AKS Node Disruption Policy). |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-AKS-01 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Attempt update:

az aks nodepool update –resource-group <RG> –cluster-name <CLUSTER_NAME> –name <NODEPOOL_NAME> –capacity-reservation-group <NEW_CRG_RESOURCE_ID>

2. If CLI rejects the parameter on update, record the error — that is a valid observation

3. Observe whether API accepts the change; whether existing nodes update in-place or require reimage/recreation

4. Record impact on running workloads

#### Expected result

Per documentation: in-place update of existing nodes is not supported; recreation/reimage required. Document exact behaviour observed, API response, and disruption.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-VMSS-01: VMSS Uniform CRG Association

| Attribute | Value |
| --- | --- |
| POC ID | POC-VMSS-01 |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Create a Uniform orchestration VMSS with CRG reference and observe instance association behaviour. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-06 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Create Uniform VMSS with capacity reservation group reference via az vmss create (or REST/template) including –capacity-reservation-group <CRG_RESOURCE_ID> and –orchestration-mode Uniform

2. Verify model shows CRG reference

3. Scale out one instance if needed; verify instances inherit association

4. Record whether all instances associate immediately or require upgrade; note upgrade policy

#### Expected result

Model references CRG; instance association behaviour documented for Uniform mode.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-VMSS-02: VMSS Flexible CRG Association

| Attribute | Value |
| --- | --- |
| POC ID | POC-VMSS-02 |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Repeat CRG association validation for Flexible orchestration mode and capture differences vs Uniform. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-VMSS-01 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Create Flexible VMSS with CRG reference (–orchestration-mode Flexible)

2. Verify model and instance-level association semantics

3. Compare behavioural differences to Uniform results

#### Expected result

Flexible behaviour documented; differences vs Uniform recorded; no assumption that modes are equivalent.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-VMSS-03: VMSS Disassociation Behaviour

| Attribute | Value |
| --- | --- |
| POC ID | POC-VMSS-03 |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Remove CRG reference from VMSS model and observe per-instance association state. Manual only in Phase 1 for emergency paths. |
| Phase Gate | Phase 2 Controlled Automation |
| Prerequisites | POC-VMSS-01 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Remove CRG reference from VMSS model via update/PATCH

2. Check each instance association state

3. Determine whether reimage, redeploy, or rolling upgrade is required

4. Confirm instances continue running; capture unexpected errors

#### Expected result

Disassociation behaviour documented per mode. Engine must not claim model change immediately clears all instances without proof.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-VMSS-DR: VMSS Zone Outage via Shared CRG (Preview Limitation — FC-08)

| Attribute | Value |
| --- | --- |
| POC ID | POC-VMSS-DR |
| Group | Group 6: AKS and VMSS Behaviour |
| Objective | Document shared-CRG VMSS reprovisioning behaviour during a simulated zone constraint. Known Preview limitation — failure is acceptable and must be recorded before Phase 2 VMSS DR design. |
| Phase Gate | Phase 2 REQUIRED BEFORE DR FLOWS |
| Prerequisites | POC-VMSS-02 Pass; shared CRG configured |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Configure VMSS in the primary zone against shared CRG

2. Simulate zone unavailability constraint (restrict scale/reprovision attempts to DR zone only as test design allows)

3. Attempt to reprovision VMSS instances in DR zone using the shared CRG path

4. Record whether reprovisioning succeeds; exact error if it fails; API version; timestamp; region

5. If failed: document non-shared-CRG fallback requirement for Phase 2

#### Expected result

Result documented — pass or fail both valid. This test must be run before Phase 2 VMSS DR flows are designed. Pilot customers using VMSS DR must accept the limitation if unresolved.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

### G6 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 7: API Rate and Throttle Behaviour (FC-16)

Documents Compute throttle baselines and observed 429 behaviour. Documented starting baselines: 250 reads / 5 minutes / subscription; 1,200 writes / hour / subscription. Adaptive throttle manager must initialise from these baselines and observed telemetry, not invented universal constants.

Group contains 3 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-THROTTLE-01: Observe Compute Throttle Budget Headers

| Attribute | Value |
| --- | --- |
| POC ID | POC-THROTTLE-01 |
| Group | Group 7: API Rate and Throttle Behaviour (FC-16) |
| Objective | Capture x-ms-ratelimit response headers on Compute calls to calibrate the adaptive throttle manager. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | Pre-Flight complete |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az rest –method GET –url ‘https://management.azure.com/subscriptions/<PROVIDER_SUB>/providers/Microsoft.Compute/capacityReservationGroups?api-version=2024-03-01’ –verbose 2>&1 | tee /tmp/throttle_headers.txt

2. grep -i ‘x-ms-ratelimit’ /tmp/throttle_headers.txt

3. Record remaining budget header names and values

#### Expected result

Headers visible such as x-ms-ratelimit-remaining-resource and/or x-ms-ratelimit-remaining-subscription-reads. Record values for initial throttle manager configuration.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### POC-THROTTLE-02: Observe 429 Response and Retry-After Header

| Attribute | Value |
| --- | --- |
| POC ID | POC-THROTTLE-02 |
| Group | Group 7: API Rate and Throttle Behaviour (FC-16) |
| Objective | Trigger throttling in an isolated environment and capture 429 body and Retry-After. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-THROTTLE-01 Pass. NOTE: Isolated test environment only. |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Submit rapid repeated Compute GET/PUT calls in a controlled loop until 429 is observed

2. Capture full response status, body, and Retry-After header

3. Identify which limit was exhausted (reads, writes, or resource-specific)

4. Stop the loop immediately after evidence capture

#### Expected result

429 response body and Retry-After seconds recorded; limit type identified.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-THROTTLE-03: Validate Budget Recovery After Throttle

| Attribute | Value |
| --- | --- |
| POC ID | POC-THROTTLE-03 |
| Group | Group 7: API Rate and Throttle Behaviour (FC-16) |
| Objective | Confirm that waiting Retry-After allows successful retry and observe remaining budget after recovery. |
| Phase Gate | Phase 1 Pilot |
| Prerequisites | POC-THROTTLE-02 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. After 429, wait for the Retry-After period (do not guess a shorter sleep)

2. Re-submit the same request

3. Verify success and capture new rate-limit headers

4. Note any residual throttling

#### Expected result

Request succeeds after Retry-After when guidance is honored; new remaining budget recorded.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### G7 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## Group 8: Reserved Instance Discount Scope (FC-09)

FinOps validation. RI discounts do not automatically flow from provider to consumer in a shared CRG arrangement. Scope must be validated per provider–consumer pair before any customer cost model is presented (R-44).

Group contains 2 POC entries. Complete result capture for every entry before signing the group roll-up below.

### POC-RI-01: Verify RI Discount Scope for Provider Subscription

| Attribute | Value |
| --- | --- |
| POC ID | POC-RI-01 |
| Group | Group 8: Reserved Instance Discount Scope (FC-09) |
| Objective | List reservation orders and document applied scopes relative to provider and consumer subscriptions. |
| Phase Gate | Phase 1 Pilot (FinOps validation before any customer cost modelling) |
| Prerequisites | FinOps reader access to reservation orders |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. Run:

az reservations reservation-order list –query ‘[].{OrderId:name, DisplayName:displayName}’ -o table

2. For each relevant order:

az reservations reservation-order show –reservation-order-id <ORDER_ID> -o json

3. Inspect applied scope fields (single subscription, shared, management group, billing account)

4. Determine whether consumer subscription is within applied scope

#### Expected result

Current scope for each relevant reservation recorded; whether consumer benefits is confirmed or denied; scope type documented.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

### POC-RI-02: Document Discount Gap per Customer Pair

| Attribute | Value |
| --- | --- |
| POC ID | POC-RI-02 |
| Group | Group 8: Reserved Instance Discount Scope (FC-09) |
| Objective | For each provider–consumer pair in the pilot set, record whether RI discount flow is confirmed. |
| Phase Gate | Phase 1 Pilot (required before cost modelling is presented to any customer) |
| Prerequisites | POC-RI-01 Pass |
| Executed by |  |
| Execution date |  |
| API version(s) used |  |
| Region / SKU / Zone |  |

#### Test steps

1. For each provider–consumer subscription pair, repeat scope inspection from POC-RI-01

2. Fill tracking table: Provider Sub | Consumer Sub | RI Discount Confirmed (Y/N) | Scope Type | Notes

3. Escalate any pair where discount is NOT confirmed before cost models are finalised

#### Expected result

All pairs have confirmed or denied discount flow documented. Pairs without confirmed discount require scope reconfiguration before customer cost estimates.

#### Result capture

| Field | Entry |
| --- | --- |
| Actual Result |  |
| Status | [Not Started] / [Pass] / [Fail] / [Blocked] |
| Notes / Blocker |  |
| Evidence refs (request IDs, timestamps) |  |

#### Step-level observations (optional)

| Step # | Observed output / request ID | Pass? |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

### G8 group roll-up sign-off

| Check | Result | Initials | Date |
| --- | --- | --- | --- |
| All POCs in group executed or formally waived |  |  |  |
| Evidence retained (API version, region, SKU, IDs) |  |  |  |
| Blockers logged in §7 |  |  |  |
| Cleanup completed or retention justified |  |  |  |
| Group approved to unlock dependents |  |  |  |

## 4.3 POC numbering reconciliation (workbook ↔ suite ↔ research)

This workbook uses one POC-ID scheme — the executable POC-Test-Scripts/ IDs — so the spec of record and its implementation never diverge. The earlier research workbook (Archive/research/azure_cr_poc_test_workbook.md) used a broader POC-01…51 exploration scheme; it is retained as historical research, not as a parallel numbering of record.

| Asset | Scheme | Status |
| --- | --- | --- |
| This workbook (v2.4) | Suite IDs: POC-01…14, POC-30…32, POC-15…20, POC-AKS/VMSS/THROTTLE/RI-*, POC-CAP-020/021/001a, POC-PLC-010a, POC-PLC-011(+ELIG/LIVE), POC-CAP-022/024, POC-CAP-023, POC-OPS-006 | Canonical spec of record |
| POC-Test-Scripts/ (executable) | Same IDs (registry poc_id), 49 cases across G1–G12 | Implementation of record |
| Archive/research/azure_cr_poc_test_workbook.md | Research POC-01…51 (exploratory) | Historical research; cross-reference only |
| acrme_poc_workbook_v2.docx/.pdf (v2.0) | POC-01…32 subset, binary-only | Superseded by this file; archived |

Where a v2.4 group case has both an offline-logic case and a -LIVE case (G9–G12), the offline case validates the deterministic engine logic without Azure, and the -LIVE case is the Azure-executed counterpart (BLOCKED until engine/preview APIs are available).

## Group 9: Reservation Eligibility & Region Distribution Model (CAP-020 / CAP-021 / CAP-001a / PLC-010a / PLC-010b)

Validates reservation eligibility gating (Availability-Set exclusion and the onboarding placement precondition), the core-subscription = production classification, the positive two-region CVAL+DR co-location case that the pre-v2.4 pre-flight wrongly blocked, and [Amended v2.4] the positive Middle East cross-geo DR case (Prod+CVAL co-located in-geo, DR placed cross-geo in Europe). Implemented in POC-Test-Scripts/acrme_suite/tests/g9_reservation_eligibility.py.

Normative basis (Baseline v2.4). - CAP-020 — Availability-Set VMs are ineligible for reservations. Capacity Reservations cannot be associated with VMs in an Availability Set — the two placement constructs are mutually exclusive. The engine (a) excludes AV-Set VMs from eligibility and from the allocated/associated counts that drive reservation targets (CAP-003); (b) surfaces any managed-scope AV-Set VM as a non-eligible exception carrying the CAP-021 remediation action; and (c) never creates/associates/sizes a reservation for such a VM. Eligibility requires zonal (AZ) placement, or regional placement only where the SKU lacks zonal reservation support (per the CAP-022 matrix). Maps hard constraint HC-11 (AVAILABILITY_SET_INELIGIBLE). - CAP-021 — Deallocate-or-migrate-to-AZ onboarding precondition. Before onboarding, a VM must occupy a reservation-eligible placement (AZ preferred; regional only where the SKU has no zonal support). An AV-Set (or otherwise ineligible) VM must first be deallocated and redeployed into an AZ (or migrated per the approved runbook). The engine records the required remediation and treats the reservation as manageable only once the VM is confirmed eligible; it does not auto-migrate running workloads (redeployment is service-impacting and owned by the workload team). - CAP-001a — Core subscription = all production. VMs in a shared core subscription are classified production for reservation, buffer, and seed-matrix purposes regardless of any per-workload label, because the core subscription underpins production service. Production buffer (C-2) and production reservation coverage (ENV-001) apply to every managed SKU/AZ in a core subscription. Non-production must not run in the core subscription (ENV-003). - PLC-010a — Two-region CVAL/DR co-location (positive). In a two-region geography one region hosts Prod and the other hosts CVAL + DR co-located; this is a supported, normative configuration, not an error. Co-location accounting (HC-6, HC-7, PLC-010) must ensure co-located CVAL is not double-counted as available DR headroom. - [Amended v2.4] PLC-010b / DR-020 — Middle East cross-geo DR (positive). In the Middle East cross-geo model Prod and CVAL co-locate in a weighted-selected Middle East region (separate CRGs, ENV-003 — co-location ≠ capacity sharing) and DR is placed cross-geo in a weighted-selected Europe Standard region. Both selections use the weighted capacity placement model. This is a supported, normative configuration (Prod == NonProd in-geo is expected; DR ≠ Prod and cross-geo). It supersedes the earlier Middle East DR_NOT_OFFERED position (DR-014 / DEC-001 RESOLVED). CVAL co-locates with Prod locally, so the CVAL-sacrifice DR bootstrap (DR-005/006) does not apply to the Middle East — ME DR uses dedicated reserved capacity in Europe (DR-017 max-not-sum applies at the Europe destination).

Group contains 6 POC entries (5 offline-logic + 1 LIVE). Offline-logic cases run via python test_v24_reservation_model.py and python test_region_model.py with no Azure. Complete result capture before signing the group roll-up.

### POC-CAP-020: Availability-Set VMs ineligible & uncounted (HC-11)

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-020 (offline-logic) |
| Requirement | CAP-020 / HC-11 |
| Objective | Assert an Availability-Set VM is not reservation-eligible, is excluded from allocated/associated counts, and is surfaced as a non-eligible exception carrying the CAP-021 remediation action. |
| Phase Gate | Phase 1 Pilot (logic); Azure counterpart POC-CAP-020-LIVE |
| Prerequisites | none (offline) |

Test steps 1. Construct VM descriptors: one in an Availability Set, one zonal (AZ), one regional on a SKU without zonal support. 2. Call is_reservation_eligible() on each; call counts_toward_reservation_target() on each; call required_remediation() on the AV-Set VM.

Expected result - AV-Set VM → is_reservation_eligible == False; counts_toward_reservation_target == False; required_remediation == the CAP-021 deallocate/redeploy-to-AZ action. - Zonal VM → eligible and counted. Regional VM on a non-zonal SKU → eligible (regional placement) per CAP-022 matrix.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Eligibility results (AV-Set / zonal / regional) |  |
| Remediation string recorded |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-021: Deallocate/redeploy-to-AZ onboarding precondition

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-021 (offline-logic) |
| Requirement | CAP-021 |
| Objective | Assert an ineligible VM is treated as not manageable until confirmed in an eligible placement, and that the engine records the remediation without auto-migrating. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps 1. For an AV-Set VM, call is_manageable() (expect False) and required_remediation(). 2. Redeploy (simulate) into an AZ; re-evaluate is_manageable() (expect True).

Expected result — Manageable flips False → True only after eligible placement; remediation action recorded on the ineligible state; no auto-migration is performed by the engine.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Manageable before / after |  |
| Status (Pass/Fail/Blocked) |  |

### POC-PLC-010a: Two-region CVAL/DR co-location is valid (positive)

| Attribute | Value |
| --- | --- |
| POC ID | POC-PLC-010a (offline-logic) |
| Requirement | PLC-010a / ENV-003 / REG-003 |
| Objective | Assert a two-region geography config (Prod in region A; CVAL+DR co-located in region B) passes validation — the positive case the pre-v2.4 PF-09/PF-10 wrongly blocked. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline; builds an in-memory two-region Config) |

Test steps 1. Build a two-region Config (Prod=region A, NonProd/CVAL=region B, DR=region B) and run _populate()/validate(). 2. Assert validation succeeds and DR==NonProd region is not flagged as a violation. 3. Negative control: a single-region config (Prod==NonProd) must still fail.

Expected result — Two-region co-location config validates cleanly; Prod≠NonProd enforced; DR==NonProd accepted under distribution_model = two-region. [Amended v2.4] The Middle East is now the cross-geo model (asserted separately as POC-PLC-010b), superseding the earlier DR_NOT_OFFERED position (DEC-001 RESOLVED).

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Two-region validation result |  |
| Negative control result |  |
| Status (Pass/Fail/Blocked) |  |

### POC-PLC-010b: Middle East cross-geo DR is valid (positive) — [Amended v2.4]

| Attribute | Value |
| --- | --- |
| POC ID | POC-PLC-010b (offline-logic) |
| Requirement | PLC-010b / DR-020 / ENV-003 / REG-002 / REG-003 / A-ME1 |
| Objective | Assert a Middle East cross-geo config (Prod + CVAL co-located in a weighted-selected Middle East region; DR placed cross-geo in a weighted-selected Europe region) passes validation and pre-flight — the positive case for the amended Middle East DR position. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline; builds an in-memory cross-geo Config) |

Test steps 1. Build a cross-geo Config (Prod=ME region, NonProd/CVAL=same ME region, DR=Europe region) and run _populate()/validate(). 2. Assert validation succeeds: Prod == NonProd (in-geo co-location) is not flagged as a violation, and DR != Prod (cross-geo) is required. 3. Run PF-09/PF-10 and assert both pass for the cross-geo model. 4. Negative control A: cross-geo with DR == Prod (DR not cross-geo) must fail. 5. Negative control B: cross-geo with NonProd != Prod (Prod/CVAL not co-located) must fail.

Expected result — Cross-geo config validates cleanly and PF-09/PF-10 pass: Prod and CVAL co-locate in-geo (separate CRGs, ENV-003 — no capacity sharing) while DR is a distinct region cross-geo in Europe (DR-020 / PLC-010b). Both negative controls are correctly rejected. Confirms the Middle East cross-geo DR model end-to-end in the config/pre-flight logic (mirrors test_region_model.py cross-geo cases and plc_010b_positive in Group 9).

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Cross-geo validation result |  |
| PF-09 / PF-10 result |  |
| Negative control A (DR==Prod) result |  |
| Negative control B (NonProd!=Prod) result |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-001a: Core subscription classified all-production

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-001a (offline-logic) |
| Requirement | CAP-001a |
| Objective | Assert every VM in a core subscription is classified production for buffer/reservation/seed-matrix regardless of per-workload label. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps 1. Classify VMs in a core subscription carrying mixed workload labels via classify_for_buffer(). 2. Assert all resolve to production buffer policy (C-2) and production reservation coverage (ENV-001).

Expected result — All core-subscription VMs classified production irrespective of label; non-production placement in the core subscription is rejected (ENV-003).

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Classification results |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-020-LIVE: Azure rejects AV-Set VM reservation association

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-020-LIVE (Azure-executed) |
| Requirement | CAP-020 / HC-11 |
| Objective | Confirm Azure itself rejects associating an Availability-Set VM with a Capacity Reservation, corroborating the offline eligibility gate. |
| Phase Gate | Phase 2 (requires engine / live Azure) |
| Prerequisites | Provider CRG + reservation (POC-01/02); an AV-Set test VM |

Test steps 1. Create a VM in an Availability Set. 2. Attempt to associate it with a Capacity Reservation (az vm update --capacity-reservation-group …).

Expected result — Azure returns an error (AV-Set/CR mutual exclusivity); the engine surfaces it as a CAP-020 non-eligible exception with CAP-021 remediation.

Status: BLOCKED until engine / live Azure available (returns blocked, consistent with POC-18/19/20).

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Azure error code/message |  |
| Status (Pass/Fail/Blocked) |  |

### G9 group roll-up sign-off

| Field | Value |
| --- | --- |
| All G9 offline-logic cases Pass? (POC-CAP-020/021/001a, POC-PLC-010a) |  |
| LIVE case status (POC-CAP-020-LIVE) |  |
| Reviewer / date |  |

## Group 10: Even Zone Distribution & Rebalance (PLC-011, A.9, C-13)

Validates the even ≈1/zone_count zone-distribution target, drift/tolerance arithmetic, greatest-deficit placement preference, and the rebalancing trigger. Reproduces the Calculation-Logic Reference Scenario 21 worked example exactly. Implemented in POC-Test-Scripts/acrme_suite/tests/g10_zone_distribution.py.

Normative basis (Baseline v2.4). - PLC-011 — Even zone-distribution target & rebalancing. Placement targets an even spread of a workload’s VMs across a region’s AZs — approximately 1 / zone_count per zone (≈33% each in a three-zone region). This is a placement target, not merely the PLC-007 ε zone-diversity scoring signal. When a new deployment or growth event would skew a workload’s zone distribution beyond a configurable tolerance from even, the engine must (a) prefer the under-represented zone(s) for new placement, and (b) raise a rebalancing recommendation/action (subject to approval and Azure feasibility). Target ratio and tolerance are configuration-driven (PlacementPolicy). - C-13 — Zone-distribution target & tolerance (configurable): even ≈1/zone_count per zone with a configurable skew tolerance before rebalancing. - Appendix A.9 (count/skew variant). Target VMs per zone = round(total_vms / zone_count); Skew(z) = count(z) − target; Max Skew = max_z |Skew(z)|; Rebalance Trigger = Max Skew > Configured Skew Tolerance (C-13); Preferred Placement Zone = argmin_z count(z) (fill the most under-represented zone first).

Group contains 3 POC entries (2 offline-logic + 1 LIVE).

### POC-PLC-011: Even distribution + rebalance — reproduce Scenario 21

| Attribute | Value |
| --- | --- |
| POC ID | POC-PLC-011 (offline-logic) |
| Requirement | PLC-011 / C-13 / A.9 |
| Objective | Reproduce Calc-Logic Scenario 21 exactly and assert drift, rebalance trigger, chosen zone, and the A.9 count-variant skew. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Scenario 21 worked example (share variant, tolerance = 0.10)

| Zone | VMs | Share | Target share | Deficit (target − share) |
| --- | --- | --- | --- | --- |
| az1 | 14 | 0.467 | 0.3333 | −0.133 |
| az2 | 9 | 0.300 | 0.3333 | +0.033 |
| az3 | 7 | 0.233 | 0.3333 | +0.100 |
| Total | 30 | 1.000 | — | — |

- max_drift = 0.134 (az1, |0.467 − 0.3333|) > 0.10 tolerance ⇒ rebalance = TRUE.

- chosen_zone = argmax(deficit) = az3 (most under-represented).

- After rebalancing to 10/10/10 → every share = 0.3333, drift = 0.

A.9 count variant — Target VMs/zone = round(30/3) = 10; Skew az1/az2/az3 = +4 / −1 / −3; Max Skew = 4; Preferred Placement Zone = argmin(count) = az3.

Test steps — Call zone_target_share, zone_shares, zone_deficits, max_drift, rebalance_needed, chosen_zone, then the A.9 helpers target_vms_per_zone, zone_skew, max_skew, preferred_placement_zone on the 14/9/7 input.

Expected result — All values match the table above exactly (target_share 0.3333; deficits −0.133/+0.033/+0.100; max_drift 0.134; rebalance TRUE; chosen_zone az3; skew +4/−1/−3; max_skew 4; preferred zone az3).

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| max_drift / rebalance / chosen_zone |  |
| A.9 max_skew / preferred zone |  |
| Status (Pass/Fail/Blocked) |  |

### POC-PLC-011-ELIG: Greatest-deficit eligibility fallback

| Attribute | Value |
| --- | --- |
| POC ID | POC-PLC-011-ELIG (offline-logic) |
| Requirement | PLC-011 |
| Objective | Assert that when the greatest-deficit zone is ineligible, placement falls back to the next-greatest-deficit eligible zone. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps — With the Scenario-21 deficits, mark az3 ineligible and call preferred_placement_zone(eligible=...).

Expected result — Chosen zone becomes the next-greatest-deficit eligible zone (az2); no placement into an over-represented zone.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Chosen eligible zone |  |
| Status (Pass/Fail/Blocked) |  |

### POC-PLC-011-LIVE: Engine steers placement & raises rebalance action

| Attribute | Value |
| --- | --- |
| POC ID | POC-PLC-011-LIVE (Azure/engine-executed) |
| Requirement | PLC-011 |
| Objective | Confirm the live engine places new VMs toward the even target and raises a rebalancing action when skew exceeds tolerance. |
| Phase Gate | Phase 2 (requires engine / preview APIs) |
| Prerequisites | Engine reconciliation loop; a region with ≥3 AZs |

Expected result — New placements prefer the under-represented zone; a skew beyond C-13 tolerance produces a rebalancing recommendation/action.

Status: BLOCKED until engine/preview APIs available.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Placement/rebalance observed |  |
| Status (Pass/Fail/Blocked) |  |

### G10 group roll-up sign-off

| Field | Value |
| --- | --- |
| POC-PLC-011 reproduces Scenario 21 exactly? |  |
| POC-PLC-011-ELIG Pass? |  |
| LIVE case status |  |
| Reviewer / date |  |

## Group 11: Seed Matrix & Reactive Discovery (CAP-022 / CAP-024)

Validates the seed-at-0 SKU/AZ matrix generation under product-team budget governance, and the reactive discovery auto-create + scope-file governance reconciliation. Implemented in POC-Test-Scripts/acrme_suite/tests/g11_seed_matrix.py.

Normative basis (Baseline v2.4). - CAP-022 — Seed-at-0 eligible-SKU/AZ matrix & budget governance (extends CAP-009). The managed set of SKU/VM-family × region × AZ combinations is initialised as a seed matrix of count-0 reservations (“seed reservations”): every eligible combination in the scope file is created in Azure at reserved quantity 0 inside the correct regional or per-AZ CRG (CAP-023), so reconciliation can scale each up from a known baseline the instant allocated demand appears (CAP-007). A combination enters the matrix only with a named owning product team and an approved budget line (any reservation scaled above 0 incurs cost). The matrix, eligibility rules, and budget owners are configuration-driven (scope file, CAP-019) and versioned. (A “seed reservation” is a zero-count reservation — not the PLC-003 placement seed record.) - CAP-024 — Reactive SKU/AZ discovery reconciled with governance (reconciles CAP-019). When reconciliation/deployment detects an allocated VM of a SKU/AZ not yet in the seed matrix, the engine auto-creates the reservation — CRG (if absent) + reservation sized at allocated + buffer (CAP-003) in the correct per-AZ/regional CRG (CAP-023) — so production is protected immediately, and simultaneously raises a scope-file governance item (CAP-019) so the discovered SKU/AZ is ratified with an owning team and budget (CAP-022). Auto-creation protects capacity first; governance then makes it authoritative (or triggers approved decommissioning rollback, CAP-010, if rejected). Preserves CAP-002 (Azure resource precedes config activation); scope file reconciled within the governance SLA, not as a precondition of protecting live production.

Group contains 3 POC entries (2 offline-logic + 1 LIVE).

### POC-CAP-022: Seed-at-0 SKU/AZ matrix + product-team budget gate

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-022 (offline-logic) |
| Requirement | CAP-022 (extends CAP-009) |
| Objective | Generate a count-0 seed matrix across eligible SKU×region×AZ and enforce that only combinations with a named product team + approved budget line are admitted. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps 1. build_seed_matrix() over a scope-file fixture (eligible SKU/AZ set) → assert every entry is count == 0 and mapped to the correct regional/per-AZ CRG (CAP-023). 2. budget_gate() / approved_seed_matrix() → assert combinations lacking an owning team or approved budget are excluded as governance exceptions.

Expected result — All admitted seed reservations are count-0 and CRG-correct; unbudgeted/unowned combinations are rejected; matrix is deterministic and versionable.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Matrix size / all count-0? |  |
| Rejected (unbudgeted) entries |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-024: Reactive SKU/AZ discovery auto-create + governance item

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-024 (offline-logic) |
| Requirement | CAP-024 (reconciles CAP-019) |
| Objective | On discovery of an allocated SKU/AZ not in the matrix, assert auto-create (sized allocated + buffer, correct CRG) and a raised scope-file governance item. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps — Feed reactive_discovery() an allocated SKU/AZ absent from the seed matrix; inspect the returned action set.

Expected result — Returns (a) an auto-create action: CRG-if-absent + reservation sized allocated + buffer (CAP-003) in the correct per-AZ/regional CRG; and (b) a scope-file governance item (CAP-019) naming the SKU/AZ for ratification with owning team + budget (CAP-022). Production protected first; governance reconciled within SLA.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Auto-create action (size/CRG) |  |
| Governance item raised? |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-024-LIVE: Azure auto-create + scope-file governance item

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-024-LIVE (Azure/engine-executed) |
| Requirement | CAP-024 |
| Objective | Confirm the live engine auto-creates the reservation in Azure and files the scope-file governance item on reactive discovery. |
| Phase Gate | Phase 2 (requires engine / live Azure) |
| Prerequisites | Engine reconciliation loop; scope file; deploy an unmanaged SKU/AZ |

Expected result — Azure reservation auto-created (sized allocated+buffer, correct CRG); governance item raised for ratification.

Status: BLOCKED until engine / live Azure available.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Azure resource created |  |
| Governance item ref |  |
| Status (Pass/Fail/Blocked) |  |

### G11 group roll-up sign-off

| Field | Value |
| --- | --- |
| POC-CAP-022 / POC-CAP-024 offline Pass? |  |
| LIVE case status |  |
| Reviewer / date |  |

## Group 12: Regional + Per-AZ CRG & Deterministic Naming (CAP-023, OPS-006 / C-12)

Validates the per-environment regional + per-AZ CRG structure and the deterministic naming convention + counter (RG/CRG/subscription). Implemented in POC-Test-Scripts/acrme_suite/tests/g12_naming_convention.py.

Normative basis (Baseline v2.4). - CAP-023 — Regional and per-AZ CRG structure (extends CAP-011). For each environment (Prod, CVAL/NonProd, DR) within a subscription and region, reservations are organised as one regional (non-zonal) CRG plus one CRG per availability zone. Example (Prod in East US 2, 3 zones): crg-pr-eus2-reg (regional, SKUs without zonal support), crg-pr-eus2-az1, crg-pr-eus2-az2, crg-pr-eus2-az3. Per-AZ CRGs hold zone-bound reservations and enforce CAP-011 zone isolation structurally (zone-1 capacity can never be counted as available in another zone); the regional CRG holds only non-zonal-support SKUs. Environments are never mixed within a CRG (ENV-003). Names follow OPS-006 / C-12. - OPS-006 / C-12 — Naming convention & counter. All managed RGs, CRGs, and subscriptions follow a deterministic, parseable convention carrying environment, geography/region, purpose/scope tokens, and a zero-padded instance counter. Reference patterns: RG rg-odcr-<env>-<region>-<NN> (e.g. rg-odcr-prod-eus2-01); CRG crg-<env>-<region>-<scope> where scope ∈ {reg, az1, az2, az3} (e.g. crg-pr-eus2-reg, crg-pr-eus2-az1/az2/az3); subscription sub-<org>-<domain>-<purpose>-<NN> (e.g. sub-jda-cld-core-01). Convention, tokens, and counter width are configuration-driven (C-12); the engine validates managed resources and flags non-conforming names as governance exceptions. CRG scope tokens map directly to the CAP-023 structure.

Group contains 3 POC entries (2 offline-logic + 1 LIVE).

### POC-CAP-023: Regional + per-AZ CRG structure per environment

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-023 (offline-logic) |
| Requirement | CAP-023 (extends CAP-011) |
| Objective | Assert that for each environment/region the expected CRG set is exactly one regional CRG + one CRG per AZ, with no environment mixing. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps 1. expected_crg_set(env, region, zone_count) for Prod/East US 2/3 zones → assert {crg-pr-eus2-reg, crg-pr-eus2-az1, crg-pr-eus2-az2, crg-pr-eus2-az3}. 2. Assert environments are never mixed within a CRG (ENV-003); per-AZ CRGs are zone-bound.

Expected result — Exact regional + per-AZ CRG set per environment; structure enforces zone isolation; scope tokens match OPS-006.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Expected CRG set produced |  |
| Status (Pass/Fail/Blocked) |  |

### POC-OPS-006: Deterministic RG/CRG/subscription naming + counter

| Attribute | Value |
| --- | --- |
| POC ID | POC-OPS-006 (offline-logic) |
| Requirement | OPS-006 / C-12 |
| Objective | Validate conforming names pass and non-conforming names are flagged as governance exceptions, across RG/CRG/subscription patterns and the zero-padded counter. |
| Phase Gate | Phase 1 Pilot (logic) |
| Prerequisites | none (offline) |

Test steps 1. validate_rg_name, validate_crg_name, validate_subscription_name on conforming samples (rg-odcr-prod-eus2-01, crg-pr-eus2-az1, sub-jda-cld-core-01) → expect pass. 2. Same on malformed samples (bad scope token, missing/short counter, wrong env token) → expect flagged; run flag_nonconforming() over a mixed set.

Expected result — Conforming names validate; malformed names (bad CRG scope, short counter, wrong env) are flagged as governance exceptions.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| Conforming pass / malformed flagged |  |
| Status (Pass/Fail/Blocked) |  |

### POC-CAP-023-LIVE: Enumerate real CRGs & assert structure/naming

| Attribute | Value |
| --- | --- |
| POC ID | POC-CAP-023-LIVE (Azure-executed) |
| Requirement | CAP-023 / OPS-006 |
| Objective | Enumerate real CRGs in a managed subscription/region and assert the regional+per-AZ structure and naming convention hold. |
| Phase Gate | Phase 2 (requires engine / live Azure) |
| Prerequisites | Managed subscription with provisioned CRGs |

Expected result — Live CRGs match the CAP-023 structure and OPS-006 naming; non-conforming resources flagged.

Status: BLOCKED until engine / live Azure available.

Result capture

| Field | Value |
| --- | --- |
| Executed by / date |  |
| CRGs enumerated / conforming |  |
| Status (Pass/Fail/Blocked) |  |

### G12 group roll-up sign-off

| Field | Value |
| --- | --- |
| POC-CAP-023 / POC-OPS-006 offline Pass? |  |
| LIVE case status |  |
| Reviewer / date |  |

# 5. Test Progress Tracker

Master tracker for programme status reporting. Update Status as tests complete. All Status cells start as [Not Started].

| POC ID | Test Name | Group | Phase Gate | Owner | Status | Date Completed | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| POC-01 | Create CRG in Provider Subscription | G1 | Phase 1 |  | [Not Started] |  |  |
| POC-02 | Create Capacity Reservation within the CRG | G1 | Phase 1 |  | [Not Started] |  |  |
| POC-03 | Associate VM with Reservation (Provider) | G1 | Phase 1 |  | [Not Started] |  |  |
| POC-04 | Verify Capacity Consumption Count Increments | G1 | Phase 1 |  | [Not Started] |  |  |
| POC-05 | Disassociate VM — Verify Capacity Released | G1 | Phase 1 |  | [Not Started] |  |  |
| POC-06 | Enable Cross-Subscription Sharing on CRG | G2 | Phase 1 |  | [Not Started] |  |  |
| POC-06a | Cross-Subscription Zone Alignment (FC-06) | G2 | Phase 1 Gate |  | [Not Started] |  |  |
| POC-07 | Consumer Discovers Shared CRG via ARG | G2 | Phase 1 |  | [Not Started] |  |  |
| POC-08 | Associate Consumer VM with Shared CRG | G2 | Phase 1 |  | [Not Started] |  |  |
| POC-09 | Verify Combined Consumption Count | G2 | Phase 1 |  | [Not Started] |  |  |
| POC-10 | 100-Consumer Limit Boundary Behaviour | G2 | Production |  | [Not Started] |  |  |
| POC-11 | Create DR Region CRG and Reservation | G3 | Phase 1 |  | [Not Started] |  |  |
| POC-12 | Simulate DR Failover | G3 | Phase 2 |  | [Not Started] |  |  |
| POC-13 | DR Floor Protection Verification | G3 | Phase 1 |  | [Not Started] |  |  |
| POC-14 | Failback — Restore Primary, Release DR | G3 | Phase 2 |  | [Not Started] |  |  |
| POC-15 | Zero-Quantity Reservation Behaviour | G5 | Phase 1 |  | [Not Started] |  |  |
| POC-16 | ARG Indexing Delay Measurement | G5 | Phase 1 |  | [Not Started] |  |  |
| POC-17 | Concurrent Association Safety | G5 | Phase 1 |  | [Not Started] |  |  |
| POC-18 | Tier 1 Automatic Capacity Increase | G5 | Phase 2 |  | [Not Started] |  |  |
| POC-19 | Tier 2 Approval Gate | G5 | Phase 2 |  | [Not Started] |  |  |
| POC-20 | Tier 3 Rejection in Phase 1 | G5 | Phase 1 |  | [Not Started] |  |  |
| POC-30 | Verify Quota Group API Availability | G4 | Phase 1 Gate |  | [Not Started] |  |  |
| POC-31 | Add Subscription to Quota Group and Verify Headroom | G4 | Phase 2 |  | [Not Started] |  |  |
| POC-32 | Release and Reuse Behaviour | G4 | Phase 2 |  | [Not Started] |  |  |
| POC-AKS-01 | AKS Node Pool CRG Association at Creation | G6 | Phase 2 |  | [Not Started] |  |  |
| POC-AKS-02 | Existing Node Pool CRG Change Requires Recreation (FC-18) | G6 | Phase 1 |  | [Not Started] |  |  |
| POC-VMSS-01 | VMSS Uniform CRG Association | G6 | Phase 2 |  | [Not Started] |  |  |
| POC-VMSS-02 | VMSS Flexible CRG Association | G6 | Phase 2 |  | [Not Started] |  |  |
| POC-VMSS-03 | VMSS Disassociation Behaviour | G6 | Phase 2 |  | [Not Started] |  |  |
| POC-VMSS-DR | VMSS Zone Outage via Shared CRG (FC-08) | G6 | Phase 2 Gate |  | [Not Started] |  |  |
| POC-THROTTLE-01 | Observe Compute Throttle Budget Headers | G7 | Phase 1 |  | [Not Started] |  |  |
| POC-THROTTLE-02 | Observe 429 Response and Retry-After | G7 | Phase 1 |  | [Not Started] |  |  |
| POC-THROTTLE-03 | Validate Budget Recovery After Throttle | G7 | Phase 1 |  | [Not Started] |  |  |
| POC-RI-01 | Verify RI Discount Scope for Provider Subscription | G8 | Phase 1 |  | [Not Started] |  |  |
| POC-RI-02 | Document Discount Gap per Customer Pair | G8 | Phase 1 |  | [Not Started] |  |  |
| POC-CAP-020 | AV-Set VMs ineligible & uncounted (HC-11) | G9 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-021 | Deallocate/redeploy-to-AZ onboarding precondition | G9 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-PLC-010a | Two-region CVAL/DR co-location valid (positive) | G9 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-001a | Core subscription classified all-production | G9 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-020-LIVE | Azure rejects AV-Set VM reservation association | G9 | Phase 2 (live) |  | [Blocked] |  | Engine/live Azure required |
| POC-PLC-011 | Even distribution + rebalance (Scenario 21) | G10 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-PLC-011-ELIG | Greatest-deficit eligibility fallback | G10 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-PLC-011-LIVE | Engine steers placement & raises rebalance action | G10 | Phase 2 (live) |  | [Blocked] |  | Engine/preview APIs required |
| POC-CAP-022 | Seed-at-0 SKU/AZ matrix + budget gate | G11 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-024 | Reactive SKU/AZ discovery auto-create + governance item | G11 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-024-LIVE | Azure auto-create + scope-file governance item | G11 | Phase 2 (live) |  | [Blocked] |  | Engine/live Azure required |
| POC-CAP-023 | Regional + per-AZ CRG structure per environment | G12 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-OPS-006 | Deterministic RG/CRG/subscription naming + counter | G12 | Phase 1 (logic) |  | [Not Started] |  |  |
| POC-CAP-023-LIVE | Enumerate real CRGs & assert structure/naming | G12 | Phase 2 (live) |  | [Blocked] |  | Engine/live Azure required |

# 6. Phase Gate Sign-Off Checklist

Phase gates are cumulative. Phase 2 cannot open until Phase 1 is fully signed. Production cannot open until Phase 2 is fully signed and residual Critical/High risks are accepted.

## 6.1 Phase 1 (Pilot) Gate

All items must be Pass before pilot customers are onboarded. Scope: discovery, inventory, zone-resolution validation, placement recommendations, quota visibility, sharing setup in approved subscriptions, CR quantity increases, and tested Tier 1 operations only.

| Gate Item | Required POC / Evidence | Status | Sign-off Authority | Sign-off Date |
| --- | --- | --- | --- | --- |
| POC-01 to POC-09 foundational sharing path pass | POC-01 … POC-09 | [Not Started] | Test Lead + Capacity Architect |  |
| POC-06a zone alignment confirmed for every provider–consumer pair | POC-06a | [Not Started] | Placement Owner |  |
| POC-30 quota group API available in every pilot scope (or formal fallback approved) | POC-30 | [Not Started] | Quota Owner |  |
| POC-15 and POC-16 safety behaviours documented | POC-15, POC-16 | [Not Started] | Compute Owner + Engineering |  |
| POC-THROTTLE-01 baselines recorded for target subscriptions | POC-THROTTLE-01 | [Not Started] | SRE |  |
| G-14 permissions model security reviewed (Tier 3 remains disabled if unresolved) | POC-20 + Security review | [Not Started] | Security |  |
| POC-RI-01 discount scope validated before customer cost modelling | POC-RI-01 | [Not Started] | FinOps |  |
| Geography-aware region model confirmed per distribution_model (three-region distinct; two-region CVAL/DR co-location; [Amended v2.4] Middle East cross-geo — Prod+CVAL co-located in-geo, DR cross-geo in Europe, DR-020/PLC-010b) | PF-09, PF-10, POC-PLC-010a, POC-PLC-010b | [Not Started] | DR Architect |  |
| v2.4 reservation-model offline logic passes (G9–G12: CAP-020/021/001a, PLC-010a/010b/011, CAP-022/023/024, OPS-006) | python test_v24_reservation_model.py + python test_region_model.py + POC-CAP-020/021/001a, POC-PLC-010a/010b/011, POC-CAP-022/023/024, POC-OPS-006 | [Not Started] | Capacity Architect |  |
| POC-20 Tier 3 rejection confirmed in Phase 1 mode | POC-20 | [Not Started] | DR Owner + Security |  |
| Preview risk formally accepted for bounded pilot | PG-10 governance | [Not Started] | Product Owner / Board |  |

## 6.2 Phase 2 (Controlled Automation) Gate

All Phase 1 gates plus the following:

| Gate Item | Required POC / Evidence | Status | Sign-off Authority | Sign-off Date |
| --- | --- | --- | --- | --- |
| All Phase 1 gates closed | Phase 1 checklist | [Not Started] | Test Lead |  |
| POC-31 and POC-32 pass with measured propagation | POC-31, POC-32 | [Not Started] | Quota Owner |  |
| POC-11 to POC-14 DR failover and failback validated | POC-11 … POC-14 | [Not Started] | DR Owner |  |
| POC-18 and POC-19 automation and approval gate verified | POC-18, POC-19 | [Not Started] | Engineering + DR Owner |  |
| POC-VMSS-DR documented (pass or fail both acceptable) | POC-VMSS-DR | [Not Started] | Compute Owner |  |
| POC-RI-02 discount gap documented for all pilot customers | POC-RI-02 | [Not Started] | FinOps |  |
| All Phase 1 blockers resolved or explicitly accepted | Section 7 log | [Not Started] | Programme Manager |  |
| G-15 engine mode state machine implemented and fault-injection tested | Engine mode tests | [Not Started] | Engineering |  |

## 6.3 Production Gate

Unrestricted autonomous DR, destructive capacity transfer, and VMSS emergency automation remain prohibited until these gates close.

| Gate Item | Required POC / Evidence | Status | Sign-off Authority | Sign-off Date |
| --- | --- | --- | --- | --- |
| All Phase 2 gates closed | Phase 2 checklist | [Not Started] | Programme Manager |  |
| POC-10 consumer limit documented and sharding strategy approved | POC-10 | [Not Started] | Capacity Architect |  |
| POC-20 Tier 3 controls confirmed; Tier 3 only if G-14 closed and separately authorized | POC-20 + G-14 | [Not Started] | Security + Board |  |
| POC-THROTTLE-02 and POC-THROTTLE-03 recorded for all target regions | POC-THROTTLE-02/03 | [Not Started] | SRE |  |
| Full DR failover and failback exercised with pilot customers | PG-07 | [Not Started] | DR Owner + Business Continuity |  |
| All Critical and High residual risks accepted by leadership | Risk register R-01…R-44 | [Not Started] | Board / Design Review Council |  |
| PG-01 through PG-10 production entry gates evidenced | Architecture §17 | [Not Started] | Design Review Council |  |

## 6.4 Production entry gates (architecture PG-01 … PG-10)

| Gate | Required evidence | Exit criterion | Status |
| --- | --- | --- | --- |
| PG-01 Sharing | Executed sharing, unsharing, discovery, 100-consumer tests | Stable behaviour + governance acceptance | [Not Started] |
| PG-02 Quota Groups | Executed POC-30 to POC-32 (+ POC-33 if in scope) | API, eligibility, membership, propagation documented | [Not Started] |
| PG-03 CR updates | Increase, floor, zero, running-VM tests | Scenario matrix approved | [Not Started] |
| PG-04 State machine | Formal model + fault-injection (G-15) | No illegal steady-state/DR transitions | [Not Started] |
| PG-05 Credentials | Approved UAMI or alternative (G-14) | Least privilege, consent, rotation, revocation tested | [Not Started] |
| PG-06 Placement | Concurrency and replay tests | No over-allocation under parallel requests | [Not Started] |
| PG-07 DR | Full failover and failback exercise | Application and data recovery objectives demonstrated | [Not Started] |
| PG-08 VMSS | Uniform and Flexible matrix + POC-VMSS-DR | Phase scope explicitly enforced | [Not Started] |
| PG-09 Scale | 100 / 500 / 1,000 / multi-thousand scenarios | Adaptive reconciliation meets internal SLO | [Not Started] |
| PG-10 Preview | Architecture governance decision | Preview risk accepted or dependency replaced | [Not Started] |

## 6.5 Residual risk acceptance (production entry)

Even after controls, residual platform and operational risks remain (architecture §15, §40). Leadership must explicitly accept or mitigate the following before Production gate closure. This table is not a substitute for the full risk register.

| Risk ID | Summary | Residual level | Acceptance owner | Accepted Y/N | Date |
| --- | --- | --- | --- | --- | --- |
| R-01 | CRG sharing preview changes or withdrawn | High | Product Owner |  |  |
| R-05 | Quota Groups unavailable in target scope | High | Quota Owner |  |  |
| R-08 | Quota release propagation delayed | Medium | DR Owner |  |  |
| R-12 | Non-paired regions correlated dependencies | Medium | DR Architect |  |  |
| R-18 | Tier 3 modifies wrong consumer VM | High if enabled | Security |  |  |
| R-19 | Credential model grants excessive rights | Medium | Security |  |  |
| R-23 | Concurrent placements over-assign | Low after holds | Engineering |  |  |
| R-25 | ARM throttling delays DR actions | Medium | SRE |  |  |
| R-41 | Cross-sub zone mapping mismatch | Medium after POC-06a | Engineering |  |  |
| R-42 | VMSS shared CRG zone-outage reprovision | High until GA/fallback | Compute Owner |  |  |
| R-44 | RI discounts do not flow to consumer | Low after POC-RI | FinOps |  |  |

Unacceptable without separate board authorization: autonomous Tier 3 VM disassociation; any automated Tier 3 VMSS operation; DR activation without authoritative engine state machine; treating preview or POC behaviour as a Microsoft commitment; using stale ARG data for destructive actions.

# 7. Issue and Blocker Log

Log every Blocked or Fail outcome that stops a gate. Known programme blockers at workbook issue: G-14 (consumer credential model), G-15 (engine mode state machine), B-1 (quota group availability).

| Blocker ID | POC ID | Date Raised | Description | Impact | Assigned To | Status | Resolution Date | Resolution Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B-G14 | POC-20 / Tier 3 |  | Consumer credential model unresolved (UAMI vs SP) | Tier 3 blocked; production blocker | Security | [Open] |  |  |
| B-G15 | POC-18 / mode |  | EngineModeState machine incomplete | DR automation blocked | Engineering | [Open] |  |  |
| B-B1 | POC-30 |  | Quota Groups API availability unproven in target scopes | Quota-group engineering blocked until pass | Quota Owner | [Open] |  |  |
| B-FC08 | POC-VMSS-DR |  | VMSS reprovision via shared CRG during zone outage is Preview limitation | Phase 2 VMSS DR design gated | Compute Owner | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |
|  |  |  |  |  |  | [Open] |  |  |

# 8. Assumptions Being Validated

Source: Production-Readiness Review §8 Assumption Validation Matrix (A-01 through A-20). Update Result after the validating POC(s) execute. Board disposition remains with the Design Review Council.

| Assumption ID | Assumption (plain language) | Current Status | Validating POC(s) | Result |
| --- | --- | --- | --- | --- |
| A-01 | Shared CRG is suitable for production dependency | Unproven preview dependency | POC-06 … POC-10, PG-01 |  |
| A-02 | 100-consumer limit per CRG is the operative limit | Validation required | POC-10 |  |
| A-03 | Consumer can discover shared CRGs through normal list operations | Challenged — use ARG + provider inventory | POC-07 |  |
| A-04 | Two quota groups can be created in every target scope and region | Unproven — hard gate | POC-30 |  |
| A-05 | Quota-group membership removes subscription-level quota checks | Rejected — dual validation mandatory | POC-31 |  |
| A-06 | Azure natively protects the DR share within NonProd plus DR | Rejected — engine floor only | POC-13 |  |
| A-07 | NonProd reduction immediately funds DR expansion | Unproven — measure propagation | POC-31, POC-32, POC-19 |  |
| A-08 | Quantity can safely reduce to zero while VMs run | Unproven as general guarantee | POC-15 |  |
| A-09 | 30–40% DR baseline is sufficient RETIRED | Rejected — replaced by max-not-sum sizing (DR-017) + configurable DR bootstrap (DR-007); fixed ratio no longer used | POC-11, POC-13 + workload analysis |  |
| A-10 | 30% emergency headroom is economically and operationally optimal | Unsupported — tunable parameter | POC-18 + scenario tests |  |
| A-11 | NonProd and DR co-location is acceptable | Conditional — customer approval required | PF-09/10, POC-11 |  |
| A-12 | Sequential placement is near-optimal | Unproven — shadow joint optimization | Placement shadow tests (engine) |  |
| A-13 | Five-minute reconciliation is sufficient | Unproven at scale | Scale / churn tests |  |
| A-14 | ARG is fresh enough for operational decisions | Rejected for destructive actions | POC-16 |  |
| A-15 | Auto-increase is safe | Conditional — approval-gated in Phase 1 | POC-18 |  |
| A-16 | Tier 1 can always be automated | Challenged — requires mode gate and fresh checks | POC-18 |  |
| A-17 | Tier 2 is non-destructive | Partly true — changes NonProd guarantees | POC-19 |  |
| A-18 | Tier 3 can be implemented with existing credentials | Rejected — G-14 blocker | POC-20 |  |
| A-19 | VMSS can follow single-VM Path B | Rejected — Phase 1 limitation | POC-VMSS-01…03, POC-15 |  |
| A-20 | Cosmos throughput can be predetermined from entity counts | Rejected — size from measured workload | Load tests (out of this workbook) |  |

# Appendix A — Azure CLI Quick Reference

One-page operational cheat sheet. Prefer the exact commands embedded in each POC when versions differ.

## Login and subscription

az login

az account set –subscription <SUBSCRIPTION_ID>

az account show

az account show –query id -o tsv

## Resource provider check

az provider show –namespace Microsoft.Compute –query registrationState -o tsv

az provider show –namespace Microsoft.Quota –query registrationState -o tsv

az provider register –namespace Microsoft.Compute

az provider register –namespace Microsoft.Quota

## CRG commands

az capacity reservation group list –resource-group <RG> -o table

az capacity reservation group show –resource-group <RG> –name <CRG_NAME> -o json

az capacity reservation group create –resource-group <RG> –name <CRG_NAME> –location <REGION> –zones 1 2 3

az capacity reservation group delete –resource-group <RG> –name <CRG_NAME> –yes

## Capacity Reservation commands

az capacity reservation list –resource-group <RG> –capacity-reservation-group <CRG_NAME> -o table

az capacity reservation show –resource-group <RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> -o json

az capacity reservation create –resource-group <RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –sku <VM_SKU> –capacity <N> –location <REGION>

az capacity reservation update –resource-group <RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –capacity <N>

az capacity reservation delete –resource-group <RG> –capacity-reservation-group <CRG_NAME> –name <CR_NAME> –yes

## VM associate / disassociate

az vm create … –capacity-reservation-group <CRG_RESOURCE_ID>

az vm show –resource-group <RG> –name <VM> –query capacityReservation -o json

az vm deallocate –resource-group <RG> –name <VM>

az vm update –resource-group <RG> –name <VM> –set capacityReservation.capacityReservationGroup=null

## Sharing profile (REST)

az rest –method PATCH –url ‘https://management.azure.com/subscriptions/<SUB>/resourceGroups/<RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG>?api-version=2024-03-01’ –body ‘{“properties”:{“sharingProfile”:{“subscriptionIds”:[{“id”:“/subscriptions/<CONSUMER_SUB>”}]}}}’

az rest –method GET –url ‘https://management.azure.com/subscriptions/<SUB>/resourceGroups/<RG>/providers/Microsoft.Compute/capacityReservationGroups/<CRG>?api-version=2024-03-01’ –query properties.sharingProfile

## Zone mapping

az rest –method GET –url ‘https://management.azure.com/subscriptions/<SUB>/locations?api-version=2022-12-01’ –query “[?name==‘<REGION>’].availabilityZoneMappings”

## ARG query

az graph query -q “Resources | where type =~ ‘microsoft.compute/capacityreservationgroups’ | project id, name, location” -o json

## Quota check

az vm list-usage –location <REGION> -o table

az rest –method GET –url ‘https://management.azure.com/subscriptions/<SUB>/providers/Microsoft.Quota/groupQuotas?api-version=2025-03-01-preview’

## Throttle headers

az rest –method GET –url ‘<RESOURCE_URL>?api-version=<VERSION>’ –verbose 2>&1 | grep -i x-ms-ratelimit

## Generic REST template

az rest –method <GET|POST|PUT|PATCH|DELETE> –url ‘<RESOURCE_URL>?api-version=<VERSION>’ –body ‘<JSON>’

# Appendix B — Common Error Codes and Resolutions

| Error Code | Meaning | Resolution |
| --- | --- | --- |
| CapacityReservationGroupSharingNotEnabled | Sharing preview not enabled for subscription or API version | Request preview access through Microsoft; pin a supported api-version (try 2024-03-01 then 2024-03-01-preview); record version that works |
| CapacityReservationGroupLimitReached | 100-consumer (or observed) limit hit on sharingProfile | Shard CRG; update engine sharding logic; do not force additional consumers onto the same CRG |
| QuotaExceeded | Insufficient quota for SKU family or regional vCPU | Request quota increase in Azure Portal / Quota API before retesting; re-run dual provider and consumer checks |
| 429 TooManyRequests | Throttle limit hit for subscription or resource provider | Wait Retry-After seconds; reduce test concurrency; capture x-ms-ratelimit headers; adjust adaptive throttle manager |
| AuthorizationFailed | Insufficient RBAC at the targeted scope | Verify role assignments at correct scope (CRG resource ID, not only resource group); separate reader vs mutator identities |
| ResourceGroupNotFound / ResourceNotFound | Resource does not exist or wrong subscription context | Verify az account show matches target subscription; confirm resource group and names |
| InvalidApiVersionParameter | API version not supported in this region/cloud for the feature | Try alternative preview API versions; document result per region; do not assume one version works everywhere |
| ZonalAllocationFailed | No capacity available in the requested zone, or zone mapping mismatch | Try alternative zone; re-run POC-06a zone translation; document as capacity or mapping constraint |
| ZoneMappingUnavailable | Engine/onboarding cannot resolve consumer logical zone for provider physical zone | Block onboarding/deployment; rebuild zone_mapping_table via locations API; escalate to placement engineering |
| MethodNotAllowed / 404 on Quota Groups | Quota Groups API unavailable in scope (POC-30 fail) | BLOCK all quota-group engineering; escalate to Quota Owner; consider fallback architecture |

# Appendix C — Critical Design Constraints (Quick Card)

Carry-forward constraints from the finalized architecture. Do not weaken during testing.

| ID | Constraint | Test implication |
| --- | --- | --- |
| FC-06 | Cross-subscription logical AZ mappings differ | POC-06a onboarding gate; zone translation mandatory |
| FC-08 | VMSS reprovision via shared CRG in zone outage is Preview limitation | POC-VMSS-DR must run before Phase 2 VMSS DR design |
| FC-09 | RI discount does not auto-flow to consumer | POC-RI-01/02 before customer cost models |
| FC-11 | quota groupType enforcement is preview-only | Do not depend on EnforcedGroup until GA + POC-30 |
| FC-16 | Compute baselines 250 reads/5 min; 1,200 writes/hour | POC-THROTTLE-*; adaptive manager starting config |
| FC-18 | AKS node pool CRG change requires recreation | POC-AKS-02 documents disruption |
| G-14 | Consumer credential model unresolved | Tier 3 blocked; POC-20 must reject |
| G-15 | Engine mode state machine incomplete | DR automation blocked until implemented |
| D-REG | Geography-aware region model (v2.4): Prod ≠ NonProd in three-region and two-region geos; DR distinct only in three-region geos (US); DR co-located with CVAL in two-region geos (PLC-010a); [Amended v2.4] Middle East cross-geo — Prod+CVAL co-located in-geo, DR cross-geo in Europe (DR-020 / PLC-010b), superseding the earlier DR_NOT_OFFERED position (DEC-001 RESOLVED) | PF-09/PF-10 evaluate against the geography’s distribution_model; POC-PLC-010a is the positive two-region case, POC-PLC-010b the positive cross-geo case |
| T3 | Tier 3 human-only in Phase 1 | No automation; VMSS Tier 3 rejected |

# Appendix D — Cleanup Procedure

Run cleanup at the end of each test day unless resources are intentionally retained for a multi-day scenario. Order matters: remove associations before deleting reservations and CRGs.

- List test VMs and deallocate: az vm list -g <RG> -o table then az vm deallocate –ids <id>

- Disassociate VMs from CRGs (POC-05 pattern).

- Delete test VMs: az vm delete –resource-group <RG> –name <VM> –yes

- Delete test VMSS / AKS node pools created solely for POC.

- Set Capacity Reservation capacity to 0 if required by policy, then delete: az capacity reservation delete …

- Clear sharingProfile consumer entries that were added only for test.

- Delete test CRGs: az capacity reservation group delete …

- Remove test quota group memberships / groups if POC-30 created them and policy allows.

- Verify with ARG and ARM that no orphaned test resources remain.

- Attach cleanup evidence (commands + timestamps) to the daily execution log.

# Appendix E — Sign-Off Record

Final workbook closure signatures after all applicable phase gates for the current programme stage.

| Role | Name | Signature | Date | Stage (P1 / P2 / Prod) |
| --- | --- | --- | --- | --- |
| Test Lead |  |  |  |  |
| Capacity Architect |  |  |  |  |
| Security |  |  |  |  |
| DR Owner |  |  |  |  |
| Quota Owner |  |  |  |  |
| Product Owner |  |  |  |  |
| Design Review Council |  |  |  |  |

# Appendix F — Daily Execution Log Templates

Use one block per test day. Attach CLI transcripts and request IDs to the evidence store referenced below.

## Day 1 log

| Field | Entry |
| --- | --- |
| Date |  |
| Engineer(s) |  |
| Subscription context(s) |  |
| POCs planned |  |
| POCs completed (Pass/Fail/Blocked) |  |
| Blockers raised (IDs) |  |
| Resources created (names) |  |
| Resources deleted / cleanup done (Y/N) |  |
| Evidence location (path / ticket) |  |
| Notes for next day |  |

## Day 2 log

| Field | Entry |
| --- | --- |
| Date |  |
| Engineer(s) |  |
| Subscription context(s) |  |
| POCs planned |  |
| POCs completed (Pass/Fail/Blocked) |  |
| Blockers raised (IDs) |  |
| Resources created (names) |  |
| Resources deleted / cleanup done (Y/N) |  |
| Evidence location (path / ticket) |  |
| Notes for next day |  |

## Day 3 log

| Field | Entry |
| --- | --- |
| Date |  |
| Engineer(s) |  |
| Subscription context(s) |  |
| POCs planned |  |
| POCs completed (Pass/Fail/Blocked) |  |
| Blockers raised (IDs) |  |
| Resources created (names) |  |
| Resources deleted / cleanup done (Y/N) |  |
| Evidence location (path / ticket) |  |
| Notes for next day |  |

## Day 4 log

| Field | Entry |
| --- | --- |
| Date |  |
| Engineer(s) |  |
| Subscription context(s) |  |
| POCs planned |  |
| POCs completed (Pass/Fail/Blocked) |  |
| Blockers raised (IDs) |  |
| Resources created (names) |  |
| Resources deleted / cleanup done (Y/N) |  |
| Evidence location (path / ticket) |  |
| Notes for next day |  |

## Day 5 log

| Field | Entry |
| --- | --- |
| Date |  |
| Engineer(s) |  |
| Subscription context(s) |  |
| POCs planned |  |
| POCs completed (Pass/Fail/Blocked) |  |
| Blockers raised (IDs) |  |
| Resources created (names) |  |
| Resources deleted / cleanup done (Y/N) |  |
| Evidence location (path / ticket) |  |
| Notes for next day |  |

# Appendix G — Evidence Classification Guide

Every POC result must be classified so programme reporting does not overstate platform guarantees (architecture evidence hierarchy).

| Classification | When to use | May support |
| --- | --- | --- |
| Documented | Official Microsoft behaviour with claim-level source support | Design decisions citing platform guarantees |
| Observed | Executed POC with retained logs for a specific API version, region, SKU, zone | Internal tested conclusion — not a Microsoft commitment |
| Assumed | Workbook expected result not yet executed, or design hypothesis | Planning only; cannot close production gates alone |
| Derived | Logical consequence of the approved design or formulas | Internal consistency checks |
| Judgement | Council recommendation or risk disposition | Governance decisions, not platform facts |

Preview features (CRG Sharing, Quota Groups, groupType) must never be labelled Documented as GA behaviour. POC observations of preview APIs are Observed only.

# Appendix H — Related Architecture References

Cross-references into the finalized production-readiness and architecture document.

| Topic | Architecture section | Workbook coverage |
| --- | --- | --- |
| Executive decision / pilot scope | §1, §16, §18 | Phase gates §6 |
| Evidence hierarchy | §2 | Appendix G |
| Assumption matrix A-01…A-20 | §8 | §8 |
| FC-06 zone alignment | §5 | POC-06a |
| FC-08 VMSS shared CRG zone outage | §6 | POC-VMSS-DR |
| FC-09 RI discount scope | §38 | POC-RI-01/02 |
| FC-11 groupType preview | §26 | POC-30 |
| FC-16 Compute throttle baselines | §7 | POC-THROTTLE-* |
| FC-18 AKS node disruption | §6, §33 | POC-AKS-02 |
| G-14 credentials | §11, §36, §39 | POC-20, blocker log |
| G-15 engine mode | §29, §39 | POC-18, Phase 2 gates |
| Tier escalation | §32 | POC-18/19/20 |
| Production entry gates PG-01…PG-10 | §17 | §6.4 |
| Risk register R-01…R-44 | §40 | Blocker log + residual risk acceptance |
| Runbooks A–E | §41 | Operational companion (not duplicated here) |
| POC validation plan | §42 | This workbook (authoritative execution form) |