# ADR-007 Companion — Dual-Path (“2-Prong”) Model: Variance & Impact Analysis

Companion analysis to ADR-007 (CRG/CR Deployment Model)

| Field | Value |
| --- | --- |
| Document | Variance & Impact Analysis — Dual-Path CRG Model |
| Parent ADR | ADR-007 — CRG/CR Deployment Model |
| Status | ANALYSIS — for review before ADR-007 is moved from PROPOSED to ACCEPTED |
| Date | 2026-09-09 |
| Baseline | Requirements Baseline v2.4 (7 Sep 2026) — re-read for this analysis |
| Author(s) | ACRME Platform Architecture |
| Purpose | Answer: What does the 2-prong model change across the overall design? List each variance, plan to address each, and call out specifically what breaks. |

Label conventions: [Baseline Requirement] = normative text in v2.4; [Verified Azure Fact — FC-nn] = confirmed against MS Learn (see ADR-007 §2); [Assumption] = carries risk; [Variance] = a delta this model introduces vs the current baseline/design corpus.

## 1. Framing Check — Is It One Model or Two? (Read This First)

Your phrasing is “2-prong model … more modern focused.” Before listing variances, the framing must be pinned down, because the variance set is different depending on which of two interpretations we adopt. Being critical of the hypothesis is part of the task, so this is called out explicitly rather than assumed away.

| Interpretation | What it means | ADR-007 position | Consequence for region selection |
| --- | --- | --- | --- |
| (A) Two parallel operating models | A distinct modern operating model and a distinct heritage operating model, each with its own structure, naming, lifecycle, and engine logic. | Rejected. ADR-007 §3.3 explicitly finds “no separate operating model for modern vs heritage.” | Would add complexity — two structures the engine must reason about. |
| (B) One unified structural model, two access paths | A single CRG structure (CAP-023), naming (OPS-006/C-12), and reconciliation logic. Only the CRG-resolution access path differs: shared (modern + remediated) vs local (un-remediated heritage). | Recommended (Option C). | Does not touch region selection. The path branch lives in CRG resolution, downstream of region/zone selection. |

This analysis adopts interpretation (B) — that is the “2-prong” your statement supports (“shouldn’t add complexity to region selection”). Every variance below is scoped to interpretation (B). If the enterprise instead wants interpretation (A), variances V-05, V-07, and V-14 expand materially and region selection would be impacted; that path is not recommended and is flagged at the end (§7, Open Decision OD-1).

Net answer to “is it more modern focused?” Yes — the shared prong is the strategic default for modern (environment-aligned) subscriptions; the local prong is a coexistence/fallback path that keeps heritage workloads running unchanged until remediated. In production today, the local prong is the only production-safe path until DEP-001 (Preview→GA) and POC-001 (quota) clear — the shared prong is aspirational until then (see V-10, V-11).

## 2. Region-Selection Guarantee (Your Specific Concern)

[Baseline Requirement] Region/zone selection is driven by the placement scoring pipeline over the configurable catalogue (REG-001), the Hard Constraints, ENV-003 separation, and PLC-006/PLC-010/PLC-010a co-location rules. Nothing in region selection references CRG ownership or sharing.

The engine has two distinct layers; the 2-prong branch is confined to Layer 2:

| Layer | Question | Inputs | 2-prong impact |
| --- | --- | --- | --- |
| L1 — Region/zone selection (ADR-001) | Which region + AZ? | REG-001 catalogue, geography model (US 3-region / others 2-region), ENV-003, PLC-010/010a | None — path-agnostic |
| L2 — CRG resolution (ADR-007 §10.3) | Which CRG, owned by which subscription? | (domain, region, track) → provider sub → CRG (shared) or local CRG in consumer sub (local) | This is the only place shared/local branches |

In the §10.3 consumer-assignment algorithm, region is an input, not an output — L1 has already decided it before L2 runs. A heritage (local) and a modern (shared) workload in the same geography select the identical region + AZ; they differ only in who owns the CRG in that zone.

Variance V-06 (new, protective): ADR-007 relies on this ordering but never states it as a hard invariant. We add:

INV-R1 (proposed): Region/zone selection (ADR-001 / PLC-006) is path-agnostic. The shared-vs-local CRG determination occurs only in the CRG-resolution layer, which consumes region as an input. No modern/heritage classification, provider-subscription lookup, or sharing-grant state may be an input to region or zone selection.

This makes your requirement enforceable and prevents a future change from leaking heritage logic upward into region selection.

## 3. Complete Variance Register

Each variance is classified as BREAKING (contradicts or invalidates existing normative text / design artifacts), ADDITIVE (net-new; nothing existing becomes wrong), or RECONCILE (existing docs describe a narrower world and must be updated to stay consistent, but were not wrong at the time).

| ID | Variance | Source of truth affected | Type | Gate |
| --- | --- | --- | --- | --- |
| V-01 | Sharing limit semantics: “~100 per tenant” → exactly 100 consumer subs per CRG + sharding | CAP-013 | BREAKING (text + math) | — |
| V-02 | Provider subscription owns CRGs, separate from workload subscription | CAP-023, deployment-layout, provisioning-plan, RBAC guide | BREAKING (ownership locus) | POC-006 |
| V-03 | Sharing-grant lifecycle (grant/revoke/audit) as a first-class engine duty | (none — gap) | ADDITIVE (new CAP-026) | DEP-001 |
| V-04 | MG-scoped sharing grants for NFR-004 scale | (none — gap) | ADDITIVE (CAP-013 clause) | POC-003 |
| V-05 | Engine must resolve two CRG paths (shared vs local) + CRG-type flag in a shard registry | Reconciliation design, UML class model | ADDITIVE (new state + branch) | — |
| V-06 | Region-selection invariant INV-R1 (path-agnostic) | ADR-001 principles | ADDITIVE (protective) | — |
| V-07 | Heritage/modern classification + heritage excluded from sharing until remediated | (none — new taxonomy) | ADDITIVE (A-01/A-02 → firm rule) | OD-1 |
| V-08 | ENV-003 enforced at a new surface: the sharing-grant boundary (grant audit), not only intra-subscription non-mixing | ENV-003 enforcement design | RECONCILE (mechanism extension) | — |
| V-09 | Position taken: dedicated DR provider subscription | POC-006 (open) | RECONCILE (pending POC) | POC-006 |
| V-10 | Shared-prong viability depends on quota behaviour (provider- vs consumer-scoped) | POC-001 (open) — cost model | DEPENDENCY (blocks shared prong) | POC-001 |
| V-11 | Shared prong is Public Preview, not production-safe until approved/GA | DEP-001 (open) | DEPENDENCY (blocks shared prong) | DEP-001 |
| V-12 | Naming convention extension for provider subs + shard counter | OPS-006 / C-12 | RECONCILE (additive tokens) | — |
| V-13 | Downstream design corpus describes single-path CRG ownership | 6 design docs + 3 diagrams | RECONCILE | — |

## 4. What BREAKS — Explicit Call-Out

Only three items genuinely break something already written or already assumed. Everything else is additive or a doc-reconciliation. These three must be resolved before ADR-007 moves to ACCEPTED.

### B-1 — CAP-013 limit semantics (V-01)

- Current baseline text: “…up to ~100 subscriptions per tenant.”

- What breaks: The number is attached to the wrong scope (tenant) and marked approximate. [Verified Azure Fact — FC-03] the real limit is exactly 100 consumer subscriptions per CRG — a hard platform limit, not per-tenant and not a Preview soft cap. [FC-02] the sharing unit is the CRG, not the CR.

- Specifically what it invalidates: Any capacity-planning arithmetic, POC scenario, or sizing statement that treated “100” as a tenant-wide ceiling. Under the correct semantics, a single tenant can serve hundreds of consumer subscriptions (NFR-004) by adding CRGs/shards — but no single CRG may exceed 100 consumers. Docs that read “~100/tenant” imply the platform cannot meet NFR-004, which is false and would mis-scope the sharding requirement.

- Fix: Adopt the CAP-013 correction already drafted in ADR-007 §15.1 (per-CRG limit + mandatory workload-domain sharding + CRG-is-the-unit). See remediation task T-01.

### B-2 — CRG ownership locus vs CAP-023 (V-02)

- Current baseline text (CAP-023): “For each environment within a subscription and region, reservations are organised into … one regional CRG plus one per-AZ CRG…” — i.e. CAP-023 as written assumes the CRG lives in the workload subscription.

- What breaks: The shared prong relocates CRG ownership to a dedicated provider subscription that hosts no workload VMs; the workload (consumer) subscription owns no CRG and merely receives a sharing grant. This contradicts the literal “within a subscription” reading of CAP-023 and the assumption baked into three artifacts:

  - acrme_cr_crg_deployment_layout.md — shows CRGs co-resident with workloads.

  - acrme_crg_cr_foundation_provisioning_plan.md — provisioning steps assume the consumer sub owns the CRG.

  - acrme_security_and_rbac_guide.md — CRG owner role is assigned in the workload subscription, not a provider MI.

  - Diagrams 7 & 8 (foundation provisioning; sharing model) — provider/consumer split is partial.

- Important nuance (why it is a real break, not cosmetic): In the local prong the CAP-023 “within a subscription” reading still holds. So CAP-023 must be generalised to say ownership is either the workload subscription (local prong) or a provider subscription (shared prong) — the structure (regional + per-AZ, never-mixed) is identical in both. Without this, CAP-023 and CAP-025 (proposed) directly conflict.

- Fix: Generalise CAP-023 ownership wording + ratify CAP-025 (provider subscription model, already drafted ADR-007 §15). Gate on POC-006. See T-02.

### B-3 — ENV-003 enforcement surface (V-08)

- Current baseline text (ENV-003): Non-prod/prod and DR/prod cannot share capacity; DR may share with non-prod.

- What “breaks”: ENV-003’s intent is fully preserved — but the mechanism the existing design relies on (don’t co-mingle environments inside one subscription) is no longer sufficient on its own. In the shared prong a mis-scoped sharing grant (e.g. a Prod provider CRG granted to a subscription that also runs CVAL) creates a cross-environment capacity path that intra-subscription checks would never catch.

- Specifically what it invalidates: Any validation/audit design that assumes ENV-003 is satisfied purely by subscription-level environment alignment. A new mandatory audit — “no sharing grant crosses the Prod ↔ CVAL/DR boundary” — becomes part of every reconciliation cycle. This is why heritage (mixed-environment) subscriptions are excluded from the shared prong (V-07): granting to them would breach ENV-003 at the grant boundary.

- Fix: Ratify CAP-026 (grant lifecycle + boundary audit) and add the coexistence invariant to the reconciliation loop. See T-03.

Everything else does NOT break the existing design — it is either net-new capability (V-03, V-04, V-05, V-06, V-07) or documentation that must be brought forward to match (V-09, V-12, V-13). The local prong is operationally identical to today’s pre-sharing state, so no currently-running workload is disrupted by adopting the 2-prong model.

## 5. Remediation Plan — One Task per Variance

Sequenced so that breaking items and their gates land before dependent work. “Gate” = the open POC/decision that must clear before the task can be finalised (design can proceed in parallel).

| Task | Addresses | Action | Owner | Gate / Precondition | Sequence |
| --- | --- | --- | --- | --- | --- |
| T-01 | V-01 (B-1) | Apply CAP-013 correction: per-CRG=100 (hard), CRG-is-unit, mandatory workload-domain sharding clause. Update any doc/POC scenario citing “~100/tenant”. | Capacity Eng | none | 1 |
| T-02 | V-02 (B-2) | Generalise CAP-023 ownership (workload-sub or provider-sub; structure identical). Ratify CAP-025 (provider subscription model). | Platform Arch | POC-006 | 1 |
| T-03 | V-08 (B-3) | Ratify CAP-026 (grant lifecycle + ENV-003 grant-boundary audit). Add grant-boundary check to reconciliation loop. | Security + Platform Eng | DEP-001 | 1 |
| T-04 | V-06 | Add INV-R1 (region-selection path-agnostic) to ADR-001 principles and ADR-007 §4. | Platform Arch | none | 1 |
| T-05 | V-04 | Add MG-scoped sharing-grant clause to CAP-013; design MG-subtree grant propagation. | Platform Eng | POC-003 | 2 |
| T-06 | V-05 | Design the shard registry ((domain,region,track)→provider→[CRG] + CRG-type flag local/shared) and the L2 resolution branch; update UML class model. | Platform Eng | OD-2 (registry store) | 2 |
| T-07 | V-07 | Firm up heritage/modern classification rules (A-01/A-02) and the heritage-exclusion-from-sharing rule; publish remediation backlog format. | Platform Arch | OD-1 (taxonomy) | 2 |
| T-08 | V-12 | Extend OPS-006/C-12 with provider-sub + shard-counter tokens (sub-<org>-cld-cr-<track>-<domain>-<region>-<NN>). | Platform Eng | none | 2 |
| T-09 | V-09 | Confirm dedicated-DR-provider-subscription position or revert to shared. | Capacity Eng | POC-006 | 3 |
| T-10 | V-10 | Run quota-scope POC; if provider-scoped, keep local-prong fallback (rollback flag already designed, ADR-007 §14.3). | Capacity Eng | POC-001 | 3 |
| T-11 | V-11 | Enterprise Preview-acceptance sign-off or wait for GA before enabling shared prong in prod. | Platform Eng | DEP-001 | 3 |
| T-12 | V-13 | Reconcile the 6 design docs + 3 diagrams to the dual-path model (provider/consumer split, both paths). | Platform Arch | T-02, T-03 | 3 |

Critical path: T-01, T-02, T-03, T-04 (the breaking items + the invariant) must complete first — they can proceed in design now; T-02/T-03 finalise only after POC-006/DEP-001. The shared prong cannot be enabled in production until POC-001 + DEP-001 both clear (T-10, T-11); until then the estate runs the local prong with zero disruption.

## 6. Changes Needed to DESIGN (Documents & Requirements)

### 6.1 Baseline v2.4 — requirement edits

| Req | Change | Type |
| --- | --- | --- |
| CAP-013 | Replace “~100 per tenant” with “exactly 100 consumer subs per CRG (hard); CRG is the sharing unit; shard by workload domain beyond 100.” Add MG-scope clause. | Correction + addition |
| CAP-023 | Generalise ownership: CRG owned by the workload subscription (local prong) or a provider subscription (shared prong); structure (regional + per-AZ, never-mixed) unchanged. | Correction |
| CAP-025 (new) | Provider subscription model — infra-only subs own CRGs/CRs; consumers access via grants; shard registry maps scope→provider→CRGs. | New |
| CAP-026 (new) | Sharing-grant lifecycle — grant/revoke/audit + ENV-003 grant-boundary audit each reconciliation cycle. | New |
| ENV-003 | Add note: in the shared prong, separation is additionally enforced at the sharing-grant boundary (not only intra-subscription). | Clarification |
| OPS-006 / C-12 | Add provider-subscription and shard-counter naming tokens. | Extension |
| ADR-001 / PLC-006 | Add INV-R1 (region selection is path-agnostic). | New invariant |

### 6.2 Design corpus to reconcile (V-13)

- Reference-Material/reference/acrme_cr_crg_deployment_layout.md (+ docx/pdf)

- Reference-Material/reference/acrme_crg_cr_foundation_provisioning_plan.md (+ docx/pdf)

- Reference-Material/guides/acrme_security_and_rbac_guide.md (provider MI ownership)

- Design/acrme_uml_class_diagrams_summary.md (shard registry + CRG-type)

- Architecture/diagrams/diagram_7_*, diagram_8_* (provider/consumer split; both paths)

- POC-Test-Scripts/acrme_poc_workbook_v2_4.md (POC-001/003/006 scenarios reflect per-CRG limit + grant scope)

## 7. Changes Needed to MEMORY (Standing Instructions / Reference Facts)

Two items warrant a memory update (offered, not auto-applied):

- Stale baseline pointer (correctness fix). The recorded ACRME standing instruction points to Uploads/…Consolidated Requirements Baseline.md mirrored at docs/acrme_requirements_baseline_v2_2.md. The current authoritative source is Requirements/acrme_requirements_baseline_v2_4.md (v2.4, 7 Sep 2026). The pointer should be updated so future work re-reads v2.4, not v2.2.

- New reference fact (2-prong model canon). Optionally record: “ACRME CRG deployment = ONE unified structural model (CAP-023) with TWO access paths — shared (provider-subscription-owned CRGs, modern/remediated subs) and local (consumer-owned CRGs, un-remediated heritage). Region selection is path-agnostic (INV-R1). Shared prong is gated on POC-001 + DEP-001.” This prevents the recurring “two models” misframing.

These are proposed; I will apply them only on your say-so.

## 8. Open Decisions Introduced / Reaffirmed

| ID | Decision | Why it matters | Owner |
| --- | --- | --- | --- |
| OD-1 | Confirm interpretation (B) one-model/two-paths vs (A) two parallel models | (A) would impact region selection and expand V-05/V-07/V-14 | Architecture Board |
| OD-2 | Shard-registry system of record (config repo vs platform DB vs ARG-derived) | Determines T-06 design | Platform Eng |
| OD-3 | Dedicated vs shared DR provider subscription | POC-006; affects T-02/T-09 | Capacity Eng |
| OD-4 | Break-glass path when sharing grant fails at scale | Availability of the shared prong | Platform Eng |

## 9. Summary

- The 2-prong model is one unified structural model with two access paths — it is “modern-focused” (shared prong is the strategic default) with a non-disruptive local prong for heritage. It does not add complexity to region selection (guaranteed by INV-R1).

- 13 variances identified. Only 3 genuinely break existing design: B-1 CAP-013 limit semantics, B-2 CRG ownership locus vs CAP-023, B-3 ENV-003 enforcement surface. Each has a specific, bounded fix (T-01/T-02/T-03).

- Everything else is additive (new capability) or doc reconciliation. No running workload is disrupted — the local prong equals today’s behaviour.

- The shared prong is not production-safe until POC-001 (quota) and DEP-001 (Preview→GA) clear; design proceeds now, production enablement waits on those gates.

- Memory: the recorded baseline pointer is stale (v2.2 → should be v2.4) — recommend updating.